Source	MARKET NEWS

Date	03/07/2016

Time	06:46:40 AM

Company	 Golden Predator Mining Corp.

Title	3

Aces Bulk Sampling Progress Report

CDNX Symbol: GPY

Press Release

GOLDEN PREDATOR MINING CORP ("GPY-V")

- 3 Aces Bulk Sampling Progress Report

Golden Predator Mining Corp. (the "Company") is pleased to

announce that as of March 1, 2016 it has completed drilling, blasting,

excavation, bagging and loading of approximately 550 tons of

gold-quartz vein material from the Sleeping Giant vein bulk sample

program at its 3 Aces Project, Yukon, as previously announced..  This

initial phase began February 16th, 2016 and is expected to conclude by

the end of March 2016. Company geologists elected to continue the

program and expand the original 550 ton targeted bulk sample after

noting good vein continuity and the occurrence of visible gold within

the down-dip continuation of the quartz vein.

The bulk sampling program was designed to extract a minimum of 550

tons of high grade gold-quartz vein from the Sleeping Giant vein. The

vein is exposed at surface and contains coarse visible gold. Bulk

sampling is designed to give an estimate of the actual grade of the

vein given the distribution of coarse gold.  The portion of the vein

extracted in the bulk sample was defined by closely spaced Rotary Air

Blast (RAB) drilling conducted in the summer of 2015.  The results of

that drilling are summarized below and more fully in the Company's news

release dated September 14, 2015.  The 2016 bulk sample program will

assist in designing future drill programs to accurately estimate the

grade of the vein. Processing of the bulk sample will begin during

March and is expected to continue through April.

To view a video overview of the bulk sample program please visit:

https://youtu.be/p6QnmnhyseI. The Company is also exhibiting at the

Prospectors and Developers Conference (PDAC) in Toronto at booth #2650

from March 6th to March 9th, 2016.

//st

Sleeping Giant Zone - RAB Significant Results Table

Hole            From      To Thickness     Au      Au

(ft)    (ft)    (ft)1  oz/t2    g/t3

3ARAB15-01      0.00    2.50      2.50   1.39   47.60

3ARAB15-02      0.00    5.00      5.00   1.51   51.91

3ARAB15-03      0.00    2.50      2.50   1.92   65.75

3ARAB15-04      0.00    2.50      5.00   0.75   25.75

3ARAB15-05      0.00    2.50      2.50   6.84  234.50

3ARAB15-06      0.00    5.00      5.00   2.74   93.98

3ARAB15-07      0.00    5.00      5.00   1.54   52.70

3ARAB15-08      0.00    7.50      7.50   1.93   66.02

3ARAB15-09      2.30    5.00      2.70   1.47   50.55

3ARAB15-10      2.00    5.00      3.00   1.00   34.45

3ARAB15-11      0.00   10.50     10.50   3.17  108.54

including       0.00    2.50      2.50   9.73  333.50

3ARAB15-12      0.00    7.50      7.50   3.04  104.39

including       0.00    2.50      2.50   3.31  113.65

including       5.00    7.50      2.50   5.37  184.25

3ARAB15-13      0.00    7.50      7.50   4.64  158.97

including       0.00    2.50      2.50   8.08  277.00

including       5.00    7.50      2.50   5.32  182.25

//et

Drill intercepts are reported as true thickness intervals. Au

grades are reported in troy ounces per short ton Au grades are reported

in grams per metric tonne

Sleeping Giant Zone

The Sleeping Giant Zone, accessible via an exploration dirt road,

encompasses an area approximately 33,000 m2 defined by float and

outcrops of quartz veins. To date, it contains one of the 3 Aces

property's two preferred continuous quartz veins offering potential for

bulk sampling. The Zone consists of a number of outcropping targets

consisting of gently to moderately dipping gold-bearing quartz veins.

Located along the road cut on the southern part of the Sleeping Giant

Zone, the veins' apparent dip slope is exposed for about 25m along

strike on the north side of the road.

3 Aces Project, Yukon

The 3 Aces property consists of 1,118 contiguous quartz claims

(23,000 hectares) located in southeast Yukon. The property is located

along the all-season Nahanni Range Road which accesses the Cantung Mine

located 40 kilometres to the north.

The 3 Aces property contains a number of quartz veins and vein

zones that cut Cambrian aged limestone, shale, quartz grits and pebble

chert conglomerates of the Hyland Group. Previous sampling and

exploration by Golden Predator (formerly Northern Tiger) has outlined

extensive gold-in-soil anomalies over nine square kilometres, including

numerous high grade gold showings.

The 3 Aces property is located in the traditional territory of the

Kaska Nation. In January 2013, Golden Predator signed an Exploration

Agreement with the Kaska Nation, as represented by the Ross River Dena

Council and the Liard First Nation, with respect to activities within

their traditional territories.

The technical content of this news release has been reviewed and

approved by Mike Burke, P. Geo, Chief Geologist and a Qualified Person

as defined by National Instrument 43-101.

Golden Predator Mining Corp.

Golden Predator Mining Corp., a Canadian gold mineral exploration

company, is focused on advancing the 3 Aces Project and Brewery Creek

project in Canada's North. The Company has undertaken a bulk sampling

at the 3 Aces project, focused on high grade native gold bearing quartz

veins, to define the distribution and grade of gold in the veins.  The

Company's Brewery Creek Project is a past producing heap leach gold

mine with a preliminary economic assessment, next steps include

advancing the project through feasibility and permitting.

For additional information:

Janet Lee-Sheriff

Chief Executive Officer

(214) 304-9552

info@goldenpredator.com

www.goldenpredator.com

Neither TSX Venture Exchange nor its Regulation Services Provider

(as that term is defined in policies of the TSX Venture Exchange)

accepts responsibility for the adequacy or accuracy of this release. No

stock exchange, securities commission or other regulatory authority has

approved or disapproved the information contained herein. This press

release contains projections and forward-looking information that

involve various risks and uncertainties regarding future events. Such

forward-looking information can include without limitation statements

based on current expectations involving a number of risks and

uncertainties and are not guarantees of future performance. There are

numerous risks and uncertainties that could cause actual results and

the Company's plans and objectives to differ materially from those

expressed in the forward-looking information. Actual results and future

events could differ materially from those anticipated in such

information. These and all subsequent written and oral forward-looking

information are based on estimates and opinions of management on the

dates they are made and are expressly qualified in their entirety by

this notice. Except as required by law, the Company assumes no

obligation to update forward-looking information should circumstances

or management's estimates or opinions change.

Source: Golden Predator Mining Corp (TSX Venture:GPY)

http://www.goldenpredator.com

______________________________________

_______________________________________________

TSX Venture closing price for GPY-V

Date: 2016/03/04

Closing Price: 0.15

____________________________________________________________

(c)2016 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1606600017TS11606601020-06444420160307##