Source	MARKET NEWS
Date	03/20/2018
Time	05:07:41 AM

Company	 Para Resources Inc.
Title	Update on 
February 2018 Production at El Limon M





    CDNX Symbol: PBR











Press Release





PARA RESOURCES INC ("PBR-V;PRSRF-0")
- Update on February 2018 Production at El Limon Mine

Para Resources Inc. (the "Company" or "Para") is pleased to
provide an update on the production ramp up and results for the month
of February 2018 at the El Limon Mine in Zaragoza, Colombia, as
follows:

Cannot view this image? Please visit:
https://orders.newsfilecorp.com/files/3819/33588_a1521515925066_86.jpg

Milling operations commenced in late November 2017 with a six
month ramp up schedule to full production expected in June 2018. The
plant has been optimizing recovery and availability with lower grade
feed material in order to ensure gold is not lost in the early stages.
The focus now is on re-commencing mining operations in the El Limon
underground and sourcing mineralized rock from the small miners working
on the Company's property. The formalization process is progressing
with the final inspection of the small miners' operations expected in
the coming weeks.

Mr. Ian Harris, Para's President states, "We are pleased with the
results from operations and that we are mostly exceeding our plan.
There were some minor setbacks during February some of which we have
overcome and rectified and others where solutions are in process. With
these improvements we are confident that we can process higher-grade
material effectively and profitably. Production in February was 358.1
ounces compared to 437.6 ounces in January due to the lower average
grade and downtime affecting the availability. We will begin feeding
higher grade material within the coming months and remain on schedule
to achieve full production by July of this year."

Mr. Harris further states, "As production and grade increases
there is a natural lag time between the build-up of gold within the
circuit and dore produced. This is remedied over time. In addition,
precipitate grade has been lower than expected causing increased
inventories and a lower smelting productivity.  This has resulted in
increased inventories of precipitate and higher than expected gold
content in the slag.  We are continuing to address these issues with
improvements in clarification of rich solution and increasing smelting
capacity.  We are in the final stages of upgrading our sampling program
to include additional flow meters and automatic samplers along with the
installation of an AA machine in our lab to improve our metallurgical
accounting practices."

Paulo J. Andrade, BSc Senior Geologist, vice-president for Para
Resources is considered by TSX and ASX a Competent Person according to
CIM (NI-43-101) and JORC standards as a member of the Australian
Institute of Geoscientists (MAIG # 6136), who is responsible for the
geological disclosure contained in this news release.

ABOUT PARA RESOURCES:

Para is a junior producing gold mining company. Para owns
approximately 80% of the El Limon project, in Colombia, which in
addition to its current underground operation is purchasing mineralized
rock mined by small artisanal miners working on the Company's property.
The El Limon and OTU properties also have exploration and development
upside. The Company also owns 88% of the Gold Road Mine in the Oatman
District of Arizona. The Company has hired RPM Global as consulting
engineers in order to produce a NI 43-101 Technical Report which it
expects will establish a current Mineral Resource estimate and
anticipates that it will publish a NI 43-101 PEA thereafter.  Para will
continue to take advantage of current market conditions to acquire and
develop additional highly economic, near-term production assets that
have strong exploration and development upside.

Cautionary Notes:

This press release contains forward-looking information under
Canadian securities legislation.  Forward-looking information.
Generally, forward-looking statements can be identified by the use of
forward-looking terminology such as "plans", "expects" or "does not
expect", "is expected", "budget", "scheduled", "estimates",
"forecasts", "intends", "anticipates" or "does not anticipate", or
"believes", or variations of such words and phrases or statements that
certain actions, events or results "may", "could", "would", "might" or
"will be taken", "occur" or "be achieved". All information contained in
this news release, other than statements of current and historical
fact, is forward looking information. Forward-looking statements are
subject to known and unknown risks, uncertainties and other factors
that may cause the actual results, level of activity, performance or
achievements of Para to be materially different from those expressed or
implied by such forward-looking statements, including but not limited
to those risks described in the annual information form of Para and in
its public documents filed on SEDAR from time to time. Forward-looking
statements are based on the opinions and estimates of management as of
the date such statements are made. Although management of Para has
attempted to identify important factors that could cause actual results
to differ materially from those contained in forward-looking
statements, there may be other factors that cause results not to be as
anticipated, estimated or intended. There can be no assurance that such
statements will prove to be accurate, as actual results and future
events could differ materially from those anticipated in such
statements. Accordingly, readers should not place undue reliance on
forward-looking statements. Para does not undertake to update any
forward-looking statements, except in accordance with applicable
securities laws.  Para's Readers should also review the risks and
uncertainties sections of Para's annual and interim MD&As.

On behalf of the Board of Directors
"C. Geoffrey Hampson"
C. Geoffrey Hampson,
Chairman, Chief Executive Officer and Director

For further information, please contact Andrea Laird, telephone:
+1-604-259-0302

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

TEL: 604-259-0302    PARA RESOURCES INC
FAX: 604-648-9675
E-mail: info@probe-resources.com
Website: http://www.pararesourcesinc.com
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1807800006TS11807800618-05051720180320