Source	MARKET NEWS
Date	05/07/2014
Time	05:51:27 AM

Company	 East West Petroleum Corp.
Title	East 
West Provides Operational Update





    CDNX Symbol: EW











Press Release	





EAST WEST PETROLEUM CORP ("EW-V")
TAG OIL LTD ("TAO-T")
- East West Provides Operational Update

East West Petroleum Corp. (the "Company" or "East West"), is
pleased to provide the following update on its operations. The
Company's joint venture partner, TAG Oil Ltd. ("TAG"), is the operator
of all licenses in New Zealand, while in Romania, Naftna Industrija
Srbije ("NIS") is the operator of all four blocks.

PEP 54877: Cheal North East Permit (30% EW)

Since first production in November 2013, the Cheal E-site has
produced approximately 90,000 barrels of oil with three wells currently
producing at a stabilized combined rate of approximately 650 b/d of oil
(195 b/d net) plus solution gas. Currently Cheal-E1 and Cheal-E4
continue to flow naturally while Cheal-E5 is producing utilizing hot
water jet-pump facilities built at E-site.

The remaining two wells at the Cheal E-site are continuing to
undergo review and testing. Cheal-E2 has been shut-in to evaluate
flow-test data recently acquired using a test separator and Cheal-E3 is
shut-in pending Pressure Transient Analysis.

PEP 54879: Cheal South Permit (50% EW)

As mentioned in the Company press release dated March 10th, 2014,
the Cheal G-1 well drilled on the Cheal South Permit encountered
hydrocarbons and the well was completed as a potential producer. A
brief swab-test was conducted that resulted in oil and gas being
recovered and a testing plan is being developed by the operator of the
permit, which, upon JV approval, will be implemented in June 2014.

PEP 54876: Southern Cross Permit (50% EW)

The Southern Cross-1 well and a subsequent side-track well were
drilled on the Southern Cross permit with both wells reaching TD and
encountering hydrocarbons within the Mt. Messenger Formation. Both
wells however were deemed to be sub-economic and were plugged and
abandoned. Under the terms of the Joint Venture Agreement with TAG,
East West funded the first $2.5 million in costs of the Southern
Cross-1 well with both companies paying their 50% share after the
initial investment of $2.5 million.

2014 New Zealand Work Program

Southern Cross-1 was the final well of the nine well exploration
program in the Taranaki Basin which commenced in August 2013. East West
has now completed the carry portion of the work program on each permit
and all further costs and revenues will be shared jointly with TAG on a
working interest basis.

The Company and TAG will now be interpreting the results from the
program to identify and refine leads and prospects across the three
licenses. One firm well is currently scheduled for drilling in 2014 on
the Cheal North East Permit (Cheal-E6). Further, together with new
seismic data being acquired on the Southern Cross Permit and seismic
reprocessing on the Cheal North East and Cheal South Permits, the data
gather from the drilling program will be used to identify additional
drilling locations for wells in the second half of 2014.

In the East Coast PEP 55770 permit which covers over 105,000 gross
acres, the Company looks forward the results of TAG's Waitangi Valley-1
well to be drilled this year on nearby acreage to test the Waipawa and
Whangai formations. These formations are regarded as high-quality
source rocks and compare technically to successful tight oil plays in
North America such as the Bakken and Eagle Ford. Multiple Miocene aged
formations also provide the potential for conventional reservoirs.

The results of the Waitangi Valley-1 well will be used with seismic
reprocessing to plan the next phase of the work on the permit, which
will include shooting of 2D seismic. To earn its 40% interest in the
East Coast, the Company will be carrying TAG Oil through the first
three years which will include committed work of seismic reprocessing
and optional seismic acquisition and the drilling of one exploration
well over the next three years.

The remaining 2014 capex program will be fully funded from
production in New Zealand.

Romania (15% EW)

NIS has informed the Company tenders were recently issued for
seismic acquisition across all four licenses. Following acquisition and
interpretation, three wells will be drilled on each block as part of
the Phase I work programs. Under the farm out agreement with NIS, East
West will be fully carried through to commerciality, which includes all
Phase I and Phase II work on the concessions. NIS and the Company will
be targeting conventional resources and all work will be done in
accordance with local and international regulations and best practices.


David Sidoo, CEO of East West commented, "We are very pleased to
have completed the nine well drilling program in New Zealand with our
partner TAG Oil. Over the past nine months, the Company has passed
significant milestones with the drilling of our first exploration well,
reaching commercial production and generating our first cash flow which
will amount to approximately $8.5 Million in 2014. We are looking
forward to the results of the ongoing testing in the Taranaki Basin and
are continuing to work closely with TAG on new ventures such as our
East Coast permit and reviewing available acreage in the 2014 New
Zealand Block Offer. In Romania, we are pleased to report that work is
progressing across all four licenses in advance of drilling in late
2014 or early 2015. NIS continues to be very diligent in the use of
time and capital to evaluate the acreage and we are confident their
expertise in this part of the Pannonian Basin will maximize our chance
of successfully finding hydrocarbons once drilling commences."

About East West Petroleum Corp.

East West Petroleum (http://www.eastwestpetroleum.ca) is a TSX
Venture Exchange listed company established in 2010 to invest in
international oil & gas opportunities. East West has built a diverse
platform of attractive exploration assets covering a gross area of
approximately 1.8 million acres. In New Zealand, East West holds an
interest in three exploration permits near to existing commercial
production in the Taranaki Basin with a nine well drilling campaign,
operated by TAG Oil Ltd. (TSX:TAO), is in progress; in December 2013,
the Company was awarded one block in the emerging East Coast Basin of
New Zealand when covers over 100,000 acres. The Company also interests
in four exploration concessions covering 1,000,000 acres in the
prolific Pannonian Basin of western Romania with Naftna Industrija
Srbije; a joint venture exploration program covering 8,000 gross acres
in the San Joaquin Basin of California; an oil-prone exploration block
of 100,000 acres in the Assam region of India with the three largest
exploration and production Indian firms ONGC, Oil India and GAIL; and a
100% interest in a 500,000 acre exploration block onshore Morocco. The
Company has now entered operational phases in Romania, where it will be
fully carried by its partner Naftna Industrija Srbije in a seismic and
12-well drilling program which is underway, and in New Zealand where
production and drilling operations are ongoing.

Forward-looking information is subject to known and unknown risks,
uncertainties and other factors that may cause the Company's actual
results, level of activity, performance or achievements to be
materially different from those expressed or implied by such
forward-looking information. Such factors include, but are not limited
to: the ability to raise sufficient capital to fund exploration and
development; the quantity of and future net revenues from the Company's
reserves; oil and natural gas production levels; commodity prices,
foreign currency exchange rates and interest rates; capital expenditure
programs and other expenditures; supply and demand for oil and natural
gas; schedules and timing of certain projects and the Company's
strategy for growth; competitive conditions; the Company's future
operating and financial results; and treatment under governmental and
other regulatory regimes and tax, environmental and other laws.

Prospective Resources are those quantities of petroleum estimated,
as of a given date, to be potentially recoverable from undiscovered
accumulations by application of future development projects.
Prospective resources have both an associated chance of discovery and a
chance of development. Prospective Resources are further subdivided in
accordance with the level of certainty associated with recoverable
estimates assuming their discovery and development and may be
subclassified based on project maturity. Best estimate resources are
considered to be the best estimate of the quantity that will actually
be recovered from the accumulation. If probabilistic methods are used,
this term is a measure of central tendency of the uncertainty
distribution (most likely/mode, P50/median, or arithmetic
average/mean). As estimates, there is no certainty that any portion of
the resources will be discovered. If discovered, there is no certainty
that it will be commercially viable to produce any portion of the
resources that the estimated reserves or resources will be recovered or
produced.

This list is not exhaustive of the factors that may affect our
forward-looking information. These and other factors should be
considered carefully and readers should not place undue reliance on
such forward-looking information. The Company disclaims any intention
or obligation to update or revise forward-looking information, whether
as a result of new information, future events or otherwise.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

TSX Venture closing price for EW-V
Date: 2014/05/06
Closing Price: 0.36

TEL:  (604) 682 1558  East West Petroleum Corp.
FAX:  (604) 682 1568  Chris Beltgens, Corporate Development Manager
Internet: www.eastwestpetroleum.ca
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1412600012TS11412600950-05484520140507