Source	MARKET NEWS
Date	05/03/2016
Time	07:43:22 AM

Company	 Red Eagle Mining Corporation
Title	Continues 
To Advance Construction Of The San Ram





    CDNX Symbol: RD











Press Release





RED EAGLE MINING CORP ("RD-V")
- Continues To Advance Construction Of The San Ramon Gold Mine

Red Eagle Mining Corporation is pleased to announce financial
results for the year ending December 31, 2015 and business highlights
to date, including advancements at Red Eagle Mining's San Ramon Gold
Mine in Antioquia, Colombia.

Highlights include:

* Completed approximately $11,250,000 private placement of common
shares (news release dated April 21, 2016)

* Appointed Mr. Matthew Howorth, as Vice President and General
Counsel (news release dated March 1, 2016)

* Replaced CB Gold directors and officers with Red Eagle Mining
appointees and highlighted past Vetas Gold Project high grade drill
results, averaging 30 g/t Au over 1.03 meter average width. (news
release dated December 3, 2015)

* Fulfilled all conditions precedents to draw down the credit
facility and drew US $10,000,000 (news release dated November 5, 2015);


* Acquired controlling interest in CB Gold through a share
exchange takeover bid (news release dated, October 5, 2015);

* Completed approximately $19,350,000 private placement of common
shares (news release dated August 21, 2015);

* Awarded the mine construction and operations contract for the
San Ramon Gold Mine to STRACON GyM (news release dated July 17, 2015);

* Appointed Mr. Chui Wong, Chartered Accountant, as Chief
Financial Officer (news release dated May 25, 2015);

* Red Eagle Mining's common shares were dual-listed on the
Santiago Stock Exchange Venture, allowing improved access to Latin
American capital pools, while strengthening its visibility in the
region (news release dated April 27, 2015);

* Completed US $65,000,000 construction financing with Orion Mine
Finance, including a secured US $60,000,000 credit facility and a US
$5,000,000 private placement of common shares (news release dated April
2, 2015);

* Awarded the engineering, procurement, and construction
management contract ("EPCM") for the San Ramon Gold Mine to Lycopodium
Minerals Canada Ltd. (news release dated March 17, 2015);

* Corantioquia (Department of Antioquia Environmental Agency)
granted an Environmental License in full, without conditions, in
Resolution 160TH-1503-11577 dated March 9, 2015. This was the final
permit required for construction and mining of the San Ramon Gold Mine
for the life of the mine (news release dated March 10, 2015); and

* Recognized by the TSX Venture Exchange as one of the TSX Venture
50, a ranking of the top performing companies listed on the TSXV during
2014 (news release dated February 12, 2015).

Development and Construction of the San Ramon Gold Mine and Mill

In March 2015, Red Eagle Mining was formally granted the
environmental licence in full, which was the final permit required for
the construction and mining of the San Ramon Gold Mine and Mill,
located in the Department of Antioquia, Colombia.

In August 2015, the Red Eagle Mining commenced construction at its
San Ramon Gold Mine and Mill. The construction of the San Ramon
underground mine, processing facility and infrastructure is currently
progressing on schedule, with staff, contractors and equipment on site.
Production is expected to commence during the second half of 2016.

As at March 31, 2016, the project is approximately 60% complete
(based on physical completion) and approximately 55% complete (based on
expenditures incurred), with all engineering design completed,
approximately 90% of equipment delivered to the project site, and is
currently proceeding on budget and schedule.

Significant project highlights include:

EPCM

Detailed engineering, drawings, and all 3D models for all
structures are complete. The quantities and scope for unit rate
construction contracts have been defined and awarded. The quantities,
scope and prices achieved to date are all well within budget. The EPCM
contract has now shifted in focus to "CM" - construction management.

Earthworks

Bulk earthworks were largely completed by the end of 2015,
allowing critical concrete foundations to be poured prior to the close
of the year. All cut slopes have been hydro-seeded with natural grasses
to mitigate environmental impact. As at March 31, 2016, all earthworks
and grass hydro-seeding was complete, apart from the dry tailings and
mine waste rock management facility; the construction of which is still
proceeding.

Concrete

All critical concrete foundations were completed before the end of
2015. As at March 31, 2016, all major concrete foundations have been
completed, and concrete works are approximately 90% complete.

Procurement and Logistics

By November 2015, the Red Eagle Mining had placed all process and
infrastructure equipment orders necessary to complete construction of
the San Ramon Gold Mine and Mill. Deliveries of equipment commenced in
January 2016 and as at March 31, 2016, deliveries for the majority of
all major equipment to site are complete.

Structural Steel and Field Erected Tanks

Structural steel fabrication is well advanced and field erected
tanks are fabricated and delivered to site and erection is in progress.
As at March 31, 2016, welding and erection of major tanks is
approximately 95% complete.

Mechanical Piping, Platework, and Electrical Instrumentation

Mechanical platework fabrication is in progress. Major bins and
chutes have been delivered to site. Mechanical installation is in
progress with the main focus on the SAG mill and Filter presses
installation. Electrical bulk procurement is progressing well. The vast
majority of all instruments have been fabricated and are being shipped
to site. As at March 31, 2016, the SAG mill is approximately 85%
complete, and the filter presses are approximately 60% complete, with
all components on site.

Underground Mine Development

The underground decline has been collared and tunneling activities
are ongoing. Initial ground conditions are as predicted - weak
weathered granodiorite (saprolite), requiring conventional steel
support and shotcrete. As at March 31, 2016, the decline development
was in line with preparation of the processing facility and
infrastructure schedules to achieve production during the second half
of 2016. Additionally, detailed ore production stope delineation
drilling had commenced, in preparation for this schedule.

Community Relations and Corporate Social Responsibility ("CSR")

Red Eagle Mining continues to maintain positive relationships with
and be involved with the local communities, keeping them informed of
the advances during the construction of the mine, as well as its
environmental and CSR related activities. To date, Red Eagle Mining has
consistently received positive reception and support from local
communities and stakeholders on the project.

Environmental Progress

Red Eagle Mining has strictly adhered to the terms of its
Environmental License, and the associated Environmental Management Plan
has been followed diligently - inspections and reports are all in good
order.

Red Eagle Mining expects to achieve the upcoming major development
and construction milestones:

* SAG mill and filter presses installation completed in Q2 2016;

* All mechanical platework installation completed in Q2 2016;
* Pre-commissioning to commence in Q3 2016;

* Expected mine and mill construction completion in Q3 2016;

* First gold pour to occur in the second half of 2016; and

* Commercial production by the end of 2016

Project Financing

Based upon Red Eagle Mining's projections and estimated
construction progress made as at March 31, 2016, the construction of
the 100% owned San Ramon Gold Mine and Mill is forecast to be funded
through to full production. As at March 31, 2016, Red Eagle Mining had
approximately US $22 million in cash, and US $15 million available
under the credit facility with approximately US $33 million of project
cost left to incur. In addition, an $11 million private placement was
closed on April 21, 2016.

Selected financial data

The following selected financial data is derived from our audited
consolidated financial statements for the twelve months ended December
31, 2015, as prepared in accordance with International Financial
Reporting Standards (all amounts in CA$).

//st
For the year ended                    December 31, December 31,
2015         2014
Net Loss                              $ 6,706,606  $ 8,943,130
Comprehensive Loss                      7,437,067    9,176,726
Basic and Diluted Loss per Share             0.05         0.13
Cash and cash equivalents              10,347,916      427,290
Total Assets                           62,582,686    1,484,794
Total Liabilities                      33,573,430    2,253,096
Shareholders' equity                   29,009,256     (768,302)
//et

For the year ended December 31, 2015, Red Eagle Mining reported a
net loss of $6.7 million (2014: $8.9 million). The net loss was reduced
compared to the 2014 period as Red Eagle Mining commenced
capitalization of direct costs associated with the development of the
San Ramon Gold Mine, which also results in the increased values of
Total Assets and Shareholders' Equity. The latter two were also
augmented by Red Eagle Mining's acquisition of a controlling interest
in CB Gold. The decrease in loss per share in 2015 is primarily due to
a lower net loss and the weighted average outstanding shares in 2015
being significantly greater than in 2014. The increase in Total
Liabilities primarily relates to amounts outstanding on the
construction credit facility and the recognition of a reclamation
provision for the San Ramon Gold Mine and Vetas Gold Project.

This press release should be read in conjunction with the
condensed consolidated financial statements and Management's Discussion
and Analysis for the year ended December 31, 2015. These documents can
be found on Red Eagle Mining's website or profile at www.sedar.com.

The technical information contained in this news release has been
reviewed and approved by Red Eagle Mining's Vice President of
Exploration, Jeff Toohey P.Eng., who is a Qualified Person as defined
under NI 43-101.

About Red Eagle Mining

Red Eagle Mining is a well-financed gold exploration and
development corporation with an experienced mine development team.
Management is focused on building shareholder value through discovering
and developing gold projects with low costs and low technical risks in
Colombia, a jurisdiction with prolific historic production but until
recently limited modern exploration. Red Eagle Mining owns 71% of the
Vetas Gold Project and 100% of the Santa Rosa Gold Project, where
construction is underway at the fully permitted and fully financed San
Ramon Gold Mine with production expected to commence in the second half
of 2016.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release. This news release includes forward-looking statements that are
subject to risks and uncertainties. All statements within, other than
statements of historical fact, are to be considered forward looking.
Although Red Eagle Mining believes the expectations expressed in such
forward-looking statements are based on reasonable assumptions, such
statements are not guarantees of future performance and actual results
or developments may differ materially from those in forward-looking
statements. Factors that could cause actual results to differ
materially from those in forward-looking statements include market
prices, exploitation and exploration successes, continued availability
of capital and financing, and general economic, market or business
conditions. There can be no assurances that such statements will prove
accurate and, therefore, readers are advised to rely on their own
evaluation of such uncertainties. We do not assume any obligation to
update any forward-looking statements. This news release does not
constitute an offer to sell or a solicitation of an offer to sell any
securities in the United States. The securities have not been and will
not be registered under the United States Securities Act of 1933, as
amended (the "U.S. Securities Act") or any state securities laws and
may not be offered or sold within the United States or to U.S. Persons
unless registered under the U.S. Securities Act and applicable state
securities laws or an exemption from such registration is available.





































TSX Venture closing price for RD-V
Date: 2016/05/02
Closing Price: 0.80

TEL: +1 778 372 2558      Patrick Balit,
balit@redeaglemining.com  Vice President Corporate Development
www.redeaglemining.com    Red Eagle Mining Corporation
____________________________________________________________
(c)2016 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1612300019TS11612301519-07410120160503