Source	MARKET NEWS
Date	05/05/2016
Time	10:26:03 AM

Company	 Visible Gold Mines Inc.
Title	Update 
on its Winter Diamond Drilling Program





    CDNX Symbol: VGD











Press Release





VISIBLE GOLD MINES INC ("VGD-V")
- Update on its Winter Diamond Drilling Program

Visible Gold Mines Inc. is pleased to provide an update on the
previously-announced winter diamond drilling program on its 167
Project, which was completed at the end of April 2016. During this
three-phase diamond drilling program, Visible Gold Mines drilled twelve
diamond drill holes totaling approximately 2,493 metres.

During the first phase of the program, Visible Gold Mines drilled
five diamond drill holes on the North Block of the 167 Project,
totaling approximately 963 metres. Three diamond drill holes were
drilled on the Central Block of the 167 Project, totaling approximately
603 metres, during the second phase of the winter diamond drilling
program. Although gold values were obtained in the first phase of the
winter diamond drilling program (holes 21 to 25) (see press release
dated February3,2016), no economic value was intercepted in the second
phase of the program (holes 26-28).

During the third phase of the winter diamond drilling program on
the 167 Project, which was recently completed, Visible Gold Mines
completed four diamond drill holes on the South Block of the 167
Project, totaling approximately 927 metres, the details of which are as
follows:

//st
Drill   Length Zone        Status    Logged     Samples      Date
Hole       (m)                                  (qty)        Shipped
Number                                                       to Lab
167-16-29  300 South Block Completed Yes         83          April 26
167-16-30  225 South Block Completed Yes         130         May 2
167-16-31  201 South Block Completed In progress In progress No
167-16-32  201 South Block Completed In progress In progress No
Total      927
//et

Of the three-phase diamond drilling program, the drill holes
(holes 29 to 31) located on the South Block of the 167 Project are the
most mineralized holes.

Hole 167-16-29 was made to test two parallel electromagnetic
anomalies. After drilling five meters of overburden, the hole crossed
about 20 meters of mineralization, 2% to 8%, consisting primarily of
pyrrhotite with traces of pyrite and of chalcopyrite from 125 metres to
146 metres, along the hole in what it appears to be a meta tuffecious
rock. The hole was logged and split and 83 samples were sent to the
laboratory on April26,2016.

Hole 167-16-30 was made to test a strong electromagnetic anomaly
in what appears to be a folded nose or the meeting of two major
structures. After five metres of overburden, the hole crossed a
continuous mineralized zone from five metres to 145 metres, consisting
of 2% to 30% of semi to massive sulphides, along the hole, crossing
volcanic, sedimentary and tuffecious zones. The mineralization consists
of mostly pyrite with some pyrrhotite. The hole was logged and split
and 130 samples were sent to the laboratory on May2,2016.

Hole 167-16-31 was made to test a strong anomaly with a strong
magnetic circular anomaly. After four metres of overburden, the hole
crossed many mineralized zones between 70 metres to 177 metres (5% to
semi-massive, mostly pyrite with pyrrhotite and chalcopyrite). The
mineralized zones are cut by numerous porphyritic dykes. The hole was
logged but not yet split.

Hole 167-16-32 was to test electromagnetic anomaly. Despite the
fact that the hole has not yet been described, no mineralization
explains the anomaly that was observed. The hole has not yet been
logged.

A map outlining the drill hole locations as well as core pictures
are now available on Visible Gold Mines' website at
www.visiblegoldmines.com .

Qualified Person

Jeannot Theberge, PGeo, a consultant to Visible Gold Mines, is the
qualified person on 167 Project information presented in this press
release under National Instrument 43-101 Standards Of Disclosure For
Mineral Projects, is responsible for the technical contents of this
press release, and has approved the disclosure of the technical
information contained herein.

Quality Control

Visible Gold Mines has implemented and adheres to a strict quality
assurance/quality control for the current exploration program. It
includes one mineralized gold standard, one duplicate and one blank for
each batch of samples. Analyses are performed by ALS Chemex, Val d'Or,
Qubec., or Techni-Lab, Ste-Germaine-Boule, Qubec, both accredited
laboratories.

About 167 Project

In 2011, when the Qubec Government launched its ambitious Plan
Nord project to develop Qubec's north, including the construction of a
243kilometre-long all-season road that links Stornoway's Renard Diamond
project to the provincial highway network, Visible Gold Mines'
management decided to acquire the available mining rights along each
side of the new road in order to have access to new outcrops and
strippings generated by the road construction. Visible Gold Mines
acquired claims by acquisition and staking and so the 167 Project was
born. Out of the 140 kilometres of new road available for mining
exploration (the first 102 kilometres are a planned provincial park),
Visible Gold Mines owns more than 110 kilometres. The road was
completed on October 1, 2014 at a construction cost of approximately
$350 million. The Project 167 is 100% owned by Visible Gold Mines, with
the exception of 80 mining claims comprising the North Block, in which
Visible Gold Mines currently has a 90% interest. TheProject 167 covers
approximately 67,074 hectares or 670km2.

About Visible Gold Mines

Visible Gold Mines is a dynamic corporation aggressively searching
for the next important gold deposit in the province of Qubec, an area
consistently ranked as one of the world's best jurisdictions for mining
and exploration.

Forward-Looking Statements

This news release contains statements that may constitute
"forward-looking information" within the meaning of applicable Canadian
securities legislation. Forward-looking information may include, among
others, statements regarding the future plans, costs, objectives or
performance of Visible Gold Mines, or the assumptions underlying any of
the foregoing. In this news release, words such as "may", "would",
"could", "will", "likely", "believe", "expect", "anticipate", "intend",
"plan", "estimate" and similar words and the negative form thereof are
used to identify forward-looking statements. Forward-looking statements
should not be read as guarantees of future performance or results, and
will not necessarily be accurate indications of whether, or the times
at or by which, such future performance will be achieved. No assurance
can be given that any events anticipated by the forward-looking
information will transpire or occur, including the development of the
167 Project, or if any of them do so, what benefits Visible Gold Mines
will derive. Forward-looking information is based on information
available at the time and/or management's good-faith belief with
respect to future events and are subject to known or unknown risks,
uncertainties, assumptions and other unpredictable factors, many of
which are beyond Visible Gold Mines' control. These risks,
uncertainties and assumptions include, but are not limited to, those
described under "Financial Risk Management Objectives and Policies, and
Financial Risks" in Visible Gold Mines' Annual Report for the fiscal
year ended July31,2015, a copy of which is available on SEDAR at
www.sedar.com, and could cause actual events or results to differ
materially from those projected in any forward-looking statements.
Visible Gold Mines does not intend, nor does Visible Gold Mines
undertake any obligation, to update or revise any forward-looking
information contained in this news release to reflect subsequent
information, events or circumstances or otherwise, except if required
by applicable laws.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of theTSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of the
release.
































TSX Venture closing price for VGD-V
Date: 2016/05/04
Closing Price: 0.05

TEL: 819-762-0107
FAX: 819-762-0097               Martin Dallaire,
mdallaire@visiblegoldmines.com  President and Chief Executive Officer
www.visiblegoldmines.com        Visible Gold Mines Inc.
____________________________________________________________
(c)2016 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1612500030TS11612501915-10242320160505