Source	Marketwire
Date	05/16/2017
Time	01:32:34 PM

Company	 HIGHLAND COPPER COMPANY INC.
Title	Highland Copper announces filing of Interim Financial Statements and 
provides an Update of Activities





    CDNX Symbol: HI











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Highland Copper Company Inc.

TSX VENTURE SYMBOL: HI

May 16, 2017

Highland Copper announces filing of Interim Financial Statements and provides 
an Update of Activities


LONGUEUIL, QUEBEC--(Marketwired - May 16, 2017) - Highland Copper Company Inc. 
(TSX VENTURE:HI) (the "Company") announces that it has filed on SEDAR its 
interim financial statements and MD&A for the third quarter ended March 31st, 
2017. At March 31, 2017, the Company's working capital totaled $21.0 million, 
which includes cash of $26.3 million. The Company's cash position includes the 
proceeds from the private placement completed in four tranches (between 
November 30, 2016 and March 24, 2017) for aggregate gross proceeds of $30.0 
million. A total of 300 million units, with each unit comprised of one common 
share and one half of one common share purchase warrant, were sold at $0.10 per 
unit. Each warrant is exercisable for a period of 12 months from its respective 
issue date at an exercise price of $0.15 per share. An amount of $1.1 million 
was invested during the interim period on exploration and evaluation 
activities, which consisted mostly of drilling expenses at the Copperwood 
Project.

Drilling program at the Copperwood Project

In February 2017, the Company commenced a 44-hole, 9,200 meters core drilling 
program at its Copperwood Project, designed to upgrade the current inferred 
resources at the eastern section of the deposit, obtain metallurgical samples 
for analysis and carry out geotechnical studies to refine the mining plan.

On April 6, 2017, drilling at the Copperwood Project was suspended due to an 
early onset of thawing and deteriorating ground conditions alongside County 
Road 519 in Gogebic County. At this site, drilling caused ground erosion, which 
is being restored by the Company supported by reputable environmental 
consultants. At the time that drilling was suspended, 22 drill holes and 4,600 
meters had been completed, with one hole temporarily abandoned. All of the 
drilling at the western section of the Copperwood deposit was completed. Assay 
samples have been sent to Activation Laboratories in Thunder Bay, Ontario, for 
analysis and results will be released in due course. All samples for 
geotechnical testing have been shipped to specialized laboratories. The Company 
expects to complete the suspended drilling program once ground conditions 
improve and it receives all required permits from the Michigan Department of 
Environmental Quality.

Copperwood Feasibility Study

The Company engaged G Mining Services Inc. as lead consultant for the 
preparation of an update to the Feasibility Study ("FS Update") on the 
Copperwood Project that had been completed in 2012. Other professional services 
firms will be engaged over time for their expertise in specified areas.

The objectives of the FS Update are to incorporate additional resources and 
reserves not included in the 2012 Copperwood feasibility study prepared by the 
previous owner, to explore alternative mining methods to determine the method 
that will generate the most value for the project (including the Caterpillar 
continuous mining Rock Straight System), to update the infrastructure 
engineering and to produce an optimized flowsheet to maximize ore recoveries.

The FS Update, which is the Company's main priority, is expected to be 
completed by the end of June 2018.

Other Projects

The Company also aims to finalize the acquisition of the White Pine Project as 
soon as is practicable and is evaluating other opportunities in Michigan.

Qualified Person

The technical information in this MD&A has been reviewed and approved by Carlos 
Bertoni, P. Geo, Executive Vice President, Project Development of Highland, and 
a qualified person under Canadian National Instrument 43-101.

ABOUT HIGHLAND

Highland Copper Company Inc. is a Canadian exploration company focused on 
exploring and developing copper projects in the Upper Peninsula of Michigan, 
U.S.A. The Company has 459,148,153 common shares issued and outstanding. More 
information about the Company is available on the Company's website at 
www.highlandcopper.com and on SEDAR at www.sedar.com.

CAUTIONARY STATEMENT

This press release contains certain forward-looking statements within the 
meaning of applicable Canadian securities legislation. These forward-looking 
statements involve certain risks and uncertainties that could cause actual 
results to differ, including uncertainties regarding the timing and results of 
the drilling program, the timing and results of the update to the Copperwood 
feasibility study, and the completion of the acquisition of the White Pine 
Project. There can be no assurance that such forward looking information will 
occur for various reasons including those risks described under Risks and 
Uncertainties in the Company's interim financial statements and management's 
discussion and analysis for the 3rd quarter ended March 31, 2017. All forward 
looking statements in this press release are based on information available to 
the Company as of the date hereof, and the Company undertakes no obligation to 
update forward-looking statements except as required by law.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release.

- 30 -

CONTACT INFO:

Denis Miville-Deschenes
President & CEO
1.450.677.2455

or

David Charles
Manager, Investor Relations
1.450.677.2455
info@highlandcopper.com
www.highlandcopper.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: STK - STOCK/OTHER MARKET NEWS

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=593322258