Source	MARKET NEWS
Date	05/30/2017
Time	08:29:12 AM

Company	 Rizal Resources Corporation
Title	Quarterly 
Activities Report to 31st March 2017





    CDNX Symbol: RZL











Press Release





RIZAL RESOURCES CORPORATION ("RZL-V")
- Quarterly Activities Report to 31st March 2017

Rizal Resources Corporation ("Rizal" or the "Company") issues the following
release to update shareholders on its March Quarter 2017 results.

During the first 3 months of 2017 the team has been pushing hard to realise
the projects production plan, whilst continuing efforts to raise the
remaining capital needed to fund the project through its commissioning and
ramp-up phase.

Since the beginning of 2017, Rizal has managed with a lower cashflow
position than budgeted which consequentially slowed the advance of the
project. Despite this, Rizal has managed to advance the project towards
production. Some key events and achievements are;

? On May 9, 2017, President Rodrigo Duterte appointed Mr Roy A. Cimatu to
replace Ms Gina Lopez as the Secretary of the DENR. This action followed Ms
Lopez's appointment being rejected by the Congressional Commission of
Appointments on May 4, 2017.

? During January 2017, the company engaged Australian mining consultant
Premium Mining Personnel (PMP) to provide advice and training to the local
contractors on mine development and production. The main objective for
hiring PMP was to lift the production rates and improve the safety and
operating standards in the mine.

? At the end of the March quarter 2017, development of the new "Minion"
decline has achieved a total driven distance of 1,045 metres. This includes
total decline, cross cuts and drive development of 437 metres, 180 metres
and 250 metres, respectively. Total decline depth to date is 50 metres
below the access portal entrance.

? In the process of development to date in FY2017, a total of 6,367 tonnes
of mineralized material from drive development and stoping has been brought
to surface and delivered to the mill. This is the primary source material
being treated during the mill commissioning phase.

? The T'boli plant was recommissioned in February 2017 and a total of 3,587
tonnes of mineralized material was treated during the March quarter. The
rate of commissioning was slowed due to some mechanical issues in the
crushing and grinding circuit. By the end of the March quarter, most of
those issues had been resolved. As of the end of March 2017 quarter gold
produced was 18.16 oz, by the end of April the plant had produced a total
of 182 ozs.

? Plant maintenance was planned for May to replace ball mill liners and the
install a new primary crusher. The planned maintenance was completed
successfully and production re-started on 21st May.

? Ongoing slow rates of advance from contractors continues to be an issue,
however, there has been some improvement since appointment of PMP mining
consultants.

? The key focus in the short term is to access remnant material in the
upper level of the mine had left behind by previous small-scale miners,
with the objective of increasing gold production.

? The plan for the remainder of May and the month of June, is to operate
the plant at its design rate of 200 tpd (70,000 tpa). However, grade
estimation is difficult at this stage du to unknown quantity of higher
grade material that may have been previously mined.

? Rizal is currently preparing a Preliminary Economic Assessment (PEA) for
the T'Boli mine. A detailed budget and schedule is being prepared for the
PEA and we will announce the study program and timing as soon as possible.

? The Company also announces that pursuant to the its Stock Option Plan it
has granted 5,750,000 stock options at a price of $0.05 per common share to
directors and officers of the Company. The option grants will vest
immediately and per the Company's Stock Option Plan, the options granted
are exercisable until May 25, 2022. Grant of the options is subject to the
approval of the TSX Venture Exchange.

On Behalf of the Board,
Peter Main
President and CEO
pmain@rizalresources.com

For further information please visit our website at www.rizalresources.com,
email us at
info@rizalresources.com
Phone: 778-370-1372 Fax: 604-608-5442

Neither TSX Venture Exchange nor its Regulation Services Provider (as that
term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.

Caution Regarding Forward Looking Statements
This news release contains certain "forward-looking statements". All
statements, other than statements of historical fact that address
activities, events or developments that the Corporation believes, expects
or anticipates will or may occur in the future are forward looking
statements. These forward-looking statements reflect the current
expectations or beliefs of the Corporation based on information currently
available to the Corporation.

Forward looking statements are subject to significant risks and
uncertainties and other factors that could cause the actual results to
differ materially from those discussed in the forward-looking statements,
and even if such actual results are realized or substantially realized,
there can be no assurance that they will have the expected consequences to,
or effects on the Corporation. Any forward-looking statement speaks only as
of the date on which it is made and, except as may be required by
applicable securities laws, the Corporation disclaims any intent or
obligation to update any forward-looking statement, whether as a result of
new information, future events or results or otherwise. Although the
Corporation believes that the assumptions inherent in the forward-looking
statements are reasonable, forward-looking statements are not guarantees of
future performance and accordingly undue reliance should not be put on such
statements due to the inherent uncertainty therein. The reader is referred
to the Company's most recent annual and interim Management's Discussion and
Analysis for a more complete discussion of such risk factors and their
potential effects, copies of which may be accessed SEDAR at
http://www.sedar.com.
______________________________________
_______________________________________________
TSX Venture closing price for RZL-V
Date: 2017/05/24
Closing Price: 0.06
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1714900036TS11714901606-08263720170530