Source	CANADA NEWSWIRE
Date	05/21/2019
Time	03:03:30 AM

Company	 Zenabis Global Inc.
Title	Zenabis Provides Operational Update for April 2019





    CDNX Symbol: ZENA











Press Release




" BC-Zenabis-Update-April   05-21 2369
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.367145:
^Zenabis Provides Operational Update for April 2019@

VANCOUVER, May 21, 2019 /CNW/ - Zenabis Global Inc. (TSXV:ZENA)
("Zenabis" or the "Company") is pleased to provide an update on its recent
cannabis production figures; anticipated future harvests; facility
construction and licensing status; and medical program update.
Highlights:
<<

--  Cultivation output in April 2019 was 809 kg, which represents a 31.3%
outperformance relative to design capacity, or a Performance Ratio1 of
31.3%;
--  Together with accelerating one harvest versus forecast, cultivation
output of 809 kg was 63% greater than forecast output of 495 kg;
--  The Performance Ratio on a by-harvest basis varied from a low of (4.0%)
to a high of 56.6%; and
--  Construction and licensing continue to progress on track at Zenabis
Atholville and Zenabis Langley, with annual design capacity forecast to
increase to at least 131,300 kg in the third quarter of 2019.
<>>
Andrew Grieve, Chief Executive Officer of Zenabis, stated, "Cultivation
output was very strong in the month of April. We continue to experience
variance on a room-by-room basis based on a variety of cultivation approaches
being tested. We expect this variance to continue through the month of May.
Beyond the harvests in May, aside from variance resulting from ramp-up in
rooms, we expect greater consistency in output as a result of a more
consistent cultivation approach. In addition, licence amendments are being
received in a timely manner, and our construction and licencing teams remain
on time, or in some cases are ahead of the previously disclosed schedule."
Cannabis Production Summary
In April 2019, Zenabis had its highest monthly harvest weight to date of
809 kg. Zenabis has consistently grown more than the previous month's harvest
weight from October 2018 to April of 2019.
The amount harvested for the three months ending April 30, 2019 exceeded
the design capacity of the flower rooms by an average of 15%, compared to the
three-month period from January 2019 through March 2019, during which the
amount harvested exceeded the design capacity by 11%. A month-to-month
comparison of actual harvests compared with harvest forecast based on design
capacity between January 2019 and April 2019 is provided in the table below.
Historical Harvests
- Atholville               Jan          Feb         Mar          Apr

Total
2019         2019
2019                                   2019

---

Actual Harvest
Weight
474 kg
480 kg
518 kg
809 kg         2,281
kg

---

Design Capacity
Harvest Weight(2)
372 kg
495 kg
463 kg
616 kg               1,946 kg

---

Difference (kg)
102 kg
(15 kg)
55 kg
193 kg                335 kg

---

Difference (%) -
"Performance Ratio"                 27.4%       (3.0%)       11.9%        
31.3%                    17.2%

---

In April 2019, Zenabis achieved four harvests at Zenabis Atholville,
whereas the forecast included three harvests, with one harvest being
accelerated versus schedule. The Performance Ratio of these harvests ranged
from (4.0%) to 56.6%.

________________________




(1)         To better reflect the actual performance of its
facilities going forward, the Company reports a
Performance Ratio, calculated as follows: after each
harvest, Zenabis will calculate the dry weight cannabis
output for each room (the "Total Output"), taking into
account the amount of days in production through a
combination of: (1) the amount of flower room days used
(including turnaround time) for that room; and (2) the
amount of flower-room equivalent days required from
other flower rooms in support of that harvest (together
the "Effective Flower Room Equivalent Days"). Zenabis
will then divide the Total Output by the Effective
Flower Room Equivalent Days in order to produce the
"Effective Yield Per Day" for each room, and then divide
the Effective Yield Per Day by the Design Capacity Yield
Per Day for each room in order to determine actual
performance versus the Design Capacity Yield Per Day
(this ratio being the "Performance Ratio"). Zenabis
believes that the Performance Ratio will provide
investors with the best measure of actual cultivation
performance versus Zenabis' published design capacity.






(2)         The Design Capacity Harvest Weight is based on the
"design capacity" yield that Zenabis has disclosed to
date.  This figure was derived by converting the actual
square footage of flower room space and the forecast
canopy for each specific flower room into a kilograms
per room per day figure (the "Design Capacity Yield Per
Day") is based on Zenabis' historical yield data at the
Zenabis Atholville facility through September 2018. The
Design Capacity Harvest Weight in the table above is the
harvest weight that would have resulted if the Design
Capacity Yield Per Day for a room was multiplied by the
Effective Flower Room Equivalent Days, as defined under
"Performance Ratio."

2019 Full Year Harvest Forecast - Zenabis Atholville and Zenabis
Stellarton
For its existing licensed facilities of Zenabis Atholville and Zenabis
Stellarton (and excluding Zenabis Delta), Zenabis expects to produce
approximately 12,835 kg from May through December of 2019. The following table
sets out Zenabis' estimated monthly harvests for Zenabis Atholville and
Zenabis Stellarton for the remainder of 2019, as well as the forecast provided
previously for April of 2019 compared to the actual amount harvested in April
2019.
April        May           June            July           Aug             
Sept               Oct               Nov               Dec        Total

2019        2019            2019             2019           2019              
2019              2019              2019              2019



Forecast(3)
495 kg       607 kg
668 kg
836 kg         781 kg         1,627 kg          2,263 kg          2,702 
kg          3,351 kg          13,330 kg

---

Actual
809 kg

---




(3) This forward-looking estimate of
future harvest results is based on the
following material assumptions: (1)
Both Zenabis Atholville and Zenabis
Stellarton operate at their published
design capacity on a room by room
basis; (2) There is one month of delay
beyond the current forecast date for
cultivation commencement at each of
the phases 2B and 2C at Atholville;
and (3) For each of phases 2A, 2B and
2C at Atholville, three days of
separation will occur between planting
of each room at the point cultivation
commences.

Upon receipt of its cultivation license at Zenabis Langley, Zenabis
intends to provide a monthly cultivation forecast for Zenabis Langley.
The timeline from harvest to the point at which Zenabis completes a sale
of that product ranges from a minimum of two weeks (in the case of a bulk sale
to a licensed producer) to more than eight weeks (in the case of gelcaps which
involve external extraction, processing, filling, packaging of and shipment).
Zenabis recognizes the revenue from completion of such sales in accordance
with IFRS.
Construction and Facility Update
Zenabis Atholville (Indoor)
The 380,000-square-foot Zenabis Atholville indoor facility is currently
licensed to produce cannabis from 174,900 square feet with annual design
capacity of 12,500 kg. Zenabis is in the process of constructing and licensing
additional flower rooms and support space to expand cultivation capacity in
two blocks divided into "Phase 2B" consisting of 76,700 square feet and "Phase
2C" consisting of 118,000 square feet. Specific updates are provided below:
<<

--  Phase 2B: Zenabis has submitted license amendments to Health Canada to
commence production in its Phase 2B expansion project, which will expand
the facility's annual design capacity by 9,800 kg.
--  Phase 2C: Room construction and lighting are complete for this phase.
HVAC and electrical are nearly complete. Installation of benches and
irrigation equipment are ongoing. Zenabis intends to submit its license
amendment to Health Canada to commence production in Phase 2C in late
May or early June of 2019, versus the prior timing of June or July of
2019 previously provided in the March operational update.
<>>
Zenabis Langley (Greenhouse)
Zenabis is currently converting 10 acres of the first greenhouse property
("Site A") following the successful transfer of all floral and propagation
business from Site A to Zenabis Aldergrove. Construction at Zenabis Langley is
progressing well and is on time. Zenabis has completed the construction of all
interior and exterior insulated wall panels, offices and staff support areas,
and the majority of operational workspaces. The security and HVAC work are
ongoing and completion for June is on schedule.
Site A is divided into six flower zones, which are similar to those in an
indoor facility, but much larger in size. Construction of the flower rooms is
expected to be completed between June and August, with the first phase of
construction completed by the end of June, and construction substantially
complete for all rooms by the end of July. Site A has an annual design
capacity of 96,100 kg.
Zenabis Delta
Zenabis is currently in the process of constructing an extraction,
post-processing and analytical testing lab at Zenabis Delta. All components of
this construction are scheduled to be completed in the third quarter of 2019.
Licensing Update
Zenabis is currently in the process of various licensing submissions for
Zenabis Langley, Zenabis Atholville, Zenabis Pitt Meadows and Zenabis
Aldergrove as outlined in the table below:
License
Submission                     Submission Date   Annual Design Capacity

---

Zenabis
Langley
Site
A -
Cultivation
License
September 4, 2018
96,100kg
(Initial Submission Date)


January 25, 2019
(Amendment Submission Date)



Site evidence package -


June 20194

---

Zenabis
Langley
Site
A -
Industrial
Hemp
February 9, 2019                           N/A

---

Zenabis
Pitt
Meadows
-
Industrial
Hemp
April 4, 2019                             N/A

---

Zenabis
Aldergrove
-
Industrial
Hemp
April 4, 2019                             N/A

---

Zenabis
Atholville
Phase
2B                               Part 1 - April 9, 2019
9,800kg


Part 2 - May 17, 2019

---

Zenabis
Langley
Site
B -
Industrial
Hemp
April 10, 2019                            N/A

---

Zenabis
Atholville
Phase
2C
May-June 20194
12,000kg

---




4               Expected submission timeline.
Zenabis is currently using Zenabis Pitt Meadows, Zenabis Aldergrove and
Zenabis Langley for the propagation and floral business. Zenabis intends to
grow hemp on available land at the Zenabis Pitt Meadows and Zenabis Aldergrove
facilities upon receipt of industrial hemp licenses from Health Canada.
Zenabis intends to grow hemp on available land and in available greenhouse
space at the Zenabis Langley facility upon receipt of an industrial hemp
license from Health Canada.
Please view the following links for Zenabis operational update and
corporate presentation:
https://www.zenabis.com/docs/zenabis-operations.pdfhttps://www.zenabis.com/doc
s/zenabis-presentation.pdf
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
About Zenabis
Zenabis is a significant Canadian licensed cannabis cultivator of medical
and recreational cannabis, and a propagator and cultivator of floral and
vegetable products. Zenabis employs staff coast-to-coast, across facilities in
Atholville, New Brunswick; Delta, Aldergrove, Pitt Meadows and Langley,
British Columbia; and Stellarton, Nova Scotia. In addition to gaining
technologically advanced knowledge of plant propagation, the recent additionof 
state-of-the-art greenhouses in Langley, Pitt Meadows and Aldergrove
provides Zenabis with 3.5 million square feet of facility space that can, upon
full conversion, be dedicated to cannabis production.
If all facility space at Zenabis Atholville, Zenabis Stellarton, Zenabis
Delta and Zenabis Langley is fully converted and dedicated to production,
Zenabis will own, and have access to, 660,000 square feet of high quality
indoor cannabis production space, as well as 2.1 million square feet of
greenhouse cannabis production space at its Langley facility, with this
production strategically positioned on Canada's coasts. Zenabis expects these
facilities to have an annual design capacity of 131,300 kg of dried cannabis
by the third quarter of 2019. These facilities, if fully built out and
converted for cannabis production, would have an annual design capacity to
yield approximately 478,900 kg of dried cannabis annually, for both national
and international market distribution. An additional 700,000 square feet of
greenhouse space will be used to continue the existing propagation business
and produce industrial hemp, and can be converted to cannabis production at
such a time that is beneficial to the strategic position of the Company. The
Zenabis brand name is used in the cannabis medical market, while the Namaste
and Blazery brand names are used in the cannabis adult-use recreational
market, and the True Büch brand name is used for Zenabis' kombucha products.
Forward Looking Information
This news release contains statements that may constitute
"forward-looking information" within the meaning of applicable Canadian
securities legislation. Forward-looking information may include, among others,
statements regarding the future plans, costs, objectives or performance of
Zenabis, or the assumptions underlying any of the foregoing. In this news
release, words such as "may", "would", "could", "will", "likely", "believe",
"expect", "anticipate", "intend", "plan", "estimate" and similar words and the
negative form thereof are used to identify forward-looking statements. In this
news release, forward-looking statements relate, among other things, to: the
projected kilogram yield of recently licensed facility space and facility
space under, or scheduled for, construction, the expected timing and
completion of current and planned conversion, expansion and optimization of
our facilities, the licensing of our facilities and projected timing thereof;
the adequacy of our financial resources to achieve the conversion and
expansion of our facilities; the timelines projected for our internal
post-processing capacities; and the expected timing and content of future
operational updates. Forward-looking statements should not be read as
guarantees of future performance or results, and will not necessarily be
accurate indications of whether, or the times at or by which, such future
performance will be achieved. No assurance can be given that any events
anticipated by the forward-looking information will transpire or occur.
Forward-looking information is based on information available at the time
and/or management's good-faith belief with respect to future events and are
subject to known or unknown risks, uncertainties, assumptions and other
unpredictable factors, many of which are beyond Zenabis' control. These risks,
uncertainties and assumptions include, but are not limited to, those described
in the shelf prospectus dated April 9, 2019, a copy of which is available on
SEDAR at www.sedar.com and could cause actual events or results to differ
materially from those projected in any forward-looking statements.
Furthermore, any forward-looking information with respect to available space
for cannabis production is subject to the qualification that management of
Zenabi

" BC-Zenabis-Update-April   05-21 2369
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.367145:
^Zenabis Provides Operational Update for April 2019@

VANCOUVER, May 21, 2019 /CNW/ - Zenabis Global Inc. (TSXV:ZENA)
("Zenabis" or the "Company") is pleased to provide an update on its recent
cannabis production figures; anticipated future harvests; facility
construction and licensing status; and medical program update.
Highlights:
<<

--  Cultivation output in April 2019 was 809 kg, which represents a 31.3%
outperformance relative to design capacity, or a Performance Ratio1 of
31.3%;
--  Together with accelerating one harvest versus forecast, cultivation
output of 809 kg was 63% greater than forecast output of 495 kg;
--  The Performance Ratio on a by-harvest basis varied from a low of (4.0%)
to a high of 56.6%; and
--  Construction and licensing continue to progress on track at Zenabis
Atholville and Zenabis Langley, with annual design capacity forecast to
increase to at least 131,300 kg in the third quarter of 2019.
<>>
Andrew Grieve, Chief Executive Officer of Zenabis, stated, "Cultivation
output was very strong in the month of April. We continue to experience
variance on a room-by-room basis based on a variety of cultivation approaches
being tested. We expect this variance to continue through the month of May.
Beyond the harvests in May, aside from variance resulting from ramp-up in
rooms, we expect greater consistency in output as a result of a more
consistent cultivation approach. In addition, licence amendments are being
received in a timely manner, and our construction and licencing teams remain
on time, or in some cases are ahead of the previously disclosed schedule."
Cannabis Production Summary
In April 2019, Zenabis had its highest monthly harvest weight to date of
809 kg. Zenabis has consistently grown more than the previous month's harvest
weight from October 2018 to April of 2019.
The amount harvested for the three months ending April 30, 2019 exceeded
the design capacity of the flower rooms by an average of 15%, compared to the
three-month period from January 2019 through March 2019, during which the
amount harvested exceeded the design capacity by 11%. A month-to-month
comparison of actual harvests compared with harvest forecast based on design
capacity between January 2019 and April 2019 is provided in the table below.
Historical Harvests
- Atholville               Jan          Feb         Mar          Apr

Total
2019         2019
2019                                   2019

---

Actual Harvest
Weight
474 kg
480 kg
518 kg
809 kg         2,281
kg

---

Design Capacity
Harvest Weight(2)
372 kg
495 kg
463 kg
616 kg               1,946 kg

---

Difference (kg)
102 kg
(15 kg)
55 kg
193 kg                335 kg

---

Difference (%) -
"Performance Ratio"                 27.4%       (3.0%)       11.9%        
31.3%                    17.2%

---

In April 2019, Zenabis achieved four harvests at Zenabis Atholville,
whereas the forecast included three harvests, with one harvest being
accelerated versus schedule. The Performance Ratio of these harvests ranged
from (4.0%) to 56.6%.

________________________




(1)         To better reflect the actual performance of its
facilities going forward, the Company reports a
Performance Ratio, calculated as follows: after each
harvest, Zenabis will calculate the dry weight cannabis
output for each room (the "Total Output"), taking into
account the amount of days in production through a
combination of: (1) the amount of flower room days used
(including turnaround time) for that room; and (2) the
amount of flower-room equivalent days required from
other flower rooms in support of that harvest (together
the "Effective Flower Room Equivalent Days"). Zenabis
will then divide the Total Output by the Effective
Flower Room Equivalent Days in order to produce the
"Effective Yield Per Day" for each room, and then divide
the Effective Yield Per Day by the Design Capacity Yield
Per Day for each room in order to determine actual
performance versus the Design Capacity Yield Per Day
(this ratio being the "Performance Ratio"). Zenabis
believes that the Performance Ratio will provide
investors with the best measure of actual cultivation
performance versus Zenabis' published design capacity.






(2)         The Design Capacity Harvest Weight is based on the
"design capacity" yield that Zenabis has disclosed to
date.  This figure was derived by converting the actual
square footage of flower room space and the forecast
canopy for each specific flower room into a kilograms
per room per day figure (the "Design Capacity Yield Per
Day") is based on Zenabis' historical yield data at the
Zenabis Atholville facility through September 2018. The
Design Capacity Harvest Weight in the table above is the
harvest weight that would have resulted if the Design
Capacity Yield Per Day for a room was multiplied by the
Effective Flower Room Equivalent Days, as defined under
"Performance Ratio."

2019 Full Year Harvest Forecast - Zenabis Atholville and Zenabis
Stellarton
For its existing licensed facilities of Zenabis Atholville and Zenabis
Stellarton (and excluding Zenabis Delta), Zenabis expects to produce
approximately 12,835 kg from May through December of 2019. The following table
sets out Zenabis' estimated monthly harvests for Zenabis Atholville and
Zenabis Stellarton for the remainder of 2019, as well as the forecast provided
previously for April of 2019 compared to the actual amount harvested in April
2019.
April        May           June            July           Aug             
Sept               Oct               Nov               Dec        Total

2019        2019            2019             2019           2019              
2019              2019              2019              2019



Forecast(3)
495 kg       607 kg
668 kg
836 kg         781 kg         1,627 kg          2,263 kg          2,702 
kg          3,351 kg          13,330 kg

---

Actual
809 kg

---




(3) This forward-looking estimate of
future harvest results is based on the
following material assumptions: (1)
Both Zenabis Atholville and Zenabis
Stellarton operate at their published
design capacity on a room by room
basis; (2) There is one month of delay
beyond the current forecast date for
cultivation commencement at each of
the phases 2B and 2C at Atholville;
and (3) For each of phases 2A, 2B and
2C at Atholville, three days of
separation will occur between planting
of each room at the point cultivation
commences.

Upon receipt of its cultivation license at Zenabis Langley, Zenabis
intends to provide a monthly cultivation forecast for Zenabis Langley.
The timeline from harvest to the point at which Zenabis completes a sale
of that product ranges from a minimum of two weeks (in the case of a bulk sale
to a licensed producer) to more than eight weeks (in the case of gelcaps which
involve external extraction, processing, filling, packaging of and shipment).
Zenabis recognizes the revenue from completion of such sales in accordance
with IFRS.
Construction and Facility Update
Zenabis Atholville (Indoor)
The 380,000-square-foot Zenabis Atholville indoor facility is currently
licensed to produce cannabis from 174,900 square feet with annual design
capacity of 12,500 kg. Zenabis is in the process of constructing and licensing
additional flower rooms and support space to expand cultivation capacity in
two blocks divided into "Phase 2B" consisting of 76,700 square feet and "Phase
2C" consisting of 118,000 square feet. Specific updates are provided below:
<<

--  Phase 2B: Zenabis has submitted license amendments to Health Canada to
commence production in its Phase 2B expansion project, which will expand
the facility's annual design capacity by 9,800 kg.
--  Phase 2C: Room construction and lighting are complete for this phase.
HVAC and electrical are nearly complete. Installation of benches and
irrigation equipment are ongoing. Zenabis intends to submit its license
amendment to Health Canada to commence production in Phase 2C in late
May or early June of 2019, versus the prior timing of June or July of
2019 previously provided in the March operational update.
<>>
Zenabis Langley (Greenhouse)
Zenabis is currently converting 10 acres of the first greenhouse property
("Site A") following the successful transfer of all floral and propagation
business from Site A to Zenabis Aldergrove. Construction at Zenabis Langley is
progressing well and is on time. Zenabis has completed the construction of all
interior and exterior insulated wall panels, offices and staff support areas,
and the majority of operational workspaces. The security and HVAC work are
ongoing and completion for June is on schedule.
Site A is divided into six flower zones, which are similar to those in an
indoor facility, but much larger in size. Construction of the flower rooms is
expected to be completed between June and August, with the first phase of
construction completed by the end of June, and construction substantially
complete for all rooms by the end of July. Site A has an annual design
capacity of 96,100 kg.
Zenabis Delta
Zenabis is currently in the process of constructing an extraction,
post-processing and analytical testing lab at Zenabis Delta. All components of
this construction are scheduled to be completed in the third quarter of 2019.
Licensing Update
Zenabis is currently in the process of various licensing submissions for
Zenabis Langley, Zenabis Atholville, Zenabis Pitt Meadows and Zenabis
Aldergrove as outlined in the table below:
License
Submission                     Submission Date   Annual Design Capacity

---

Zenabis
Langley
Site
A -
Cultivation
License
September 4, 2018
96,100kg
(Initial Submission Date)


January 25, 2019
(Amendment Submission Date)



Site evidence package -


June 20194

---

Zenabis
Langley
Site
A -
Industrial
Hemp
February 9, 2019                           N/A

---

Zenabis
Pitt
Meadows
-
Industrial
Hemp
April 4, 2019                             N/A

---

Zenabis
Aldergrove
-
Industrial
Hemp
April 4, 2019                             N/A

---

Zenabis
Atholville
Phase
2B                               Part 1 - April 9, 2019
9,800kg


Part 2 - May 17, 2019

---

Zenabis
Langley
Site
B -
Industrial
Hemp
April 10, 2019                            N/A

---

Zenabis
Atholville
Phase
2C
May-June 20194
12,000kg

---




4               Expected submission timeline.
Zenabis is currently using Zenabis Pitt Meadows, Zenabis Aldergrove and
Zenabis Langley for the propagation and floral business. Zenabis intends to
grow hemp on available land at the Zenabis Pitt Meadows and Zenabis Aldergrove
facilities upon receipt of industrial hemp licenses from Health Canada.
Zenabis intends to grow hemp on available land and in available greenhouse
space at the Zenabis Langley facility upon receipt of an industrial hemp
license from Health Canada.
Please view the following links for Zenabis operational update and
corporate presentation:
https://www.zenabis.com/docs/zenabis-operations.pdfhttps://www.zenabis.com/doc
s/zenabis-presentation.pdf
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
About Zenabis
Zenabis is a significant Canadian licensed cannabis cultivator of medical
and recreational cannabis, and a propagator and cultivator of floral and
vegetable products. Zenabis employs staff coast-to-coast, across facilities in
Atholville, New Brunswick; Delta, Aldergrove, Pitt Meadows and Langley,
British Columbia; and Stellarton, Nova Scotia. In addition to gaining
technologically advanced knowledge of plant propagation, the recent additionof 
state-of-the-art greenhouses in Langley, Pitt Meadows and Aldergrove
provides Zenabis with 3.5 million square feet of facility space that can, upon
full conversion, be dedicated to cannabis production.
If all facility space at Zenabis Atholville, Zenabis Stellarton, Zenabis
Delta and Zenabis Langley is fully converted and dedicated to production,
Zenabis will own, and have access to, 660,000 square feet of high quality
indoor cannabis production space, as well as 2.1 million square feet of
greenhouse cannabis production space at its Langley facility, with this
production strategically positioned on Canada's coasts. Zenabis expects these
facilities to have an annual design capacity of 131,300 kg of dried cannabis
by the third quarter of 2019. These facilities, if fully built out and
converted for cannabis production, would have an annual design capacity to
yield approximately 478,900 kg of dried cannabis annually, for both national
and international market distribution. An additional 700,000 square feet of
greenhouse space will be used to continue the existing propagation business
and produce industrial hemp, and can be converted to cannabis production at
such a time that is beneficial to the strategic position of the Company. The
Zenabis brand name is used in the cannabis medical market, while the Namaste
and Blazery brand names are used in the cannabis adult-use recreational
market, and the True Büch brand name is used for Zenabis' kombucha products.
Forward Looking Information
This news release contains statements that may constitute
"forward-looking information" within the meaning of applicable Canadian
securities legislation. Forward-looking information may include, among others,
statements regarding the future plans, costs, objectives or performance of
Zenabis, or the assumptions underlying any of the foregoing. In this news
release, words such as "may", "would", "could", "will", "likely", "believe",
"expect", "anticipate", "intend", "plan", "estimate" and similar words and the
negative form thereof are used to identify forward-looking statements. In this
news release, forward-looking statements relate, among other things, to: the
projected kilogram yield of recently licensed facility space and facility
space under, or scheduled for, construction, the expected timing and
completion of current and planned conversion, expansion and optimization of
our facilities, the licensing of our facilities and projected timing thereof;
the adequacy of our financial resources to achieve the conversion and
expansion of our facilities; the timelines projected for our internal
post-processing capacities; and the expected timing and content of future
operational updates. Forward-looking statements should not be read as
guarantees of future performance or results, and will not necessarily be
accurate indications of whether, or the times at or by which, such future
performance will be achieved. No assurance can be given that any events
anticipated by the forward-looking information will transpire or occur.
Forward-looking information is based on information available at the time
and/or management's good-faith belief with respect to future events and are
subject to known or unknown risks, uncertainties, assumptions and other
unpredictable factors, many of which are beyond Zenabis' control. These risks,
uncertainties and assumptions include, but are not limited to, those described
in the shelf prospectus dated April 9, 2019, a copy of which is available on
SEDAR at www.sedar.com and could cause actual events or results to differ
materially from those projected in any forward-looking statements.
Furthermore, any forward-looking information with respect to available space
for cannabis production is subject to the qualification that management of
Zenabis may decide not to use all available space for cannabis production, and
the assumptions that any construction or conversion would not be cost
prohibitive, required permits will be obtained and the labour, materials and
equipment necessary to complete such construction or conversion will be
available. Accordingly, readers should not place undue reliance on the
forward-looking statements and information contained in this news release.
Zenabis does not intend, nor undertake any obligation, to update or revise any
forward-looking information contained in this news release to reflect
subsequent information, events or circumstances or otherwise, except if
required by applicable laws.
SOURCE Zenabis Global Inc.



View original content:
http://www.newswire.ca/en/releases/archive/May2019/21/c3320.html

-0-                           05/21/2019
/For further information: visit: https://www.zenabis.com. Media
Relations, Email: media(at)zenabis.com, Phone: 1-844-523-8679; Investor
Relations, E-mail: invest(at)zenabis.com, Phone: 1-844-523-8679; Andrew Grieve,
Chief Executive Officer, Phone: 1-844-523-8679/
/Web Site: www.zenabis.com /
(ZENA.)

CO:  Zenabis Global Inc.
ST:  British Columbia
IN:  AGR THC
SU:  MAT

-30-