Source	CANADA NEWSWIRE
Date	05/17/2021
Time	03:49:14 AM

Company	 First Cobalt Corp.
Title	First Cobalt Provides Update on Canadian Refinery Commissioning





    CDNX Symbol: FCC











Press Release




" BC-FirstCobalt-Update   05-17 1198
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.300855:
^First Cobalt Provides Update on Canadian Refinery Commissioning@

TORONTO, May 17, 2021 /CNW/ - First Cobalt Corp. (TSXV: FCC) (OTCQX:
FTSSF) (the "Company") today provided an update on the expansion and
recommissioning of its low carbon footprint hydrometallurgical refinery north
of Toronto. The Company remains on schedule to recommission the facility in
the fourth quarter of 2022, at which time it will become the only refiner of
battery-grade cobalt sulfate in North America and the second largest outside
of China.

Highlights
<<

--  Contract to construct the cobalt sulfate crystallizer has been awarded
and will be built in the United States
--  New Permit to Take Water issued by the Ontario Ministry of the
Environment, Conservation and Parks, allowing the project team to
mobilize to site to restore power to the refinery complex and prepare
for upcoming construction activities
--  First Cobalt's owner's team continues to grow with the addition of a
Site Services Superintendent and Environmental Superintendent
--  Scholarship program launched to support local indigenous and
non-indigenous high school graduates pursuing higher education
--  Lender discussions for a US$45 million debt facility are advancing,
supplemented by C$18 million in current working capital plus an
additional C$10 million investment by the Government of Canada and the
Government of Ontario towards the refinery capital costs
<>>
"Thanks to the focus and hard work of the First Cobalt team, we continue
to execute our strategic business plan and remain on schedule for 2022
commissioning," said Mark Trevisiol, Vice President, Project Development.
"Ordering the cobalt crystallizer in a timely manner was an important step on
the construction schedule and the focus now shifts to the solvent extraction
vendor package.
"We are grateful for the support and enthusiasm within the community and
remain committed to hiring a local leadership team and maximizing economic
opportunities for the local and regional economy."
The cobalt sulfate crystallizer will be built in the United States and
shipped to site in less than 44 weeks. This equipment is the last step in
First Cobalt's hydrometallurgical refining process and takes cobalt
concentrated in an aqueous solution into a powder called cobalt sulfate.
A crystallizer consists of various mechanical components including heat
exchangers, pumps, piping, dryers and evaporators. They are assembled in a
manner to allow for optimum processing and maintenance conditions. This unit
will span several operating floors within the processing plant and will be the
tallest structure on site (Figure 1).
The Company and Ausenco Engineering Canada are now working on detailed
engineering and procurement of the last two long lead equipment orders:
solvent extraction tanks and filters.
The Ontario Ministry of the Environment, Conservations and Parks issued a
new Permit to Take Water from Lake Timiskaming on May 10 covering potable
water supply and industrial use. Two other permit applications for air and
noise and industrial sewage are expected in the coming months.
Over the next few weeks, crews will mobilize to site to restore power to
the refinery, turn on water pumps, complete geotechnical drilling for new
buildings and refurbish existing offices.
Two additional employees have been hired to join the First Cobalt owner's
team working alongside EPCM contractor Ausenco Engineering Canada. Hayden
Fiset joined as Site Services Superintendent and Cristy Knott as Environmental
Superintendent. Both live in the local community and are expected to
transition to the operations leadership team once the refinery has been
commissioned. Additional team members will be recruited during the coming
months.
First Cobalt is committed to an ongoing dialogue with local stakeholders,
First Nations and indigenous communities that will continue through permitting
and construction and into operations. First Cobalt has held three public open
houses for the local community within the last six months as well as 24 other
consultation meetings. The meetings provide an open forum with all
stakeholders to discuss environmental matters and economic development
opportunities.
As part of our commitment to support our local community, First Cobalt
established the First Cobalt Excellence Award for the 2021 graduating classes
of four local high schools: Englehart High School, Timiskaming District
Secondary School, Kirkland Lake District Composite School and École Secondaire
Catholique Sainte Marie. Each $1,000 award will be made to a deserving
indigenous or non-indigenous student who has demonstrated a commitment to
learning and an intention to pursue a post-secondary education.
The planned US$45 million debt facility is in the due diligence phase and
combined with current working capital and committed Government investments, is
expected to supply the remaining funding required to bring the project to
completion.
Refinery Overview
The First Cobalt Refinery is a hydrometallurgical refinery located north
of Toronto, in the community of Temiskaming Shores. The facility operated from
1996 to 2015, producing cobalt, nickel, copper and silver products. The
Company is expanding the facility and modifying the flow sheet to refine third
party cobalt hydroxide intermediate product into a high purity, battery grade
cobalt sulfate suitable for the electric vehicle market. Today, approximately
80% of cobalt sulfate is made in China and there is no production in North
America. In December 2020, the Government of Canada and the Government of
Ontario announced a joint $10 million investment in the First Cobalt Refinery
to help accelerate commissioning and expansion.
About First Cobalt
First Cobalt's mission is to be the most sustainable producer of battery
materials. In 2022, the Company plans to commission North America's only
cobalt sulfate refinery, a critical asset in the development and manufacturing
of batteries for electric vehicles. First Cobalt also owns the Iron Creek
cobalt-copper project in Idaho, USA as well as several significant cobalt and
silver properties in the Canadian Cobalt Camp.
Neither TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
Cautionary Note Regarding Forward-Looking Statements
This news release may contain forward-looking statements and
forward-looking information (together, "forward-looking statements") within
the meaning of applicable securities laws and the United States Private
Securities Litigation Reform Act of 1995. All statements, other than
statements of historical facts, are forward-looking statements. Generally,
forward-looking statements can be identified by the use of terminology such as
"plans", "expects', "estimates", "intends", "anticipates", "believes" or
variations of such words, or statements that certain actions, events or
results "may", "could", "would", "might", "occur" or "be achieved".
Forward-looking statements involve risks, uncertainties and other factors that
could cause actual results, performance and opportunities to differ materially
from those implied by such forward-looking statements. Factors that could
cause actual results to differ materially from these forward-looking
statements are set forth in the management discussion and analysis and other
disclosures of risk factors for First Cobalt, filed on SEDAR at www.sedar.com.
Although First Cobalt believes that the information and assumptions used in
preparing the forward-looking statements are reasonable, undue reliance should
not be placed on these statements, which only apply as of the date of this
news release, and no assurance can be given that such events will occur in the
disclosed times frames or at all. Except where required by applicable law,
First Cobalt disclaims any intention or obligation to update or revise any
forward-looking statement, whether as a result of new information, future
events or otherwise.
SOURCE First Cobalt Corp.



View original content to download multimedia:
http://www.newswire.ca/en/releases/archive/May2021/17/c6551.html

-0-                           05/17/2021
/For further information: visit www.firstcobalt.com or contact: Cora
Klein, info(at)firstcobalt.com, +1.416.900.3891/
/Web Site: www.firstcobalt.com /
(FTSSF FCC.)

CO:  First Cobalt Corp.
ST:  Ontario
IN:  MIN MNG OTC
SU:

-30-