Source	Marketwire
Date	11/30/2015
Time	09:44:26 AM

Company	 MITRA ENERGY INC.
Title	Mitra Provides Operational Update





    CDNX Symbol: MTE











Press Release	




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Mitra Energy Inc.

TSX VENTURE SYMBOL: MTE

November 30, 2015

Mitra Provides Operational Update


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Nov. 30, 2015) - Mitra Energy Inc. 
(the "Company" or "Mitra") (TSX VENTURE:MTE) is pleased to provide an update on 
the status of its key assets and activities, including progress on its gas 
development project in Vietnam.

Highlights

Development and appraisal

Vietnam - Further momentum toward 2C to 2P transition

/T/

--  Reserve Assessment Reports for the Nam Du (Block 46/07 PSC) and U Minh
(Block 51 PSC) Fields were submitted to regulator Petrovietnam and
written approval of the RARs is expected to follow shortly.

--  Outline Development Plans for Nam Du and U Minh are near complete and
are planned to be submitted to Petrovietnam for approval by end 2015.

--  Memorandum of Understanding ("MOU") signed between Petrovietnam
Exploration Production Corporation ("PVEP") and Mitra on August 28, 2015
for joint development of Nam Du and U Minh with existing PVEP gas
discoveries in the adjacent Block 46/13 PSC.

--  Kuwait Foreign Petroleum Exploration Company ("KUFPEC") has announced
its intention to withdraw from Block 51 PSC due to portfolio
rationalisation, effective from December 31, 2015. Mitra anticipates
assignment of the full 35% working interest from KUFPEC at zero cost,
increasing its working interest to 70%. As a consequence, Mitra's net 2C
Contingent Resource on Block 51 will increase by 22.5 mmboe to 45.1
mmboe (based on March 2015 Competent Persons Report ("CPR)). Mitra's
total net 2C Contingent Resources across its portfolio will rise from
69.5 mmboe to 92.3 mmboe.

--  The commitment well planned on the Nam Du Field for Q2, 2016 is now
anticipated to be deferred to coincide with further development drilling
on the Nam Du Field in 2017-18, for greater operational efficiency,
subject to government approval.

--  An updated subsurface model for the Tho Chu Field (Block 51 PSC) has
been completed and will be used as the basis for future appraisal
drilling. A large resource increase is anticipated associated with this
work, to be confirmed with a revised CPR refresh due in Q1, 2016.

/T/

Exploration Activities

Philippines - Fully carried exploration well on Halcon expected Q1 2017

/T/

--  Total operated Halcon prospect in SC 56 now anticipated to be drilled in
Q1, 2017.

--  A minimum of 1,000 kilometres of new 2D seismic data is to be acquired
to evaluate the additional prospectivity in further prospective areas of
the block, expected to take place during Q1, 2016.

/T/

Vietnam - Large 3D seismic survey completed at 127 PSC ahead of farmout 
proceedings

/T/

--  Completed 533 km2 of full-fold 3D seismic data in June 2015 with the
goal of identifying potential drilling locations. Following the
completion of the interpretation of these new data, a farmout will be
initiated in Q1 2016.

/T/

Indonesia - Good progress on farmout following seismic survey

/T/

--  Bone PSC - Processing of 1,200 line kilometres of 2D seismic data is
complete, revealing a number of drilling targets in shallow water on
trend with onshore fields. A farm-out process has commenced with the
goal of securing additional partners to participate in drilling the key
prospects.

/T/

Paul Ebdale, CEO of Mitra, commented:

"We have made good progress over the last period across our portfolio of 
assets. In Vietnam we are looking forward to the imminent submission of our 
Outline Development Plans and we are increasing our stake in the U Minh and Tho 
Chu Fields in Block 51 following KUFPEC's withdrawal. We anticipate this will 
double our working interest and share of contingent resources and it also 
provides us with increased optionality in terms of development funding for the 
project.

"In the Philippines, the high impact Halcon well, operated by Total will now be 
drilled in Q1 2017. This presents significant value upside potential through 
our full carry on the cost of the well and the Pmean resource potential of 6.7 
TCF and 169 million barrels of condensates."

Operational update details

Background

Mitra is engaged in exploration, appraisal and pre-development activities in 
South East Asia (Philippines, Vietnam and Indonesia), with a portfolio of 10 
exploration and pre-development assets. The current asset portfolio comprises 
approximately 12.8 million acres of awarded acreage.

Mitra has discovered resources in three gas fields in Vietnam and two gas 
fields in the Philippines, along with a portfolio of exploration assets. The 
fields contain gross 2C Contingent Resources of 197 million barrels of oil 
equivalent (consisting of 1087 billion cubic feet ("Bscf") of gas and 16 
million barrels of associated liquids), representing net to Mitra 2C Contingent 
Resources of 69 million barrels of oil equivalent (consisting of 382 Bscf of 
gas and 6 million barrels of associated liquids).

Mitra's Strategy Themes

Mitra plans to build a significant E&P player in the SE Asia region, focussing 
largely on the strong gas market demand in the countries within which it 
operates. Mitra's strategies are to (i) move its existing discoveries towards 
production into the energy-short markets of its host countries; (ii) 
collaborate with current and future farm-in partners to deliver carried high 
impact exploration drilling and; (iii) capture material production assets in 
the SE Asia region.

Vietnam Gas Assets

Mitra operates three PSCs (Blocks 51, 46/07 and 45 PSCs) and has three gas and 
condensate discoveries in the area known as the Malay-Tho Chu Basin. Mitra 
currently operates these assets on behalf of joint venture partners PVEP and 
KUFPEC, with the working interests as shown in Table 1. Mitra's strategy is to 
assist PVEP and the Vietnamese government regulator ("Petrovietnam") in 
accelerating the delivery of its gas resources to Vietnamese demand centres. 
Mitra is working closely with its partners to deliver Development Plans and 
bring the existing gas discoveries towards production, with a view to selling 
the gas resources into Vietnam via the existing PM3CAA-Ca Mau pipeline 
infrastructure from as early as 2018. The Company anticipates making further 
announcements regarding progress with these assets in the near future.

Table 1: Vietnam Malay-Tho Chu Basin Assets and Working Interests

/T/

----------------------------------------------------------------------
Mitra             PVEP          KUFPEC
----------------------------------------------------------------------
Block 45 PSC            70% operator        30% (1)           -
----------------------------------------------------------------------
Block 46/07 PSC         70% operator        30% (1)           -
----------------------------------------------------------------------
Block 51 PSC            35% operator        30% (1)        35% (2)
----------------------------------------------------------------------
(1) PVEP interest is carried until a Declaration of Commerciality is made
under the PSC, anticipated during Q1 2016
(2) On November 10, 2015 KUFPEC informed the Joint Venture of their
intention to withdraw from the PSC, subject to government approval.

/T/

On November 10, 2015, KUFPEC announced its intention to withdraw from the Block 
51 PSC, which represents a non-core part of their portfolio and is KUFPEC's 
only upstream asset in Vietnam. The withdrawal will be effective from December 
31, 2015. Under the terms of the Block 51 PSC Joint Operating Agreement, the 
KUFPEC working interest share will be allocated on a proportional basis between 
remaining Joint Venture partners unless otherwise agreed. This allocation is 
yet to be agreed, although Mitra anticipates assignment of the full 35% working 
interest from KUFPEC, increasing the working interest to 70%, and resulting in 
an on-block increase in net 2C Contingent Resource of 22.5 mmboe to 45.1 mmboe 
(based on March 2015 CPR). Net 3C resources will rise by 64.2 mmboe to 128.4 
mmboe. The withdrawal and assignment of working interests are subject to the 
approval of the Government of Vietnam.

Vietnamese government technical audits (Reserve Assessment Reports or RARs) for 
both the U Minh (Block 51 PSC) and Nam Du (Block 46/07 PSC) Fields were 
presented to the Petrovietnam Reserves Committee on November 11, 2015. Formal 
Petrovietnam written approval of the RARs is expected to follow shortly.

Outline Development Plans (ODPs) for the two fields are currently in an 
advanced stage of preparation, with a planned submission to Petrovietnam by end 
2015.

An appraisal well is planned on the Nam Du Field in Q2, 2016 to facilitate the 
transition of 3C to 2C resources. The well is being designed to be suspended as 
a potential future production well. Mitra is currently in discussions with 
Petrovietnam regarding deferring the well to coincide with further development 
drilling on the Nam Du Field in 2017-18.

A MOU was signed between PVEP and Mitra on August 28, 2015 in order to 
facilitate the joint development of U Minh and Nam Du with existing PVEP gas 
discoveries in the adjacent Block 46/13 PSC.

An update to the subsurface model for the Tho Chu Field (Block 51 PSC) was 
completed in Q3, 2015 and will be used as the basis for future appraisal 
drilling. A significant Contingent Resource increase is anticipated when this 
updated subsurface model is included in the next revision of a Mitra 
independent technical audit, scheduled for Q1 2016. A further 6-month extension 
to Exploration Phase Two of the Block 51 PSC has been requested in order to 
study the optimal timing for further appraisal drilling.

A prospect evaluation update has been completed for the Block 45 PSC within 
which some satellite gas potential has been identified. The timing of any 
prospective drilling within the PSC will be determined by the phasing of 
development of existing discoveries in neighbouring blocks and resulting 
available capacity in the gas pipeline and export system. In line with this 
strategy, a further 6-month extension to Exploration Phase One has been 
requested in order to study and better understand the commercialization 
potential.

Key Exploration Activities

1. Philippines

Service Contract 56

Mitra holds a 25% interest in Service Contract 56 ("SC 56") in partnership with 
operator Total E&P Philippines B.V. ("Total"). Four wells have previously been 
drilled on SC 56, resulting in discovery of the Dabakan and Palendag Fields, 
with combined gross Contingent Resources of 577 Bscf and 6.5 million barrels of 
condensates (2C) to 2,504 Bscf and 28.8 million barrels of condensates (3C).

In September 2012, Total farmed into SC 56 and assumed a 75% interest, with 
Mitra remaining as operator. On August 28, 2014, Total formally confirmed its 
intention to drill an exploration well on the Halcon prospect and operatorship 
was transferred to Total effective October 25, 2014. This well is currently 
expected to be drilled during Q1, 2017. Total will carry Mitra's 25% interest 
in the well up to a gross well cost of US$75 million. The gross Prospective 
Resources in the CPR associated with the Halcon Prospect are 6,736 Bscf and 169 
million barrels of condensates. The discovered and future gas resources are 
expected to be either sold via pipeline to Sabah (Malaysia) or via a floating 
liquefied natural gas ("LNG") facility to be operated by Total.

In October 2014, the Philippines Department of Energy approved an exploration 
period extension of five years from August 31, 2015, resulting in a continuing 
exploration period until September 1, 2020. An additional exploration area of 
1,920 km2 has also been returned to SC 56 from areas previously relinquished, 
resulting in a revised total block area of 6,220 km2. A minimum of 1,000 
kilometres of 2D seismic data and 2,000 km2 of high resolution seabed data will 
be acquired in this re-awarded area to evaluate the additional prospectivity. 
The 2D seismic acquisition programme is expected to take place during Q1, 2016.

2. Vietnam

Block 127 PSC

Mitra operates Block 127 PSC with 100% working interest. The block covers an 
area of over 9,000 km2 and is located at the southern end of the Phu Khanh 
Basin, off the east coast of Vietnam. This deepwater frontier basin contains 
several minor discoveries of oil and gas that confirm the potential for 
hydrocarbon generation. Nearby acreage within the Phu Khanh Basin has been 
licenced by ENI, Murphy Oil, Repsol, ONGC, Santos and Origin Energy. Mitra 
completed the acquisition of 533 sq. km of full-fold 3D seismic data in June 
2015 over key prospects recognised on earlier 2D seismic data, with the goal of 
identifying potential drilling locations. These data are currently being 
processed. Following the completion of the initial interpretation of these 
data, the Company plans to commence a farm-out process in Q1, 2016, with the 
aim of securing additional joint venture partners to fund the drilling of 
exploration wells.

Block MVHN/12KS PSC

Mitra operates onshore Block MVHN/12KS PSC with 100% working interest. The 
block covers an onshore extension of the producing Song Hong Basin and was 
signed as a shale gas PSC in 2013. The initial work program consists of seismic 
reprocessing and geological studies focused on characterizing the shale 
potential of the block.

As a result of the evaluation undertaken to date, Mitra has negotiated and 
secured an amendment to include rights to conventional hydrocarbon resources 
within the PSC, effective February 5, 2015. As such, Mitra is exploring both 
conventional and unconventional reservoir targets in parallel in the forward 
work program for this block. Mitra expects to complete ongoing resource 
evaluation work for the identified shale and tight gas resource plays by end 
2015, prior to commencing a farm-out process in Q1, 2016.

3. Indonesia

Bone PSC

Mitra holds a 60% operating interest in the Bone PSC Block, offshore Sulawesi, 
in partnership with Azimuth Indonesia Limited. ("Azimuth"). The Bone PSC Block 
is undrilled, but is immediately adjacent to and on trend with proven gas 
accumulations on production in the onshore Sengkang PSC. The operator of 
Sengkang PSC, Energy World Corporation is currently building a LNG liquefaction 
export facility on the coastline immediately adjacent to Bone PSC Block.

Azimuth farmed into the licence during 2014 in exchange for a carry on 
geophysical activities. During Q1 2015, Mitra acquired around 1,200 line 
kilometres of 2D seismic data. Processing of the data has been completed and 
has revealed a number of attractive drilling targets in shallow water, on trend 
with onshore fields. A farm-out process has commenced, with the aim of securing 
additional partners to fund the drilling of exploration wells from 2016 onwards.

Sibaru PSC
Mitra holds a 100% operated interest in the Sibaru PSC Block, offshore Java 
Sea. Following the completion of the review of the remaining prospectivity of 
this block a notice of relinquishment was submitted to SKKMIGAS (Government of 
Indonesia) on April 24, 2015. The relinquishment process remains in progress 
and is expected to be completed by end 2016.

Titan PSC

Mitra holds a 25% non-operated interest in the Titan PSC Block, offshore Java 
Sea. AWE Limited, the Operator of the Titan PSC, commenced the relinquishment 
process for the Titan PSC in 2014. On October 23, 2015 Mitra (Indonesia - 
Titan) Ltd. and co-venture partner Baruna Oil & Gas Ltd. ("Baruna") both signed 
an agreement with AWE (Titan) NZ Limited that releases Mitra and Baruna from 
any future liabilities under the PSC up to the point of final relinquishment.

North Madura PSC

In December 2014, Mitra signed a farm-out agreement with Azipac North Madura 
Ltd ("Azipac", an affiliate of Azimuth), whereby Mitra would assign its working 
interest in North Madura PSC to Azipac. The farm-in was approved by SKKMIGAS 
and the Government of Indonesia on October 12, 2015. Consequently, Mitra no 
longer has an interest in the North Madura PSC.

Biliton PSC

Mitra held a 47.5% operated interest in the Biliton PSC Block, offshore Java 
Sea. The Biliton PSC expired on December 29, 2013. The relinquishment process 
commenced immediately thereafter and is expected to be completed by year end 
2016.

NE Natuna PSC

Mitra held a 90% operated interest in the NE Natuna PSC Block, offshore Natuna 
Sea. The commitment well Durian Besar Deep-1 (DBD-1) was drilled in September / 
October 2012 but had to be abandoned some distance above the primary objectives 
due to operational concerns. The PSC terms required the partners to re-enter 
DBD-1 and also drill another well in the block before the expiry of the PSC on 
July 14, 2015, or relinquish the block. Efforts to farm-out the block have not 
been successful and accordingly, a notice of relinquishment was submitted to 
SKKMIGAS (Government of Indonesia) on May 29, 2015. The relinquishment process 
remains in progress and is expected to be completed by mid-2017.

Resources and Valuation

A CPR, prepared in accordance with National Instrument 51-101, was conducted 
for the Company by LR-Senergy and issued in March 2015. It identified 
Contingent Resources net to Mitra as provided in the Company's Filing Statement 
dated April 10, 2015 filed under the Company's profile on SEDAR at 
www.sedar.com. An update revision of the CPR has been commissioned and is 
scheduled to be completed in Q1, 2016.

Cautionary statements

This press release may contain forward-looking information and statements 
("forward-looking information") within the meaning of applicable securities 
laws. Readers are cautioned to not place undue reliance on forward-looking 
information. Actual results and developments may differ materially from those 
contemplated by these statements. The statements in this press release are made 
as of the date of this release. The Company undertakes no obligation to comment 
on analyses, expectations or statements made by third-parties in respect of the 
Company, its securities, or financial or operating results or (as applicable). 
Although the Company believes that the expectations reflected in our 
forward-looking information is reasonable, our forward-looking information has 
been based on expectations, factors and assumptions concerning future events 
which may prove to be inaccurate and are subject to numerous risks and 
uncertainties, certain of which are beyond the Company's control, including 
without limitation: volatility in the market prices for oil and natural gas; 
liabilities inherent in oil and natural gas operations; uncertainties 
associated with estimating oil and natural gas reserves; competition for, among 
other things, capital acquisitions; geological, technical, drilling and 
processing problems; fluctuations in foreign exchange or interest rates; health 
safety and environmental risks; stock market volatility; global economic events 
or conditions; and other factors, many of which are beyond the control of the 
Company. We caution that the forgoing list of risks and uncertainties is not 
exhaustive.

A barrel of oil equivalent ("BOE") is determined by converting a volume of 
natural gas to barrels using the ratios of 6 thousand cubic feet ("Mcf") to one 
barrel. BOEs may be misleading, particularly if used in isolation. A BOE 
conversion ratio of 6 Mcf:1 BOE is based on an energy equivalency conversion 
method primarily applicable at the burner tip and does not represent a value 
equivalency at the wellhead. Given that the value ratio based on the current 
price of oil as compared to natural gas is significantly different from the 
energy equivalency of 6:1, utilizing a conversion on a 6:1 basis may be 
misleading as an indication of value.

Neither TSX Venture Exchange nor its Regulation Services Provider (as that term 
is defined in the policies of the TSX Venture Exchange) accepts responsibility 
for the adequacy or accuracy of this release.

Not for distribution to U.S. Newswire Services or for dissemination in the 
United States. Any failure to comply with this restriction may constitute a 
violation of U.S. Securities laws.

- 30 -

CONTACT INFO:

Mitra Energy Inc.
Paul Ebdale
CEO
+60 3 2031 8830
paul.ebdale@mitraenergylimited.com

or

Mitra Energy Inc.
Andy Butler
VP Business Development
+60 3 2031 8830
andy.butler@mitraenergylimited.com

INDUSTRY: Energy and Utilities - Oil and Gas
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=550860231