Source	MARKET NEWS

Date	11/02/2017

Time	05:23:07 AM

Company	 Aurion Resources Ltd.

Title	Extends

Drill Program at Aamurusko

CDNX Symbol: AU

Press Release

AURION RESOURCES LTD ("AU-V;AIRRF-0")

- Extends Drill Program at Aamurusko

Aurion Resources Ltd. ("Aurion") is pleased to provide an update

of ongoing drilling at the Aamurusko prospect on its 100% owned Risti

Project in Northern Finland.

Fourteen diamond drill holes have been completed to date totalling

approximately 2630 m of an originally planned program of 3400 m (See

Press Release dated Sept 14, 2017).  Aurion has decided to extend the

drill program to 5000 m, which will continue until early December.

A number of zones of quartz veining and quartz stock-working have

been intersected to date with up to 3 - 5% pyrite + pyrrhotite +

chalcopyrite + galena and trace visible gold. Sampling and logging of

drill core, receipt and collation of assays will happen in mid-late

December. Aurion will then release a comprehensive report of these

results and a plan going forward for 2018 in early-mid January.

The primary objective of this drill program is to confirm the

source of the Aamurusko boulder field which comprises a total of 717

large and angular quartz vein blocks which have assayed from nil to

2520 grams per tonne (g/t) Au and average 32.97 g/t Au with 102

assaying )31 g/t Au (one ounce per tonne - "Opt").

SummaryThe Risti Property comprises an area of approximately

15,000 ha and covers approximately 30 km of interpreted regional

unconformities defined by the contact between the Kumpu Group

conglomerates and the older mafic and ultramafic volcanics, of the

Sodankyla and Savukoski Groups adjacent to the Sirkka Shear Zone, a

major regional fault/deformation zone in the CLGB.  The setting of the

Aamurusko gold mineralization, is analogous to the setting of many of

the world class gold deposits in the Timmins camp of the Abitibi

province of Northern Ontario.  More than 72.5 million ounces of gold in

several deposits in the Timmins camp are hosted by polymictic

conglomerates and mafic volcanics proximal to major unconformities

adjacent to the regional Porcupine-Destor fault/deformation zone.

Aurion controls 200,000 ha of mineral tenements within the

Paleoproterozoic, Central Lapland Greenstone Belt ("CLGB").  The

primary focus is on this highly prospective previously un-recognized

target concept within the CLGB, of which Aurion controls approximately

70 km along the Sirkka Shear Zone.

Qualified PersonMike Basha, P.Eng., P.Geo., Aurion's President and

CEO, is a Qualified Person as defined by National Instrument 43-101

Standards of Disclosure for Mineral Projects and has approved the

technical disclosure and verified the technical information in this

news release.

Forward-Looking Statement

Certain statements contained in this release constitute

forward-looking information. These statements relate to future events

or future performance.  The use of any of the words "could", "intend",

"expect", "believe", "will", "projected", "estimated" and similar

expressions and statements relating to matters that are not historical

facts are intended to identify forward-looking information and are

based on the Companies' current belief or assumptions as to the outcome

and timing of such future events.  Actual future results may differ

materially. The forward-looking information contained in this release

is made as of the date hereof and Aurion is not obligated to update or

revise any forward-looking information, whether as a result of new

information, future events or otherwise, except as required by

applicable securities laws. Because of the risks, uncertainties and

assumptions contained herein, investors should not place undue reliance

on forward-looking information. The foregoing statements expressly

qualify any forward-looking information contained herein.

On behalf of the Board,

Mike Basha,

President & CEO

For further information on these projects please visit our website

at www.aurionresources.com.

Neither the TSX Venture Exchange nor its Regulation Services

Provider (as that term is defined in the policies of the TSX Venture

Exchange) accepts responsibility for the adequacy or accuracy of this

release.

For further information:  Mike Basha at (709) 699-8300 or (709)

722-2141 or mbasha@aurionresources.ca; Or Gord Fernandes, Capital

Markets Advisor at (416) 805-9635 or

gordon.fernandes@phoenixadvisors.ca; For contact in Europe: Mathias

Forss, MSc, Exploration Manager - Scandinavia, at + 358 50 591 3976 or

mathias.forss@geopool.fi

______________________________

_______________________________________________

TSX Venture closing price for AU-V

Date: 2017/10/27

Closing Price: 2.60

____________________________________________________________

(c)2017 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1730500002TS11730500786-05195520171102##