Source	MARKET NEWS

Date	11/07/2017

Time	05:47:38 AM

Company	 Victoria Gold Corp.

Title	On The Eagle

Project Phase 1 De Risking Program,

CDNX Symbol: VIT

Press Release

VICTORIA GOLD CORP ("VIT-V")

- On The Eagle Project Phase 1 De-Risking Program, Dublin Gulch,

- Yukon

Victoria Gold Corp. "Victoria" or the "Company" is pleased to

provide an update on the successful Phase 1 site activities, detailed

engineering and long-lead item procurement progress.

The $40 million 2017 program was structured to de-risk the

earthwork areas of the capital budget and to prepare the site for

efficient construction activities when Phase 2 commences. Activities,

which were initiated in mid-August and continued through to

late-October when the program was substantively complete, included:

//st

* heap leach embankment preparation;

* control pond construction; (this is the only remaining on-site activity

and will be complete by late November);

* project access road and bridge upgrades to improve safety;

* pioneering of site roads to the crusher area and gold recovery plant;

* expansion of the camp to 250 bed capacity, along with a larger kitchen,

dining and recreation facilities;

* advancing detailed engineering, now approximately 50% complete, and

* securing competitive pricing on long-lead items.

//et

"The Phase 1 program has fulfilled the purpose of de-risking the

Project," stated Tony George, Vice-President, Project Execution. "For

example, the heap leach facility embankment foundation excavation and

preparation confirmed the type and elevation of bedrock, which is a

major advantage as we detail the next stage of construction."

Effective project management, safety and health, and environmental

control programs to support Phase 1 site works have been established

and will flow through to the next stage of project development.

John McConnell, President & CEO, commented, "It is rewarding for

the Victoria Gold team to see the site transform over the last few

weeks. This is an exciting time for us, but also for the First Nation

of Nacho Nyak Dun and the Yukon. Many high-value contracts are with the

First Nation of Nacho Nyak Dun Development Corp. ("NNDDC") and all site

earthworks are being completed by Yukon based contractors. This year's

program has been successful in reducing the overall schedule and cost

risk."

A series of photos showing Phase 1 construction progress are

available on the company website, https://www.vitgoldcorp.com/.

About the Dublin Gulch Property

Victoria Gold's 100%-owned Dublin Gulch gold property is situated

in the central Yukon Territory, Canada, approximately 375 kilometres

north of the capital city of Whitehorse, and approximately 85

kilometres from the village of Mayo. The Property is accessible by road

year-round, and is located within Yukon Energy's electrical grid. The

Company has constructed and maintains a 250-person all-season camp at

the project site.

The Property covers an area of approximately 555 square

kilometres, and is the site of the Company's Eagle Gold Deposit. The

Eagle Gold Mine is expected to be Yukon's next operating gold mine and,

between the Eagle and Olive deposits, include Proven and Probable

Reserves of 2.7 million ounces of gold from 123 million tonnes of ore

with a grade of 0.67 grams of gold per tonne, as outlined in a National

Instrument 43-101 feasibility study. The NI 43-101 Mineral Resource for

the Eagle and Olive deposits has been estimated to host 191 million

tonnes averaging 0.65 grams of gold per tonne, containing 4.0 million

ounces of gold in the "Measured and Indicated" category, inclusive of

Proven and Probable Reserves, and a further 24 million tonnes averaging

0.61 grams of gold per tonne, containing 0.5 million ounces of gold in

the "Inferred" category.

Qualified Person

The technical content of this news release has been reviewed and

approved by Tony George, P.Eng., as the Qualified Person. For

additional information relating to the Property, refer to the technical

report entitled "NI 43-101 Feasibility Study Technical Report for the

Eagle Gold Project, Yukon Territory, Canada", with an effective date of

September 12, 2016, which is available on the Company's profile at

www.sedar.com.

Cautionary Language and Forward-Looking Statements

Neither the TSX Venture Exchange, nor its Regulation Services

Provider accepts responsibility for the adequacy or accuracy of this

release. This press release includes certain statements that may be

deemed "forward-looking statements". All statements in this discussion,

other than statements of historical facts, that address future

exploration drilling, exploration activities, anticipated metal

production, internal rate of return, estimated ore grades, commencement

of production estimates and projected exploration and capital

expenditures (including costs and other estimates upon which such

projections are based) and events or developments that the Company

expects, are forward-looking statements. Although the Company believes

the expectations expressed in such forward-looking statements are based

on reasonable assumptions, such statements are not guarantees of future

performance and actual results or developments may differ materially

from those in forward-looking statements. Factors that could cause

actual results to differ materially from those in forward-looking

statements include metal prices, exploration successes, continued

availability of capital and financing, and general economic, market or

business conditions. Accordingly, readers should not place undue

reliance on forward-looking statements.

TEL:  416-866-8800  John McConnell, President & CEO

Victoria Gold Corp

FAX:  416-866-8801

WEBSITE:  www.vitgoldcorp.com

____________________________________________________________

(c)2017 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1731000010TS11731000897-05453720171107##