Source	Marketwire
Date	10/23/2017
Time	07:51:39 AM

Company	 KOMET RESOURCES INC.
Title	Komet - Guiro Mine Update and Profit Expectation





    CDNX Symbol: KMT











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Komet Resources Inc.

TSX VENTURE SYMBOL: KMT

October 23, 2017

Komet - Guiro Mine Update and Profit Expectation


QUEBEC CITY, QUEBEC--(Marketwired - Oct. 23, 2017) - Komet Resources Inc. 
("Komet" or the "Company") (TSX VENTURE:KMT) is pleased to provide the 
following update on the latest developments regarding its production activities 
at the Guiro Mine and to present the various projected works aiming at 
increasing and stabilizing mill feed as well as setting up the conditions which 
will allow the Company to achieve, in the short term, its objectives of 
profitability.

Over the last few months, the Company has carried out extensive optimization 
work at the mine site and has installed new state-of-the-art equipment at the 
plant while also reviewing and optimizing all processes in the production 
chain. Despite the inevitable slowdown in production rates and the delays and 
shutdowns caused by these major changes, Komet is encouraged by the fact that 
it has successfully completed all these transformations while minimizing the 
impact on both the level of production and the income from the sale of gold. In 
fact, during the last quarter (Q3), the Company managed to maintain gold sales 
of $840,544 compared to $1,223,925 in Q1 and $979,153 in Q2. With most of the 
work now completed, the Company now finds itself well-positioned to increase 
the level of production and to deliver the long-awaited earnings.

Underground mining operation:

12 teams made up of a total of more than 120 miners spread over 3 8-hour shifts 
currently operate the Guiro mine 7 days a week. The number of tonnes hoisted 
per month in recent quarters averaged 1,575 tonnes in Q1 and Q2 and 1,770 tons 
in Q3. The number of tonnes hoisted in September was 2149 and our goal now is 
to hoist more than 2250 tonnes per month.

A simplified diagram of the underground mine and resource model is available at 
the following address: http://media3.marketwire.com/docs/komet1023.jpg

The stopes currently being excavated are stopes 31 and 32 on level 2 on the 
west, stope 4-1 on the west and stopes 5-1 on the east and 5-2 on the west.

Development drifts:

More than 70 meters were excavated at level 3 West to reach hole GU2015-35 (1.4 
m at 31.1 g/t Au.) and the mineralized vein has now been intercepted. More than 
38 meters were excavated at level 4 east to reach hole GU2015-16 (4.3 m at 9.2 
g/t Au). Development drift 4 West is planned to be excavated 170 meters to 
reach the new mineralized zones defined in the 2015 exploration drill campaign 
(GU2015-04 with 2 m at 5.8 g/t Au and GU2015-32 with 0.7 m at 8.7 g/t Au).

Other underground work:

Backfilling of stopes 4-2 and 4-3 is currently underway. This backfill is made 
from waste rocks blasted in the mine. The ventilation, air and water supply, 
and track road networks have been rehabilitated by Komet personnel and are 
fully operational in all mine work areas. Hoisting availability currently 
surpasses mining industry standards, with an availability rate of almost 100%. 
Ground support at the mine has been completely revised and all the excavations 
have been bolted and scaled correctly. Mine surveying is now 80% completed and 
it validates previous work.

Exploration at the Guiro Mine:

The development of an exploration drift north of level 3 was started with a 
total of 70 meters planned. This drift will be used to conduct future 
underground exploration drilling north of the Guiro deposit and to verify the 
mineralized interceptions encountered in previous diamond drilling campaigns. 
The development of another exploration drift south of level 4 is planned for 
the first quarter of 2018. This drift will aim to access the new Guiro South 
gold discovery located at 480 meters (at ground level) south of the extraction 
well of the Guiro mine. (See the May 25 press release) A second exploration 
drilling campaign from the surface is underway. The results expected in the 
coming weeks aim to define new projects near the existing drift.

Mill:

The installation of new equipment acquired at the beginning of the year is now 
completed and the plant currently operates at one third of its effective 
production capacity (2000 tons per month / 6000). The two Knelson centrifugal 
concentrators together produce a concentrate which is then treated by the 
Acacia reactor. At the exit of the concentrators, the rejected pulp is directed 
to a hydrocyclone which separates the fine and light particles which are 
directed to a Falcon continuous concentrator which produces a concentrate which 
is treated by intensive agitated leaching. The coarse and heavy particles are 
in turn redirected to the mill for recirculation in the gravimetric circuit. 
The output of the Falcon goes to the tailings pond to be ultimately leached in 
tanks (VAT Leaching).

A simplified diagram of the Mill is available at the following address: 
http://media3.marketwire.com/docs/komet1023.02.jpg

New Maintenance Director:

Komet is happy and proud to welcome to its staff Mr. Issoufou Ouily, 
electromechanical engineer, June 2000 graduate of the National School of 
Electricity and Mechanics (ENSEM) of Casablanca in Morocco. Mr. Ouily has more 
than 20 years of experience in the mining industry and his appointment as 
Maintenance Director for the Guiro Mine represents an invaluable asset and a 
major addition for the Company. Before joining the Komet team, Mr. Ouily held a 
key position in the mining company Randgold, working for several years at the 
Loulo mine site in Mali, considered the largest underground gold mine in West 
Africa. His broad experience and vast knowledge will enable the Company to 
significantly improve its performance and rapidly increase the efficiency and 
profitability of its operations on the mine site.

Mr. Andre Gagne, President and Chief Executive Officer, stated, "We are very 
excited about the current development of the Guiro Mine. The major changes made 
over the last few months and the ongoing exploration work at the mine will 
allow us to significantly increase production and, in the near future, enable 
us to generate profits from our mining operation, thus helping us achieve our 
main mission which remains "Discovering by Producing!".

All assays reported were obtained by standard 30 grams fire-assaying-AA finish 
or gravimetric finish at the Company's mine site laboratory. Quality 
Assurance/Quality Control and interpretation of results is performed by 
qualified persons employing a QA/QC program consistent with NI 43-101 and 
industry best practices, including the introduction of standards or blanks with 
every batch of 3 samples analyzed.

More information about the corporation is available at: http://kometgold.com.

Jacques Marchand, P.Eng. P.Geo., is the Qualified Person who has reviewed this 
news release and is responsible for the technical information presented herein.

Forward-Looking Statements

Neither TSX Venture Exchange nor its Regulation Services Provider (as that term 
is defined in policies of the TSX Venture Exchange) accepts responsibility for 
the adequacy or accuracy of this release. This press release contains 
statements that may constitute "forward-looking information" or 
"forward-looking statements" as set out within the context of security law. 
This forward-looking information is subject to many risks and uncertainties, 
some of which are beyond Komet's control. The actual results or conclusions may 
differ considerably from those that have been set out, or intimated, in this 
forward-looking information. There are many factors which may cause such 
disparity, especially the instability of metal market prices, the results of 
fluctuations in foreign currency exchange rates or in interest rates, poorly 
estimated resources, environmental risks (stricter regulations), unforeseen 
geological situations, unfavorable extraction conditions, political risks 
brought on by mining in developing countries, regulatory and governmental 
policy changes (laws and policies), failure to obtain the requisite permits and 
approvals from government bodies, or any other risk relating to mining and 
development. There is no guarantee that the circumstances anticipated in this 
forward-looking information will occur, or if they do occur, how they will 
benefit Komet. The forward-looking information is based on the estimates and 
opinions of Komet's management at the time of the publication of the 
information and Komet does not assume any obligation to make public updates or 
modifications to any of the forward-looking statements, whether as a result of 
new information, future events, or any other cause, except if it is required by 
securities laws.

- 30 -

CONTACT INFO:

Investors relations and information:
Andre Gagne
President and CEO
581-300-1666
a.gagne@kometgold.com
Skype: andregagne11

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=599761696