Source	CANADA NEWSWIRE

Date	02/05/2021

Time	10:25:54 AM

Company	 Minsud Resources Corp.

Title	Minsud announces results of Phase 2 drilling program at Chita Valley

Project, San Juan, Argentina

CDNX Symbol: MSR

Press Release

" BC-Minsud-Phase2-Results   02-05 1738

#News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.166670:

^Minsud announces results of Phase 2 drilling program at Chita Valley

Project, San Juan, Argentina@

TSX-V: MSR

TORONTO, Feb. 5, 2021 /CNW/ - Minsud Resources Corp. (TSX-V: MSR)

("Minsud" or the "Company"), is pleased to announce the completion of Phase 2

diamond drilling program, comprised of 12 holes, 5,818 meters, with variable

depths between 350-650 meters, completed at the Chita and Chinchillones

porphyry targets, part of the Chita Valley Project. Together with Phase 1, the

Company completed a total of 9,377 meters during 2020, as shown in Map 1.

The program tested targets identified during the systematic

multidisciplinary exploration program conducted in the sector during Phase 1

drilling program completed during first half of 2020, and the results from the

pole-dipole geophysical survey covering 68 kilometers over 13 Induced

Polarization (IP) lines completed on July 2020.

Target Chinchillones: Scouting drill holes CHDH20-04 and CHDH20-05 (Phase

1) together with drill hole CHDH20-17 (Phase 2) confirm the presence of a deep

porphyry system and linked shallow polymetallic Cu-Au-Pb-Zn mineralizations

hosted in breccias and veins at the North West edge of the Chita Valley. Early

Chalcopyrite-molybdenum veins crosscut by hydrothermal late veins suggests a

telescoping hydrothermal event overimpossed to the porphyry system, potassium

alteration (Magnetite-Biotite) appears as a relict in the widespread

Quartz-sericite alteration. At the southern edge of the Chinchillones area,

the porphyry system appears to be intruded by a late phreato magmatic breccia

(Diatreme) and a Dacite Dome. Intermediate sulphidation (IS) Pb-Zn-Mn-Au-Ag

mineralization types, appear to be related with these magmatic hydrothermal

breccias aligned in the North North East direction. Anomalous values of

Cu-Au-Ag-Pb-Zn detected in drillhole CHDH20-08 are a typical dome-related

mineralization.

The Cu-Mo and Pb-Zn +/- Au Ag mineralization identified at the

Chinchillones area confirms that this area constitutes a high priority target

with significant potential of exploration.

Phase 2: Chinchillones area - Summary of Analytical Results

---

Hole ID                          From                           To

Length                       Au                       Ag     Cu       Mo

Pb         Zn

---

(mt)                            (mt)                       (mts)

((x))           g/t                         g/t                      %

ppm      ppm     ppm

---

CHDH20-07                                 66

82               16                       0.07                    13.63

0.46      81        728     2,276

including                                 66

68                2                       0.11                    25.30

2.68      99      1,950     8,610

120                              186               66

0.11                    14.35     0.14      65      1,321     3,061

264                              393              129

0.02                     9.69     0.05      99      1,047     4,926

CHDH20-08                                 42

68               26                       0.12                     4.80

0.07       2        756     1,629

114.5                            115.3              0.8

0.99                   307.00     7.45       7      3,000    18,850

303                              309                6

0.34                    54.22     0.27      32        498     3,579

354                              450               96

0.07                    15.16     0.03       3      2,140     5,467

CHDH20-09

122                              128                6

0.19                    24.26     0.11       6        737     1,553

450                              456                6

0.07                    76.64     0.17       5      1,728     4,973

CHDH20-10                                 12

22               10                       0.36                    75.79

2.66       4     22,489     7,079

including                                 16

18.3              2.3                       0.60                   163.78

8.43       6     49,170    23,052

65                               69                4

0.10                    14.40     0.10      47        541     3,763

132                              136                4

0.11                    10.65     0.03       2      5,493    20,810

235                              241                6

0.13                    35.87     0.19       2      2,153    16,743

CHDH20-17                                100

178               78                       0.16                     6.47

0.21      87        144     3,531

240                              347              107

0.20                    24.07     0.11      16      2,046     5,942

464                              524               60

0.02                     1.49     0.24     137         59       740

CHDH20-18                                104

238              134                       0.07                     3.38

0.19      76         68       190

including                                107

108                1                       0.32                   102.00

3.52      15        430     2,850

285                              292                7

0.35                     5.00     0.28      39         60       167

388                              398               10

0.06                    11.71     0.25      57         76       408

((x)) Intervals reported in the above table are not true thicknesses

Target Chita North porphyry (PNO): This target was tested through drill

holes CHDH20-11, CHDH20-12, CHDH20-14, CHDH20-15 and CHDH20-16. The main rock

type intercepted corresponds to an Andesite porphyry. The dominant

hydrothermal alteration corresponds to a marginal propylitic Py halo (3%-5%).

Drill hole CHDH20-12, approximately at 412 meters deep, intercepted a porphyry

with Potassium alteration type, conformed by Biotite-Magnetite +/- Potassium

Feldspar. The mineralization is scarce, associated to North North East

structures with Chalcopyrite-Sphalerite (intermediate sulphidation system) and

relict of primary Molybdenite mineralization. The continuity to the north of

the potassium alteration detected at the southern margin of the Chita Valley

is still not clear and should be confirmed through future geological mapping

and drillings.

Target Chita South porphyry (PSU): It was only tested through drill hole

CHDH20-13. Mineralization of 0.3% to 0.4% Cu, up to 100 - 120 meters. The best

grades are associated with Chalcocite (product of a secondary enrichment

process) coating on Pyrite and Chalcopyrite, together with copper oxide

fillings (mix Cu Ox -Sulphur zone).

Phase 2: Chita PSU and PNO - Summary of Analytical Results

---

Hole ID                             From

To         Length                           Au                           Ag

Cu       Mo      Pb      Zn

---

(mt)                              (mt)                           (mts)

((x))        g/t                            g/t                          %

ppm      ppm     ppm

---

CHDH20-11

424                                  480           56

0.02                         0.64     0.09     271       7       29

---

CHDH20-12

32                                   48           16

0.08                         4.74     0.39      40     155      492

including

39.5                                   40

0.5                           0.88                        64.20     3.47

351     118      780

332                                  342           10

0.05                         2.76     0.17      35      72      263

CHDH20-13

24                                  126          102

0.08                         2.06     0.33     253      39      104

152                                  192           40

0.04                         0.87     0.11     189      18      181

CHDH20-14

120                                  124            4

0.06                         2.37     0.06      22      96    5,765

174                                  182            8

0.08                         2.81     0.04       6     610    3,303

CHDH20-15

288                                  292            4

0.21                         9.30     0.16       5     110      300

---

CHDH20-16

Intercepts hydrothermal pyrite halo

---                                 ---

((x)) Intervals reported in the above table are not true thicknesses

The results of this Phase 2 scout drilling exploration program confirm

very interesting intercepts that support effectively the presence at shallow

and at down depth level of a Zn-Pb-Cu-(Ag-Au) polymetallic epithermal system

and deeper parental porphyry Cu-Mo-Au open to the North North East at

Chinchillones area.

The geological team is currently working on detailed re-logging of the

Phase 2 drill core and mapping, together with the review of all the available

structural and geochemical data in order to assist on targeting for the next

Phase 3 drill program that is being designed and scheduled to commence during

the first half of 2021.

Conceptual Geological Model

Different magmatic-hydrothermal breccias observed at Chita and

Chinchillones reflect a complex sequence of multiple events that can be linked

to explosive events developing in the upper parts of the porphyry system

during their emplacement, uplift and unroofing. In fact, at Chita and

Chinchillones, a large part of the evolution of this porphyry system would

have developed in a tectonic framework characterized by the occurrence of high

rates of regional tectonic uplift and erosion, which would have favored the

generation of telescoping processes related to mineralization process and the

formation of the diatreme complex.

Quality Assurance/Quality Control

All core samples were submitted to the ALS Laboratories in Mendoza,

Argentina for preparation and analysis. All samples were analyzed for Au by

fire assay/ AA finish 50g, plus a 48-element ultra-trace four acid digest with

ICP-MS and ICP-AES finish. Minsud followed industry standard procedures for

the work with a quality assurance/quality control (QA/QC) program. Field

duplicates, standards and blanks were included with all sample shipments to

the principal laboratory. Minsud detected no significant QA/QC issues during

review of the data.

Mr. Mario Alfaro, Professional Geoscientist, VP-Exploration of the

Company, is a qualified person as defined by Canadian National Instrument

43-101. Mr. Alfaro visited the property and has read and approved the contents

of this release.

About the Chita Valley Project, San Juan Province: The Chita Valley

Project is a large exploration stage porphyry system with classic alteration

features, widespread porphyry style Cu-Mo-Ag-Au mineralization and associated

gold and silver-bearing polymetallic veins of intermediate sulfide composition

that conformed an outcropping porphyry system at Chita and a lithocap of a

porphyry system at Chinchillones. San Juan Province of Argentina has a robust

mining sector and recognizes the important economic benefits of responsible

development of its substantial Mineral Resource endowment.

About Minsud Resources Corp. Minsud is a mineral exploration company

focused on exploring its flagship Chita Valley Cu-Mo- Au-Ag Project, in the

Province of San Juan, Argentina. The Company also holds a 100% owned portfolio

of selected early stage prospects, including 6,000 ha in Santa Cruz Province,

Argentina.

CAUTIONARY STATEMENT REGARDING FORWARD-LOOKING INFORMATION:

This news release includes certain information that may constitute

forward-looking information under applicable Canadian securities laws.

Forward-looking information includes, but is not limited to, statements about

strategic plans, spending commitments, future operations, results of

exploration, anticipated financial results, future work programs, capital

expenditures and objectives. Forward-looking information is necessarily

basedupon a number of estimates and assumptions that, while considered

reasonable,

are subject to known and unknown risks, uncertainties, and other factors which

may cause the actual results and future events to differ materially from those

expressed or implied by such forward-looking information including, but not

limited to: fluctuations in the currency markets (such as the Canadian dollar,

Argentina peso, and the U.S. dollar); changes in national and local

government, legislation, taxation, controls, regulations and political or

economic developments in Canada and Argentina or other countries in which the

Corporation may carry on business in the future; operating or technical

difficulties in connection with exploration and development activities; risks

and hazards associated with the business of mineral exploration and

development (including environmental hazards or industrial accidents); risks

relating to the credit worthiness or financial condition of suppliers and

other parties with whom the Company does business; presence of laws and

regulations that may impose restrictions on mining, including those currently

enacted in Argentina; employee relations; relationships with and claims by

local communities; availability and increasing costs associated with

operational inputs and labour; the speculative nature of mineral exploration

and development, including the risks of obtaining necessary licenses, permits

and approvals from government authorities; business opportunities that may be

presented to, or pursued by, the Company; challenges to, or difficulty in

maintaining, the Company's title to properties; risks relating to the

Company's ability to raise funds; and the factors identified under "Risk

Factors" in the Company's Filing Statement dated April 27, 2011. There can be

no assurance that such information will prove to be accurate, as actual

results and future events could differ materially from those anticipated in

such information. Accordingly, readers should not place undue reliance on

forward-looking information. All forward-looking-information contained in this

news release is given as of the date hereof and is based upon the opinions and

estimates of management and information available to management as at the date

hereof. The Company disclaims any intention or obligation to update or revise

any forward-looking information, whether as a result of new information,

futu

" BC-Minsud-Phase2-Results   02-05 1738

#News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.166670:

^Minsud announces results of Phase 2 drilling program at Chita Valley

Project, San Juan, Argentina@

TSX-V: MSR

TORONTO, Feb. 5, 2021 /CNW/ - Minsud Resources Corp. (TSX-V: MSR)

("Minsud" or the "Company"), is pleased to announce the completion of Phase 2

diamond drilling program, comprised of 12 holes, 5,818 meters, with variable

depths between 350-650 meters, completed at the Chita and Chinchillones

porphyry targets, part of the Chita Valley Project. Together with Phase 1, the

Company completed a total of 9,377 meters during 2020, as shown in Map 1.

The program tested targets identified during the systematic

multidisciplinary exploration program conducted in the sector during Phase 1

drilling program completed during first half of 2020, and the results from the

pole-dipole geophysical survey covering 68 kilometers over 13 Induced

Polarization (IP) lines completed on July 2020.

Target Chinchillones: Scouting drill holes CHDH20-04 and CHDH20-05 (Phase

1) together with drill hole CHDH20-17 (Phase 2) confirm the presence of a deep

porphyry system and linked shallow polymetallic Cu-Au-Pb-Zn mineralizations

hosted in breccias and veins at the North West edge of the Chita Valley. Early

Chalcopyrite-molybdenum veins crosscut by hydrothermal late veins suggests a

telescoping hydrothermal event overimpossed to the porphyry system, potassium

alteration (Magnetite-Biotite) appears as a relict in the widespread

Quartz-sericite alteration. At the southern edge of the Chinchillones area,

the porphyry system appears to be intruded by a late phreato magmatic breccia

(Diatreme) and a Dacite Dome. Intermediate sulphidation (IS) Pb-Zn-Mn-Au-Ag

mineralization types, appear to be related with these magmatic hydrothermal

breccias aligned in the North North East direction. Anomalous values of

Cu-Au-Ag-Pb-Zn detected in drillhole CHDH20-08 are a typical dome-related

mineralization.

The Cu-Mo and Pb-Zn +/- Au Ag mineralization identified at the

Chinchillones area confirms that this area constitutes a high priority target

with significant potential of exploration.

Phase 2: Chinchillones area - Summary of Analytical Results

---

Hole ID                          From                           To

Length                       Au                       Ag     Cu       Mo

Pb         Zn

---

(mt)                            (mt)                       (mts)

((x))           g/t                         g/t                      %

ppm      ppm     ppm

---

CHDH20-07                                 66

82               16                       0.07                    13.63

0.46      81        728     2,276

including                                 66

68                2                       0.11                    25.30

2.68      99      1,950     8,610

120                              186               66

0.11                    14.35     0.14      65      1,321     3,061

264                              393              129

0.02                     9.69     0.05      99      1,047     4,926

CHDH20-08                                 42

68               26                       0.12                     4.80

0.07       2        756     1,629

114.5                            115.3              0.8

0.99                   307.00     7.45       7      3,000    18,850

303                              309                6

0.34                    54.22     0.27      32        498     3,579

354                              450               96

0.07                    15.16     0.03       3      2,140     5,467

CHDH20-09

122                              128                6

0.19                    24.26     0.11       6        737     1,553

450                              456                6

0.07                    76.64     0.17       5      1,728     4,973

CHDH20-10                                 12

22               10                       0.36                    75.79

2.66       4     22,489     7,079

including                                 16

18.3              2.3                       0.60                   163.78

8.43       6     49,170    23,052

65                               69                4

0.10                    14.40     0.10      47        541     3,763

132                              136                4

0.11                    10.65     0.03       2      5,493    20,810

235                              241                6

0.13                    35.87     0.19       2      2,153    16,743

CHDH20-17                                100

178               78                       0.16                     6.47

0.21      87        144     3,531

240                              347              107

0.20                    24.07     0.11      16      2,046     5,942

464                              524               60

0.02                     1.49     0.24     137         59       740

CHDH20-18                                104

238              134                       0.07                     3.38

0.19      76         68       190

including                                107

108                1                       0.32                   102.00

3.52      15        430     2,850

285                              292                7

0.35                     5.00     0.28      39         60       167

388                              398               10

0.06                    11.71     0.25      57         76       408

((x)) Intervals reported in the above table are not true thicknesses

Target Chita North porphyry (PNO): This target was tested through drill

holes CHDH20-11, CHDH20-12, CHDH20-14, CHDH20-15 and CHDH20-16. The main rock

type intercepted corresponds to an Andesite porphyry. The dominant

hydrothermal alteration corresponds to a marginal propylitic Py halo (3%-5%).

Drill hole CHDH20-12, approximately at 412 meters deep, intercepted a porphyry

with Potassium alteration type, conformed by Biotite-Magnetite +/- Potassium

Feldspar. The mineralization is scarce, associated to North North East

structures with Chalcopyrite-Sphalerite (intermediate sulphidation system) and

relict of primary Molybdenite mineralization. The continuity to the north of

the potassium alteration detected at the southern margin of the Chita Valley

is still not clear and should be confirmed through future geological mapping

and drillings.

Target Chita South porphyry (PSU): It was only tested through drill hole

CHDH20-13. Mineralization of 0.3% to 0.4% Cu, up to 100 - 120 meters. The best

grades are associated with Chalcocite (product of a secondary enrichment

process) coating on Pyrite and Chalcopyrite, together with copper oxide

fillings (mix Cu Ox -Sulphur zone).

Phase 2: Chita PSU and PNO - Summary of Analytical Results

---

Hole ID                             From

To         Length                           Au                           Ag

Cu       Mo      Pb      Zn

---

(mt)                              (mt)                           (mts)

((x))        g/t                            g/t                          %

ppm      ppm     ppm

---

CHDH20-11

424                                  480           56

0.02                         0.64     0.09     271       7       29

---

CHDH20-12

32                                   48           16

0.08                         4.74     0.39      40     155      492

including

39.5                                   40

0.5                           0.88                        64.20     3.47

351     118      780

332                                  342           10

0.05                         2.76     0.17      35      72      263

CHDH20-13

24                                  126          102

0.08                         2.06     0.33     253      39      104

152                                  192           40

0.04                         0.87     0.11     189      18      181

CHDH20-14

120                                  124            4

0.06                         2.37     0.06      22      96    5,765

174                                  182            8

0.08                         2.81     0.04       6     610    3,303

CHDH20-15

288                                  292            4

0.21                         9.30     0.16       5     110      300

---

CHDH20-16

Intercepts hydrothermal pyrite halo

---                                 ---

((x)) Intervals reported in the above table are not true thicknesses

The results of this Phase 2 scout drilling exploration program confirm

very interesting intercepts that support effectively the presence at shallow

and at down depth level of a Zn-Pb-Cu-(Ag-Au) polymetallic epithermal system

and deeper parental porphyry Cu-Mo-Au open to the North North East at

Chinchillones area.

The geological team is currently working on detailed re-logging of the

Phase 2 drill core and mapping, together with the review of all the available

structural and geochemical data in order to assist on targeting for the next

Phase 3 drill program that is being designed and scheduled to commence during

the first half of 2021.

Conceptual Geological Model

Different magmatic-hydrothermal breccias observed at Chita and

Chinchillones reflect a complex sequence of multiple events that can be linked

to explosive events developing in the upper parts of the porphyry system

during their emplacement, uplift and unroofing. In fact, at Chita and

Chinchillones, a large part of the evolution of this porphyry system would

have developed in a tectonic framework characterized by the occurrence of high

rates of regional tectonic uplift and erosion, which would have favored the

generation of telescoping processes related to mineralization process and the

formation of the diatreme complex.

Quality Assurance/Quality Control

All core samples were submitted to the ALS Laboratories in Mendoza,

Argentina for preparation and analysis. All samples were analyzed for Au by

fire assay/ AA finish 50g, plus a 48-element ultra-trace four acid digest with

ICP-MS and ICP-AES finish. Minsud followed industry standard procedures for

the work with a quality assurance/quality control (QA/QC) program. Field

duplicates, standards and blanks were included with all sample shipments to

the principal laboratory. Minsud detected no significant QA/QC issues during

review of the data.

Mr. Mario Alfaro, Professional Geoscientist, VP-Exploration of the

Company, is a qualified person as defined by Canadian National Instrument

43-101. Mr. Alfaro visited the property and has read and approved the contents

of this release.

About the Chita Valley Project, San Juan Province: The Chita Valley

Project is a large exploration stage porphyry system with classic alteration

features, widespread porphyry style Cu-Mo-Ag-Au mineralization and associated

gold and silver-bearing polymetallic veins of intermediate sulfide composition

that conformed an outcropping porphyry system at Chita and a lithocap of a

porphyry system at Chinchillones. San Juan Province of Argentina has a robust

mining sector and recognizes the important economic benefits of responsible

development of its substantial Mineral Resource endowment.

About Minsud Resources Corp. Minsud is a mineral exploration company

focused on exploring its flagship Chita Valley Cu-Mo- Au-Ag Project, in the

Province of San Juan, Argentina. The Company also holds a 100% owned portfolio

of selected early stage prospects, including 6,000 ha in Santa Cruz Province,

Argentina.

CAUTIONARY STATEMENT REGARDING FORWARD-LOOKING INFORMATION:

This news release includes certain information that may constitute

forward-looking information under applicable Canadian securities laws.

Forward-looking information includes, but is not limited to, statements about

strategic plans, spending commitments, future operations, results of

exploration, anticipated financial results, future work programs, capital

expenditures and objectives. Forward-looking information is necessarily

basedupon a number of estimates and assumptions that, while considered

reasonable,

are subject to known and unknown risks, uncertainties, and other factors which

may cause the actual results and future events to differ materially from those

expressed or implied by such forward-looking information including, but not

limited to: fluctuations in the currency markets (such as the Canadian dollar,

Argentina peso, and the U.S. dollar); changes in national and local

government, legislation, taxation, controls, regulations and political or

economic developments in Canada and Argentina or other countries in which the

Corporation may carry on business in the future; operating or technical

difficulties in connection with exploration and development activities; risks

and hazards associated with the business of mineral exploration and

development (including environmental hazards or industrial accidents); risks

relating to the credit worthiness or financial condition of suppliers and

other parties with whom the Company does business; presence of laws and

regulations that may impose restrictions on mining, including those currently

enacted in Argentina; employee relations; relationships with and claims by

local communities; availability and increasing costs associated with

operational inputs and labour; the speculative nature of mineral exploration

and development, including the risks of obtaining necessary licenses, permits

and approvals from government authorities; business opportunities that may be

presented to, or pursued by, the Company; challenges to, or difficulty in

maintaining, the Company's title to properties; risks relating to the

Company's ability to raise funds; and the factors identified under "Risk

Factors" in the Company's Filing Statement dated April 27, 2011. There can be

no assurance that such information will prove to be accurate, as actual

results and future events could differ materially from those anticipated in

such information. Accordingly, readers should not place undue reliance on

forward-looking information. All forward-looking-information contained in this

news release is given as of the date hereof and is based upon the opinions and

estimates of management and information available to management as at the date

hereof. The Company disclaims any intention or obligation to update or revise

any forward-looking information, whether as a result of new information,

future events or otherwise, except as required by law.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as

that term is defined in the policies of the TSX Venture Exchange) accepts

responsibility for the adequacy or accuracy of this release.

SOURCE Minsud Resources Corp.

View original content to download multimedia:

http://www.newswire.ca/en/releases/archive/February2021/05/c4166.html

-0-                           02/05/2021

/For further information: Ramiro Massa, President and Chief Executive

Officer, info(at)minsud.com, +1 416-479-4466/

/Web Site: www.minsud.com/ /

(MSR.)

CO:  Minsud Resources Corp.

ST:  Ontario

IN:  MNG MIN

SU:

-30-

#