Source	CANADA NEWSWIRE

Date	04/14/2021

Time	04:03:15 AM

Company	 Azimut Exploration Inc.

Title	Azimut provides update on drilling program at the Elmer Property, James

Bay region, Quebec

CDNX Symbol: AZM

Press Release

" BC-Aximut-Elmer-property   04-14 0499

#News release via CNW Telbec, Montreal 514-878-2520 -ME-

Attention co.128380:

^Azimut provides update on drilling program at the Elmer Property, James

Bay region, Quebec@

Symbol: AZM.TSX Venture

LONGUEUIL, QC, April 14, 2021 /CNW Telbec/ - Azimut Exploration Inc.

("Azimut" or the "Company") (TSXV: AZM) is pleased to provide an update for

the 15,000-metre (60 holes) diamond drilling program underway on the Company's

100% owned Elmer Property (the "Property") in the James Bay region of Quebec

(see Figures 1 to 4).

Since early February, Azimut has drilled 16 holes totalling 4,836 metres

to expand the Patwon gold discovery on the Property. This delineation phase

(10,000 metres, 30 holes) is designed to extend the discovery along strike and

to a depth of 350 metres using a systematic 50-metre-spaced drilling pattern.

The Patwon Zone is a steeply dipping mineralized body currently defined over a

strike length of 500 metres, a depth of 250 metres and a true width of up to

80 metres (see press release of November 30, 2020). Preliminary visual

observations of the drill core are comparable to descriptions of previous

holes, particularly the quartz veining, pyrite mineralization, strong

alteration and native gold grains.

A second drill rig was mobilized this week to start testing 10 quality

targets in the Patwon Zone vicinity with 5,000 metres in 30 holes. The

targets, located in a priority corridor 8 kilometres long by 3 kilometres

wide, were defined and ranked based on the spatial coincidence of the

following parameters (see press release of March 18, 2021):

<<

--  Prospecting data, including high-grade undrilled gold prospects

--  Induced polarization anomalies

--  Gold clusters in glacial sediments

--  Interpreted shear zones

<>>

The drilling program is expected to be completed by mid-June.

Approximately 3,100 core samples have already been sent to AGAT Laboratories

in Mississauga (Ontario) for assaying. Drilling results will be released

regularly.

The Elmer Property

The Elmer Property comprises 515 claims covering 271.3 km2 over a

35-kilometre strike length. The Property is 285 kilometres north of Matagami,

60 kilometres east of the village of Eastmain, and 5 kilometres west of the

paved James Bay Road, a major all-season highway. The region benefits from

quality infrastructure, including significant road access, a hydroelectric

power grid and airports.

Dr. Jean-Marc Lulin, P.Geo., prepared this press release as Azimut's

Qualified Person under National Instrument 43-101. The field program is

managed by Fran�ois Bissonnette, P.Geo., Operations Manager and Simon Houle,

P.Geo., Chief Geologist. Both have reviewed the content of this press release.

About Azimut

Azimut is a mineral exploration company whose core business centres on

target generation and partnership development. The Company uses a pioneering

approach to big data analytics (the proprietary AZtechMineTM expert system),

enhanced by extensive exploration know-how. Azimut maintains rigorous

financial discipline and has 69.2 million shares outstanding. Azimut's

competitive edge against exploration risk is founded on systematic

regional-scale data analysis and multiple concurrently active projects.

Neither TSX Venture Exchange nor its Regulation Services Provider (as

that term is defined in the policies of the TSX Venture Exchange) accepts

responsibility for the adequacy or accuracy of this release

SOURCE Azimut Exploration Inc.

View original content:

http://www.newswire.ca/en/releases/archive/April2021/14/c3500.html

-0-                           04/14/2021

/For further information: Jean-Marc Lulin, President and CEO, Tel.: (450)

646-3015 - Fax: (450) 646-3045, info(at)azimut-exploration.com,

www.azimut-exploration.com/

/Web Site: www.azimut-exploration.com /

(AZM.)

CO:  Azimut Exploration Inc.

ST:  Quebec

IN:  MNG PRM MIN

SU:

-30-

#