Source	CANADA NEWSWIRE
Date	04/19/2021
Time	04:29:23 AM

Company	 Montage Gold Corp.
Title	Montage Reports Positive Infill Drill Results Including 105.0m at
1.39g/t and 71.0m at 1.50g/t





    CDNX Symbol: MAU











Press Release




" BC-MontageGld-Reports   04-19 1355
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention co.410772:
^Montage Reports Positive Infill Drill Results Including 105.0m at
1.39g/t and 71.0m at 1.50g/t@

VANCOUVER, BC, April 19, 2021 /CNW/ - Montage Gold Corp. ("Montage" or
the "Company") (TSXV: MAU) is pleased to report additional results from its
ongoing 35,000m infill drill program at the Morondo Gold Project ("MGP") in
Côte d'Ivoire.
"The infill program is all about resource conversion from Inferred to
Indicated and the results received to date continue to reinforce our
expectation of very high resource conversion due to the simplicity of the
orebody, the consistent nature of the mineralisation and the conservatism of
our resource modelling.
Our 35,000m infill drill program is now 60% complete and we are reporting
13 drill holes in this release representing 4,845m of core. With seven rigs on
site at present, the infill program is on track to be completed by the end of
June, which will allow us to prepare the first Indicated Mineral Resource
estimate for Koné in early Q3," commented Hugh Stuart, CEO and Director of
Montage.
"We are also pleased to report that an eighth rig is being mobilized this
week to the Petit Yao target, which is situated just 8km east of the Koné
deposit. We have planned for a 3,000m follow-up drill program to further test
near-surface high grade mineralization."
HIGHLIGHTS
<<

--  Latest results from infill program continue to confirm, or improve upon,
existing mineralization within the core of the Koné deposit, including:
o MDD048: 105.0m grading 1.39g/t within 183.0m at 0.98g/t
o MDD054: 71.0m grading 1.50g/t within 188.7m at 0.83g/t
o MDD057: 110.7m grading 1.07g/t
--  35,000m infill drill program 60% complete as of April 16, 2021
--  PEA results anticipated by mid-May 2021.
--  Indicated Mineral Resource update expected in Q3 2021.
--  $28M cash on hand and fully funded to advance the MGP to completion of a
Feasibility Study by end of 2021.
<>>
DETAILS
Infill Drill Program Initial Results
The 35,000m infill drill program started in January with six diamond core
rigs and one RC rig drilling and is designed to convert the existing Inferred
Mineral Resource of 123Mt grading 0.80g/t for 3.16Moz (at 0.40g/t cut-off) to
the Indicated Mineral Resource category and to support the completion of a
Feasibility Study by the end of 2021.
The cross-section below (Figure 1), shows infill results on section 4950,
located in the centre of the Koné deposit (see Figure 2 for section location).
Resource blocks shown are from the January 2021 Inferred Mineral Resource
Estimate. As an infill section, these blocks have been estimated from the 100m
spaced sections that were drilled to define the Inferred Mineral Resource, so
they have been estimated from drilling 50m to the north and south of this
section.
The key to the infill drill program is the conversion of the Inferred
Mineral Resource to the Indicated category. As can be seen from section 4950
the infill drilling matches well with the underlying block grades
The complete details of the latest drill results are presented in the
table below:
Hole     Collar Location      Depth  Orient   Down-hole Intercept (m)      Au 
g/t




mE

mN     mRl              (m)                Az/Dip       From        To      
Length       Uncut


MDD045                 756,606     964,984      395                        402
126/-56     149.50     364.00       214.40         0.53


143.00     169.00        26.00         0.74


262.00     292.00        30.00         0.89



MDD046                 756,734     964,539      377                        254
124/-56       1.00     160.00       159.00         0.62


0.00      54.00        54.00         1.02


68.00      82.00        14.00         0.68


97.00     112.10        15.10         0.67


130.80     146.00        15.20         0.65



MDD047                 756,683     964,571      376                        306
125/-56       1.00     202.20       201.20         0.45


50.00     157.40       107.40         0.57


294.55     305.09        10.54         1.57



MDD048                 756,535     964,796      392                        453
127/-57     209.00     392.00       183.00         0.98


278.00     392.00       105.00         1.39



MDD049                 756,633     964,605      379                        381
127/-58      63.00     247.20       184.20         0.64


99.00     215.25       116.25         0.79



MDD050                 756,434     964,865      393                        501
128/-58     291.00     500.80       209.90         0.56


398.40     441.00        42.60         1.61



MDD051                 756,653     964,955      394                        372
127/-57     103.00     335.00       232.00         0.31


103.00     118.00        15.00         0.70


258.00     274.15        16.15         0.55



MDD052                 756,627     964,488      377                        279
127/-55      46.00     255.00       209.00         0.54


46.00      65.00        19.00         0.53


73.00     134.00        61.00         0.71


207.00     239.00        32.00         1.04



MDD053                 756,674     964,457      374                        225
126/-56       3.00     211.00       208.00         0.35


46.00     100.00        54.00         0.53



MDD054                 756,494     964,826      392                        480
128/-58     252.00     440.65       188.65         0.83


342.00     433.00        71.00         1.50


402.10     445.00        42.90         0.83



MDD055                 756,577     964,524      377                        330
127/-56      91.00     269.90       178.90         0.51


117.00     163.05        46.05         0.57


194.00     239.00        45.00         0.67



MDD056                 756,569     964,407      373                        312
126/-56      46.80     231.00       184.20         0.42


46.40      63.90        17.50         0.96


83.00     114.00        31.00         0.53



MDD057                 756,388     964,778      389                        552
128/-58     402.30     531.00       110.70         1.07

---
Note:                         Bolded intervals represent the
full mineralized width of the
Koné deposit
Intercepts are +90% of true
width
Grid: WGS84 UTM Zone 29N
A drill plan map with collars coloured by grade-thickness is shown below
for all drilling completed to date on the Koné deposit.
Business Plan Fully Funded for 2021
Montage remains fully funded for its business plan through 2021. This
includes the completion of the current 35,000m drill program, the delivery of
the PEA results in mid-May 2021; an Indicated Mineral Resource estimate in
early Q3 2021; and a Feasibility Study by the end of 2021.
As of March 31, 2021, Montage had a cash balance of C$28 million.
ABOUT MONTAGE GOLD CORP.
Montage Gold Corp. (TSXV: MAU) is a Canadian-based precious metals
exploration and development company focused on opportunities in Côte d'Ivoire.
The Company's flagship property is the Morondo Gold Project, located in
northwest Côte d'Ivoire, which currently hosts an Inferred Mineral Resource of
123Mt grading 0.80 g/t for 3.16Moz of gold, based on a 0.4 g/t cutoff grade.
Montage has a management team and board with significant experience in
discovering and developing gold deposits in Africa. The Company is rapidly
progressing work programs at the Morondo Gold Project towards completion of a
Feasibility Study by the end of 2021.
QUALIFIED PERSONS STATEMENT
The technical contents of this release have been approved by Hugh Stuart,
BSc, MSc, a Qualified Person pursuant to National Instrument 43-101. Mr.
Stuart is the Chief Executive Officer of the Company, a Chartered Geologist
and a Fellow of the Geological Society of London. Samples used for the results
described herein have been prepared and analyzed by fire assay using a 50-gram
charge at the Bureau Veritas facility in Abidjan, Côte d'Ivoire. Field
duplicate samples are taken and blanks and standards are added to every batch
submitted.
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
FORWARD LOOKING STATEMENTS
This press release contains certain forward-looking information and
forward-looking statements within the meaning of Canadian securities
legislation (collectively, "Forward-looking Statements"). All statements,
other than statements of historical fact, constitute Forward-looking
Statements. Words such as "will", "intends", "proposed" and "expects" or
similar expressions are intended to identify Forward-looking Statements.
Forward looking Statements in this press release include statements related to
the Company's resource properties, and the Company's plans, focus and
objectives. Forward-looking Statements involve various risks and uncertainties
and are based on certain factors and assumptions. There can be no assurance
that such statements will prove to be accurate, and actual results and future
events could differ materially from those anticipated in such statements.
Important factors that could cause actual results to differ materially from
the Company's expectations include uncertainties related to fluctuations in
gold and other commodity prices, uncertainties inherent in the exploration of
mineral properties, the impact and progression of the COVID-19 pandemic and
other risk factors set forth in the Company's final prospectus under the
heading "Risk Factors". The Company undertakes no obligation to update or
revise any Forward-looking Statements, whether as a result of new information,
future events or otherwise, except as may be required by law. New factors
emerge from time to time, and it is not possible for Montage to predict all of
them, or assess the impact of each such factor or the extent to which any
factor, or combination of factors, may cause results to differ materially from
those contained in any Forward-looking Statement. Any Forward-looking
Statements contained in this press release are expressly qualified in their
entirety by this cautionary statement.
SOURCE Montage Gold Corp



View original content to download multimedia:
http://www.newswire.ca/en/releases/archive/April2021/19/c0775.html

-0-                           04/19/2021
/For further information: Hugh Stuart, Chief Executive Officer,
hstuart(at)montagegoldcorp.com; Adam Spencer, Executive Vice President, 
Corporate
Development, aspencer(at)montagegoldcorp.com, mobile: +1 (416) 804-9032/
/Web Site: https://www.montagegoldcorp.com /
(MAU.)

CO:  Montage Gold Corp
ST:  British Columbia
IN:  MIN MNG PRM
SU:  ERN

-30-