Source	MARKET NEWS
Date	09/11/2012
Time	05:03:28 AM

Company	 Freeport Resources Inc.
Title	Confirms 
Feasibility of Marine Logistics at Hutt





    CDNX Symbol: FRI











Press Release	





FREEPORT RESOURCES INC ("FRI-V;FEERF-0")
- Confirms Feasibility of Marine Logistics at Hutton

Freeport Resources Inc. is pleased to announce the bulk-loading
strategy required for commercial-scale production at its Hutton Garnet
Beaches project has proven feasible.  Recent field work has shown site
access by large commercial vessels is possible and the site is very
suitable for landing.   A tug and two barges were brought to South Beach to
test the marine operational plan for exploiting the garnet sands. A
detailed route to shore was established and recorded by a registered Marine
Surveyor.  Enough marine data was collected to establish the practicality
of full-scale production - a landmark development for the Hutton project.
Freeport greatly appreciates support by the Government of Newfoundland and
Labrador's Junior Exploration Assistance program,  an incentive program
encouraging mineral exploration.  Please see photos of the marine access
study at Point-Vim-NT1032 , Sappatak-NT1032-Ryans-Bay and South-Beach .
Additional photos will be made available soon at the Hutton photo gallery
on Freeport's website.

Unique aspects of the program included specialized advance marine
forecasting and detailed site weather predictions to identify conditions
favourable for landing barges, working ashore and to ensure safety of the
vessels.  Work at the site confirmed that only certain wind conditions,
namely easterlies, could affect the proposed operation; this may be
resolvable by use of spud barges.

In June, a community meeting was held in Nain. An environmental
assessment was previously completed.  A bird survey subsequently conducted
at both beaches by a team of several environmental scientists and Nain
residents with extensive local knowledge identified twelve avian species
common to the area.  Geological sampling was also done to complement and
verify previous data and update tonnage estimates.

Barge and weather delays necessitated an extension of several days to
the August 31 work permit deadline.  As it was not granted, the bulk sample
could not be completed as planned.  However, sufficient material is
available from previous work to finish mineral processing studies and pilot
plant design.  A temporary facility has already been established and
processing is planned to commence soon.  Information from the 2012 work
will be used to complete the Feasibility Study. The Hutton project's
NI43-101 Prefeasibility Study and Marketing Survey was completed in 2004.

Zdenek Hora, M.Sc., P.Geo., is the qualified person who has reviewed
this release.

Freeport Resources, founded in 1981, is a mineral exploration company
with a portfolio of promising, diversified properties in Canada, from
precious and base metals to industrial minerals. Please visit our website
at www.freeportresources.com, email info@freeportresources.com, or view our
presentations at http://www.freeportresources.com/i/pdf/Hutton2011.pdf and
http://www.freeportresources.com/i/pdf/spanishmt2011.pdf for more
information.

Neither the TSX Venture Exchange nor its Regulation Services Provider
(as that term is defined in the policies of the TSX Venture Exchange)
accepts responsibility for the adequacy or accuracy of this release.




SOURCE: Freeport Resources Inc.

Freeport Resources Inc.

TSX Venture closing price for FRI-V
Date: 2012/09/05
Closing Price: 0.12

TEL:     (604) 275-7335 Brenda Clark, MAIBC, President & CEO
E-mail:  info@freeportresources.com
Website: www.freeportresources.com
____________________________________________________________
(c)2012 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1225300097TS11225303030-14503420120910