Source	MARKET NEWS
Date	09/08/2014
Time	06:27:47 AM

Company	 Bear Creek Mining Corporation
Title	Provides 
Update on Corani, Peru Optimization and





    CDNX Symbol: BCM











Press Release	





BEAR CREEK MINING CORP ("BCM-V;BCEKF-0")
- Provides Update on Corani, Peru Optimization and Detailed
- Engineering Progress

Several significant opportunities to be incorporated into detailed
engineering

Bear Creek Mining ("Bear Creek" or the "Company") is pleased to
provide an update on progress made on optimization studies at its
Corani Silver-Lead-Zinc deposit as the project advances towards
detailed engineering and permitting.  The optimization studies,
involving three engineering firms led by Global Resource Engineering of
Denver, Colorado, have been underway for six months and trade-off
studies have identified several design modifications enhancing the
project performance that will now be carried forward into the detailed
engineering.  The project optimizations are not expected to require a
new Environmental and Social Impact study ("ESIA") and it is expected
that the Corani project can be moved forward with modifications to the
ESIA approved in September, 2013 (see News Release dated September 25,
2013).  The modifications, targeting reductions in initial and
sustaining CapEx while maintaining low OpEx (very low cash costs/ounce
Ag on a by-product basis) and expected high annual silver output,
include:

//st

-- In-pit tailings deposition beginning as early as year 5 of operations
combined with dry-stacking filtered tailings at start-up, either
eliminating the tailings dam requirement entirely or, at a minimum,
reducing the footprint. This design, for which technology has advanced
significantly over recent years, is expected to substantially reduce the
CapEx while expected to only marginally increase OpEx.  In addition to the
economic benefits, permitting is expected to be facilitated by this design
as the project footprint (impact area) will be reduced and mine-closure
procedures and associated costs are expected to be reduced.



-- Tailings pumping over the 22 year projected mine life are expected to be
reduced or eliminated improving operating efficiencies and reducing OpEx,
more than off-setting the expected increase in OpEx related to tailings
filtration and dry stacking.



-- Water demands will be reduced as opposed to conventional wet-tailings
disposal, eliminating the need for a fresh-water storage dam, which is
expected to reduce CapEx by as much as $30M.



-- New data regarding acid generating potential indicates that over 50% of
the waste rock is not acid generating which allows for in-pit disposal of
waste material, reducing haulage distances, CapEx (smaller mine fleet
equipment) and OpEx.



-- Smaller SAG and ball mill components have been identified for the 22,500
tonnes per day throughput rate while not impacting the metal output of
13.4M ounces silver per year as stated in the 2011 feasibility study filed
on SEDAR by the Company on December 22, 2011 entitled "Corani Project, Form
43-101F1 Technical Report, Feasibility Study" (the "FS" or "Feasibility
Study").



-- Further studies are underway to consider contract mining for the first
3-5 years.  Trade-off studies will consider CapEx savings versus OpEx
increases.  Innovations in contract mining agreement structures will
consider if purchasing the fleet in Year 5 can improve financial
performance of the Corani project.
//et

Andrew Swarthout, CEO and President, stated "we are very encouraged
by the optimization phases of the detailed engineering which have
identified significant opportunities that are expected to maintain the
project CapEx in the $600M range of 2011 feasibility, maintain very low
operating costs and minimize the environmental footprint.  To be able
to negate the capital cost creep of the last four years, and preserve
the very low cash costs per ounce of silver expected to be produced net
of base metal credits (negative for the first seven years of the
projected 22 year mine life) is a very important achievement for our
Company.  The driving factor is that we can minimize, or even
potentially eliminate, the tailings impoundment dam, which is the
largest capital and sustaining cost item in the 2011 Feasibility Study.
These opportunities are being verified by ongoing engineering test work
and will be incorporated into the detailed engineering and revised mine
plan immediately for preparation of an updated Feasibility Study,
expected to be completed by year-end 2014.  The improved project
design, as well as enhancing the project economics, is also expected to
facilitate permitting by defining a lower impact project."

All scientific and technical information contained in this news
release has been reviewed and approved by Andrew Swarthout, P.Geo., the
Chief Executive Officer of the Company, who is a "qualified person"
within the meaning of National Instrument 43-101 ("NI 43-101").

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

Cautionary Note regarding Technical and Scientific Disclosure and
Forward-Looking Statements:

Please refer to the NI 43-101 technical report dated December 22,
2011 entitled "Corani Project, Form 43-101F1 Technical Report,
Feasibility Study" available under the Company's profile at
www.sedar.com, as well as the Company's news releases dated November 9,
2011 and January 4, 2012, for further details of the mineral reserves,
mineral resources and the Feasibility Study in respect of the Company's
Corani project.

Cautionary Note regarding Forward-Looking Statements:

This document contains "forward-looking information" within the
meaning of Canadian securities legislation and "forward-looking
statements" within the meaning of the United States Private Securities
Litigation Reform Act of 1995. This information and these statements,
referred to herein as "forward-looking statements" are made as of the
date of this news release or as of the date of the effective date of
information described in this news release, as applicable.
Forward-looking statements relate to future events or future
performance and reflect current estimates, predictions, expectations or
beliefs regarding future events and include, without limitation,
statements with respect to: (i) modifications, if any, and timing of
the ESIA; (ii) the planned development of the Corani project or any of
the Company's other projects, including the timing thereof, and (iii)
preparation of a updated Feasibility Study, including the timing
thereof. Any statements that express or involve discussions with
respect to predictions, expectations, beliefs, plans, projections,
objectives, assumptions or future events or performance (often, but not
always, using words or phrases such as "expects", "anticipates",
"plans", "projects", "estimates", "envisages", "assumes", "intends",
"strategy", "goals", "objectives" or variations thereof or stating that
certain actions, events or results "may", "could", "would", "might" or
"will" be taken, occur or be achieved, or the negative of any of these
terms and similar expressions) are not statements of historical fact
and may be forward-looking statements.

All forward-looking statements are based on the Company's or its
consultants' current beliefs as well as various assumptions made by and
information currently available to them. These assumptions include,
without limitation: (i) the presence of and continuity of metals at the
project at modeled grades; (ii) the capacities of various machinery and
equipment; (iii) the availability of personnel, machinery and equipment
at estimated prices; (iv) exchange rates; (v) metals and minerals sales
prices; (vi) appropriate discount rates; (vii) tax rates and royalty
rates applicable to the proposed mining operation; (viii) financing
structure and costs; (ix) anticipated mining losses and dilution; *
metals recovery rates, (xi) reasonable contingency requirements; and
(xiii) receipt of regulatory approvals on acceptable terms and in the
timeframes expected by the Company, including, without limitation, in
relation to a modified ESIA or updated Feasibility Study, if any.
Although management considers these assumptions to be reasonable based
on information currently available to it, they may prove to be
incorrect. Many forward-looking statements are made assuming the
correctness of other forward looking statements, such as statements of
net present value and internal rate of return, which are based on most
of the other forward-looking statements and assumptions herein. The
cost information is also prepared using current values, but the time
for incurring the costs will be in the future and it is assumed costs
will remain stable over the relevant period.

By their very nature, forward-looking statements involve inherent
risks and uncertainties, both general and specific, and risks exist
that estimates, forecasts, projections and other forward-looking
statements will not be achieved or that assumptions do not reflect
future experience. We caution readers not to place undue reliance on
these forward-looking statements as a number of important factors could
cause the actual outcomes to differ materially from the beliefs, plans,
objectives, expectations, anticipations, estimates assumptions and
intentions expressed in such forward-looking statements. These risk
factors may be generally stated as the risk that the assumptions and
estimates expressed above do not occur, but specifically include,
without limitation, risks relating to variations in the mineral content
within the material identified as mineral reserves and mineral
resources from that predicted; variations in rates of recovery and
extraction; developments in world metals and minerals markets; risks
relating to fluctuations in the Canadian dollar relative to other
currencies; increases in the estimated capital and operating costs or
unanticipated costs; difficulties attracting the necessary work force;
increases in financing costs or adverse changes to global market
conditions and the terms of available financing, if any; tax rates or
royalties being greater than assumed; changes in development or mining
plans due to changes in logistical, technical or other factors, changes
in project parameters as plans continue to be refined; risks relating
timing and to receipt of regulatory approvals; adverse changes to
government approval processes; the effects of competition in the
markets in which the Company operates; operational and infrastructure
risks; and the additional risks described in the Company's Annual
Information Form, annual financial statements and management's
discussion and analysis for the year ended December 31, 2013 and in the
feasibility study entitled "Corani Project, Form 43-101F1 Technical
Report, Feasibility Study" filed by the Company on December 22, 2011
filed on the SEDAR website in Canada (available at www.sedar.com). The
foregoing list of factors that may affect future results is not
exhaustive.

When relying on our forward-looking statements, investors and
others should carefully consider the foregoing factors and other
uncertainties and potential events. The Company does not undertake to
update any forward-looking statement, whether written or oral, that may
be made from time to time by the Company or on behalf of the Company,
except as required by law.

SOURCE  Bear Creek Mining Corporation
TSX Venture closing price for BCM-V
Date: 2014/09/05
Closing Price: 3.30

TEL:  604-628-1111  Lisa May - Investor Relations
E-mail: lmay@bearcreekmining.com
Internet: www.bearcreekmining.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1425000021TS11425001057-06255220140908