Source	Marketwire
Date	09/29/2014
Time	05:00:45 AM

Company	 ATLANTIC GOLD CORPORATION
Title	Atlantic Gold Completes a Consolidated PEA On Nova Scotia Properties; 
"Base" Case After Tax NPV $163 Million, IRR 33.5%, "Base Plus Cochrane" Case 
After Tax NPV $242 Million, IRR 31.5%





    CDNX Symbol: AGB











Press Release	




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Atlantic Gold Corporation

TSX VENTURE, ASX SYMBOL: AGB

September 29, 2014

Atlantic Gold Completes a Consolidated PEA On Nova Scotia Properties; "Base" 
Case After Tax NPV $163 Million, IRR 33.5%, "Base Plus Cochrane" Case After Tax 
NPV $242 Million, IRR 31.5%


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Sept. 29, 2014) - Atlantic Gold 
Corporation (TSX VENTURE: AGB)(ASX:AGB) ("Atlantic" or the "Company") (formerly 
Spur Ventures Inc.) is pleased to announce the results of a Preliminary 
Economic Analysis ("PEA") prepared by Moose Mountain Technical Services Ltd. 
("MMTS") under the direction of the Company's senior management in respect of 
the Company's Nova Scotia projects.

The PEA analyzes two potential open-pit production scenarios over a minimum 8 
year mine life:

/T/

1.  Base Case - assumes initial production from the Company's fully-
permitted Touquoy project, and the recently acquired Beaver Dam project,
located approximately 37 km by road from Touquoy, for total life of mine
production of 702,000 ounces of gold at an average grade of 1.55 g/t
2.  Base Plus Cochrane Case - includes the addition of gravity and float
concentrate production from the Company's Cochrane Hill mine in year 3
of production, processed into dore at the Company's Touquoy facility for
a total life of mine production of 1,129,000 ounces of gold at an
average grade of 1.62 g/t

/T/

PEA HIGHLIGHTS

Canadian dollars unless otherwise indicated (assuming 1CND $ = $0.90 US$):

/T/

----------------------------------------------------------------------------
Gold price: US $1,300/oz               Base Case    Base Plus Cochrane Case
----------------------------------------------------------------------------
Pre-tax NPV (5%)                     $233 million        $354 million
----------------------------------------------------------------------------
Post-tax NPV (5%)                    $163 million        $242 million
----------------------------------------------------------------------------
Pre-tax IRR                              39.6%               38.0%
----------------------------------------------------------------------------
Post-tax IRR                             33.5%               31.5%
----------------------------------------------------------------------------
Post-tax Payback                       1.7 years           3.3 years
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Initial capital cost                 $131 million        $131 million
----------------------------------------------------------------------------
Capital Cost Cochrane Hill (Yr 2)         N/A            $108 million
----------------------------------------------------------------------------
LOM cash operating cost                 $576/oz             $612/oz
----------------------------------------------------------------------------
LOM all-in sustaining cost              $653/oz             $684/oz
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Total LOM Au production              702,000 oz's       1,129,000 oz's
----------------------------------------------------------------------------
Average annual production             87,700 oz's        141,000 oz's
----------------------------------------------------------------------------
LOM strip ratio                          3.44                4.45
----------------------------------------------------------------------------
Average grade                          1.55 g/t            1.62 g/t
----------------------------------------------------------------------------

/T/

Steven Dean, Chairman noted: "the PEA outlines two strong economic scenarios 
for potential gold development in the politically secure, mining-friendly 
jurisdiction of Nova Scotia, Canada. The Base Case provides returns relatively 
insensitive to gold price, while the Base plus Cochrane Case provides upside 
leverage to gold price. The Company is well financed, with in excess of $20 
million in the treasury, and management is poised to advance development of the 
projects in the coming months including permitting and additional in-fill 
drilling at Beaver Dam and Cochrane Hill, finalization of both a feasibility 
study and a mutual benefits agreement with the Mi'kmaq community, and securing 
development financing. The Company's Fifteen Mile Stream deposit located 57 
road kilometers east of Touquoy, in addition to its numerous exploration 
targets, provide significant potential upside to the PEA scenarios presented."

Overview of Production Scenarios

For both the Base Case and Base Plus Cochrane Case, the Touquoy open pit 
planning is based on only Measured and Indicated Resources, while the Beaver 
Dam and Cochrane Hill open pit mine planning incorporates Measured, Indicated 
and Inferred Resources.

Base Case

The Base Case scenario focuses on initial development and production at the 
fully-permitted Touquoy project followed by production from Beaver Dam in year 
5. The table below sets out gold production from the respective deposits over 
the life of mine:

/T/

----------------------------------------------------------------------------
Au oz                                         Year
----------------------------------------------------------------------------
(000)                        1    2    3    4     5    6    7    8 Total/Ave
----------------------------------------------------------------------------
Touquoy                   81.5 92.1 86.2 92.2  56.5    -    -    -     408.5
----------------------------------------------------------------------------
Beaver Dam                   -    -    -    -  48.9 97.8 92.3 54.4     293.4
----------------------------------------------------------------------------
Total                     81.5 92.1 86.2 92.2 105.4 97.8 92.3 54.4     701.9
----------------------------------------------------------------------------
Avg Mill Feed Grade (g/t) 1.50 1.52 1.42 1.52  1.74 1.62 1.53 1.58      1.55
----------------------------------------------------------------------------
Avg Strip Ratio           1.84 2.11 2.71 3.15  4.38 5.16 4.81 1.63      3.44
----------------------------------------------------------------------------

/T/

The PEA is based on the deposits being developed as conventional surface open 
pit mining operations with drill/blast/load/haul activites utilizing a leased 
production fleet operated and maintained by Company employees. Initial 
production commences at Touquoy where the relatively low strip ratio and the 
short haul to the external waste dumps mean the production fleet is not large 
and mining costs are minimized.

In year 5, production will move to the Beaver Dam pit located approximately 37 
kilometers by road from Touquoy. After a short transition period, all of the 
mill feed to Touquoy will be supplied from the Beaver Dam deposit.

Beaver Dam, as a satellite operation, will have limited infrastructure to 
supply basic office facilities and equipment maintenance requirements. The 
mining fleet at Touqouy will be transitioned to Beaver Dam and expanded due to 
the higher material movement at Beaver Dam. Material will be crushed at a 
location about 7 kilometers from the Beaver Dam pit near Highway 224 and then 
loaded onto highway trucks which will transport it along a combination of 
private logging roads, public roads and a 5.4 kilometer section of Highway 224. 
Beaver Dam waste rock will be placed as close to the pit as practical to 
minimize waste haulage costs and, other than primary crushing, there will be no 
treatment of material at the site and therefore no plant or tailings management 
facility is required there.

Metallurgical testing indicates that Beaver Dam resources will have treatment 
characteristics similar to the Touquoy deposit and will therefore be processed 
in the same manner as the Touquoy material. Tailings generated from the Beaver 
Dam resource will not be placed in the tailings management facility that was 
used for Touquoy, but instead will be deposited in the mined-out Touquoy open 
pit. A total of approximately 6.1 million tonnes of processed material will be 
placed in the Touquoy pit, much less than the approximately 30 million tonnes 
of waste and resource that will have been removed from the pit by the time 
Beaver Dam is in production. After all mining is complete the pit will continue 
to fill with water and the tailings will be settled well below the expected 
final maximum water surface level. Permanently sealing tailings below water is 
globally considered a preferred method for long term tailings disposal.

Base Plus Cochrane Case

The Base Plus Cochrane Case adds production from the Cochrane Hill deposit 
commencing in year 3 of the total project life. The table below sets out Au 
production ounces from the respective deposits over the life of mine:

/T/

----------------------------------------------------------------------------
Au oz                                          Year
----------------------------------------------------------------------------
(000)                    1    2     3     4     5     6     7    8 Total/Ave
----------------------------------------------------------------------------
Touquoy               81.5 92.1  86.2  92.2  56.5     -     -    -     408.5
----------------------------------------------------------------------------
Beaver Dam               -    -     -     -  48.9  97.8  92.3 54.4     293.4
----------------------------------------------------------------------------
Cochrane Hill            -    -  75.0  90.0 110.1 113.7  38.4    -     427.2
----------------------------------------------------------------------------
Total                 81.5 92.1 161.2 182.2 215.5 211.5 130.7 54.4   1,129.1
----------------------------------------------------------------------------
Avg Mill FeedGrade
(g/t)                1.50 1.52  1.42  1.53  1.81  1.78  1.71 1.58      1.62
----------------------------------------------------------------------------
Avg Strip Ratio       1.84 2.86  5.04  5.42  5.98  4.10  3.92 1.63      4.44
----------------------------------------------------------------------------

/T/

In the Base Plus Cochrane Case, a separate mine designed to supply gravity and 
float concentrate to the Touquoy facility commencing in year 3 of the Base Case 
will be constructed at Cochrane Hill.

Unlike Beaver Dam, Cochrane Hill would be a largely independent and self 
contained operation with its own production fleet and processing facility. The 
open pit and waste rock storage facilities would be developed at Cochrane Hill, 
with a concentrating facility on site as well as associated tailings dam and 
other mine site infrastructure.

The processing facility at Cochrane Hill would produce a gravity concentrate 
and a float concentrate which represents approximately 6 percent of the total 
resource production of approximately 2 million tonnes per year. This 
concentrate, totaling approximately 120,000 tonnes per year, would be trucked 
to Touquoy for treatment as described below. The concentration circuit at 
Cochrane Hill will be relatively benign as there will be no cyanide use on site 
which should simplify the permitting process.

Processing and Metallurgy

The processing of the Touquoy resources has been extensively tested and the 
flow sheet to be constructed has been defined. The plant will have a capacity 
of 2 million tonnes per year with an expected gold recovery of 94%.

The flow sheet is conventional and consists of three stage crushing, ball 
milling to a grind of 80% passing 150 microns, with cyclones being used to 
close the grinding circuit. A centrifugal concentrator will be used to treat a 
portion of the cyclone underflow to recover coarse gold, with gold being 
recovered from the gravity concentrate by intensive cyanidation. The cyclone 
overflow will be screened to remove organic particles and then leached in a CIL 
circuit with a two stage pre-leach. Loaded carbon will be treated in a pressure 
Zadra circuit with the electrowinning sludge smelted to dore. The tailings from 
leaching will be treated for cyanide destruction using sulfur dioxide / air 
with a copper catalyst. Detailed capital cost and design estimates were 
prepared by Ausenco as part of a feasibility study commissioned by Atlantic 
Gold NL for the treatment plan and infrastructure and these have been updated 
and used for capital cost estimation. The Ausenco studies were last updated in 
early 2014 to an accuracy level of plus or minus 15 percent. This allowance was 
maintained on all items even if new quotes were obtained for certain high cost 
equipment.

When resources from the Touquoy pit have been exhausted, material from the 
Beaver Dam pit will be crushed and transported to the Touquoy plant. The 
metallurgical characteristics are very similar to the material from the Touquoy 
pit and no modifications of the plant will be necessary. The Beaver Dam 
resources are slightly harder than resources from the Touquoy pit and the ball 
mill in the Touquoy plant will be sized to allow both mill feed streams to be 
treated at 2 million tonnes per year. A similar recovery of 94% is expected.

Resources from the Cochrane Hill deposit have been tested and have been shown 
to respond very well to gravity and flotation upgrading. In addition, the gold 
in the concentrates gives excellent recoveries by cyanide leaching. The plant 
has a proposed capacity of 2 million tonnes per year and the crushing, grinding 
and gravity concentration units will be essentially the same as Touquoy. 
Flotation in a conventional rougher, scavenger, cleaner circuit will produce a 
gold concentrate with a mass of approximately 6% of the plant feed and this, 
together with the gravity concentrate will be filtered and shipped by road to 
the Touquoy plant. The gravity concentrate will be treated in the intensive 
cyanidation circuit and the flotation concentrate will be treated in the CIL 
circuit. Both leach circuits will be built with sufficient capacity to take 
concentrates from Cochrane Hill and the carbon treatment circuit will also be 
built with sufficient capacity to recover all of the gold that is leached. The 
overall recovery from Cochrane Hill mill feed is expected to be 91%.

Geology
There are a large number of historic underground mines in Nova Scotia with 
individually modest production which have historically produced 1.2 million 
ounces of gold on a combined basis. Mining operations have historically focused 
on quartz-vein hosted gold deposits typically associated with the limbs and 
hinges of anticlines often referred to as "Meguma Style" gold mineralization. 
In recent years the existence of disseminated gold mineralization and the 
potential to develop large tonnage open pit resources has been recognized.

At Touquoy, drilling around old workings identified relatively wide 
intersections of disseminated gold mineralization with no visible quartz 
veining. Disseminated gold mineralization has been identified at a number of 
locations, spatially associated with anticlinal fold hinges with mineralization 
in association with argillites or mixed greywacke-argillite units. These 
include, Touquoy, Beaver Dam, Fifteen Mile Stream and Lower Seal Harbour but 
disseminated gold has also been recognized in grewacke host rocks within the 
Goldenville Formation and several other sites.

Touquoy, Beaver Dam and Fifteen Mine Stream are all part of a regional 
anticline system characterized by thick intervals of argillite that are 
considered vital for the bulk minable character of these deposits giving 
importance to the belt hosting these deposits.

At Cochrane Hill the highest gold grades are generally associated with 
bedding-parallel tabular quartz veins but the host rock material between quartz 
veins also carries significant gold grades. It is the quartz vein hosted gold 
mineralization augmented by disseminated style mineralization that forms the 
basis of the geological model associated with Cochrane Hill.

Historic exploration in Nova Scotia was focused on quartz-vein hosted material 
and material without visible quartz veining was often not sampled or assayed. 
There remains significant potential for future exploration, focusing on 
disseminated style deposits, to identify additional targets amenable to open 
pit mining.

PEA Results

The table below lists the key PEA economic metrics for both cases. The 
economics take into account the fact that the Company's effective ownership in 
Touquoy is 63.5%, and that the Company will recover all operational, overhead, 
financing and sunk costs prior to any distributions to its privately-owned 
partner in Touquoy. As of June 30, 2014 the total estimated costs to be 
recovered under the agreement are $17 million.

The Company holds 100% of both Beaver Dam and Cochrane Hill.

The PEA is preliminary in nature and includes inferred mineral resources that 
are considered too speculative geologically to have the economic considerations 
applied to them that would enable them to be categorized as mineral reserves, 
and there is no certainty that the conclusions in the PEA will be realized or 
that any of the resources will ever be upgraded to reserves. Mineral Resources 
that are not Mineral Reserves do not have demonstrated economic viability.

/T/

----------------------------------------------------------------------------
Gold price: US $1,300/oz          Base Case       Base Plus Cochrane Case
----------------------------------------------------------------------------
Pre-tax NPV (5%)                $233 million            $354 million
----------------------------------------------------------------------------
Post-tax NPV (5%)               $163 million            $242 million
----------------------------------------------------------------------------
Pre-tax IRR                         39.6%                  38.0%
----------------------------------------------------------------------------
Post-tax IRR                        33.5%                  31.5%
----------------------------------------------------------------------------
Post-tax Payback                  1.7 years              3.3 years
----------------------------------------------------------------------------

/T/

The economics have been calculated based on a gold price of US $1,300/oz. The 
Company has estimated its capital and operating costs, which are detailed 
below, in Canadian dollars. A sensitivity table for each case, based on various 
gold prices is set out below:

Base Case Sensitivities

/T/

----------------------------------------------------------------------------
US $1,100  US $1,200  US $1,300  US $1,400  US $1,500
----------------------------------------------------------------------------
Pre-tax NPV (5%)         $140 m     $189 m     $233 m     $276 m     $320 m
----------------------------------------------------------------------------
Post-tax NPV (5%)         $98 m     $132 m     $163 m     $193 m     $223 m
----------------------------------------------------------------------------
Pre-tax IRR                28.3%      34.7%      39.6%      44.1%      48.4%
----------------------------------------------------------------------------
Post-tax IRR               24.0%      29.4%      33.5%      37.4%      41.0%
----------------------------------------------------------------------------
Post-tax Payback      2.1 years  1.8 years  1.7 years  1.5 years  1.4 years
----------------------------------------------------------------------------

/T/

Base Plus Cochrane Case Sensitivities

/T/

----------------------------------------------------------------------------
US $1,100  US $1,200  US $1,300  US $1,400  US $1,500
----------------------------------------------------------------------------
Pre-tax NPV (5%)         $171 m     $263 m     $354 m     $445 m     $536 m
----------------------------------------------------------------------------
Post-tax NPV (5%)         $60 m     $151 m     $242 m     $333 m     $425 m
----------------------------------------------------------------------------
Pre-tax IRR                22.9%      30.8%      38.0%      44.6%      50.8%
----------------------------------------------------------------------------
Post-tax IRR               12.8%      22.9%      31.5%      39.1%      46.0%
----------------------------------------------------------------------------
Post-tax Payback      4.3 years  3.8 years  3.3 years  3.0 years  2.7 years
----------------------------------------------------------------------------

/T/

The PEA takes into account a 1% royalty payable to the Nova Scotia government 
(no other mining taxes apply), in addition to the following NSR's:

/T/

--  1% relating to production from Touquoy and Cochrane Hill, post exercise
of buyback options
--  0.6% relating to production from Beaver Dam

/T/

Capital Costs

The tables below set out initial capital costs by scenario:

/T/

----------------------------------------------------------------------------
----------------------------------------------------------------------------
Capital Cost Schedule - Base Case
-------------------------------------------------
Year
Description                  -2       -1        1       2         3        4
----------------------------------------------------------------------------

Touquoy
----------------------
Mine Development            $ -  $11,426      $ -     $ -       $ -      $ -
Processing               29,497   29,997    1,016   1,016     1,090    1,016
Site Infrastructure       7,272   10,372      300     300       300      300
Tailings Dam                  -    7,540        -   3,740     3,740        -
Indirect Costs(i)        14,300    5,636    4,105 (10,192)      208      208
Contingency(ii)           5,515    8,900        -       -         -        -
----------------------------------------------------------------------------
Total - Touquoy          56,585   73,871    5,421  (5,136)    5,338    1,524

Beaver Dam
----------------------
Mine Development              -        -        -       -         -    5,000
Site Infrastructure           -        -        -       -         -    6,635
Indirect Costs                -        -        -       -         -      400
Contingency(ii)               -        -        -       -         -    2,909
----------------------------------------------------------------------------
Total - Beaver Dam            -        -        -       -         -   14,944

----------------------------------------------------------------------------
Total Capex - Base
Case                   $56,585  $73,871   $5,421 $(5,136)   $5,338  $16,468
----------------------------------------------------------------------------
Cumulative Capex         56,585  130,456  135,877 130,741   136,079  152,547
----------------------------------------------------------------------------
----------------------------------------------------------------------------

-------------------------------------------------------------------
-------------------------------------------------------------------
Capital Cost Schedule
- Base Case
----------------------
Year
Description                   5        6        7        8    Total
-------------------------------------------------------------------

Touquoy
----------------------
Mine Development            $ -      $ -      $ -      $ - $ 11,426
Processing                1,016    1,016    1,016      508   67,188
Site Infrastructure         300      300      300      300   20,045
Tailings Dam                  -        -        -        -   15,020
Indirect Costs(i)           208      208      208    1,708   16,597
Contingency(ii)               -        -        -        -   14,416
-------------------------------------------------------------------
Total - Touquoy           1,524    1,524    1,524    2,516 $144,691

Beaver Dam
----------------------
Mine Development              -        -        -        -    5,000
Site Infrastructure         100      100      100      100    7,035
Indirect Costs              120      120      120    1,620    2,380
Contingency(ii)               -        -        -        -    2,909
-------------------------------------------------------------------
Total - Beaver Dam          220      220      220    1,720   17,324

-------------------------------------------------------------------
Total Capex - Base
Case                    $1,744   $1,744   $1,744   $4,236 $162,015
-------------------------------------------------------------------
Cumulative Capex        154,291  156,035  157,779  162,015
-------------------------------------------------------------------
-------------------------------------------------------------------
----------------------------------------------------------------------------
----------------------------------------------------------------------------
Capital Cost Schedule - Base Plus Cochrane Case
----------------------------------------------------------------------------
Year
Description                  -2       -1        1       2         3        4
----------------------------------------------------------------------------

Capital Costs - Base
Case (as above)        $56,585  $73,871   $5,421 $(5,136)   $5,338  $16,468
----------------------

Cochrane Hill
----------------------
Mine Development              -        -        -   9,912         -        -
Processing                    -        -   26,757  26,757     1,016    1,016
Site Infrastructure           -        -    8,669   8,669       300      300
Tailings Dam                  -        -        -   3,890         -    5,376
Indirect Costs(i)             -        -      960   7,460       160      160
Contingency(ii)               -        -    6,377   8,861         -        -
----------------------------------------------------------------------------
Total - Cochrane Hill         -        -   42,762  65,548     1,476    6,852

Total Capex - Base
Case                   $56,585  $73,871  $48,183 $60,412    $6,814  $23,320
----------------------------------------------------------------------------
Cumulative Capex         56,585  130,456  178,639 239,051   245,865  269,185

----------------------------------------------------------------------------

--------------------------------------------------------------------
--------------------------------------------------------------------
Capital Cost Schedule
- Base Plus Cochrane
Case
----------------------

Description                   5        6        7        8     Total
--------------------------------------------------------------------

Capital Costs - Base
Case (as above)         $1,744   $1,744   $1,744   $4,236  $162,015
----------------------
Cochrane Hill
----------------------
Mine Development              -        -        -        -     9,912
Processing                1,016    1,016      508        -    58,085
Site Infrastructure         300      300      300        -    18,837


NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Atlantic Gold Corporation

TSX VENTURE, ASX SYMBOL: AGB

September 29, 2014

Atlantic Gold Completes a Consolidated PEA On Nova Scotia Properties; "Base" 
Case After Tax NPV $163 Million, IRR 33.5%, "Base Plus Cochrane" Case After Tax 
NPV $242 Million, IRR 31.5%


VANCOUVER, BRITISH COLUMBIA--(Marketwired - Sept. 29, 2014) - Atlantic Gold 
Corporation (TSX VENTURE: AGB)(ASX:AGB) ("Atlantic" or the "Company") (formerly 
Spur Ventures Inc.) is pleased to announce the results of a Preliminary 
Economic Analysis ("PEA") prepared by Moose Mountain Technical Services Ltd. 
("MMTS") under the direction of the Company's senior management in respect of 
the Company's Nova Scotia projects.

The PEA analyzes two potential open-pit production scenarios over a minimum 8 
year mine life:

/T/

1.  Base Case - assumes initial production from the Company's fully-
permitted Touquoy project, and the recently acquired Beaver Dam project,
located approximately 37 km by road from Touquoy, for total life of mine
production of 702,000 ounces of gold at an average grade of 1.55 g/t
2.  Base Plus Cochrane Case - includes the addition of gravity and float
concentrate production from the Company's Cochrane Hill mine in year 3
of production, processed into dore at the Company's Touquoy facility for
a total life of mine production of 1,129,000 ounces of gold at an
average grade of 1.62 g/t

/T/

PEA HIGHLIGHTS

Canadian dollars unless otherwise indicated (assuming 1CND $ = $0.90 US$):

/T/

----------------------------------------------------------------------------
Gold price: US $1,300/oz               Base Case    Base Plus Cochrane Case
----------------------------------------------------------------------------
Pre-tax NPV (5%)                     $233 million        $354 million
----------------------------------------------------------------------------
Post-tax NPV (5%)                    $163 million        $242 million
----------------------------------------------------------------------------
Pre-tax IRR                              39.6%               38.0%
----------------------------------------------------------------------------
Post-tax IRR                             33.5%               31.5%
----------------------------------------------------------------------------
Post-tax Payback                       1.7 years           3.3 years
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Initial capital cost                 $131 million        $131 million
----------------------------------------------------------------------------
Capital Cost Cochrane Hill (Yr 2)         N/A            $108 million
----------------------------------------------------------------------------
LOM cash operating cost                 $576/oz             $612/oz
----------------------------------------------------------------------------
LOM all-in sustaining cost              $653/oz             $684/oz
----------------------------------------------------------------------------

----------------------------------------------------------------------------
Total LOM Au production              702,000 oz's       1,129,000 oz's
----------------------------------------------------------------------------
Average annual production             87,700 oz's        141,000 oz's
----------------------------------------------------------------------------
LOM strip ratio                          3.44                4.45
----------------------------------------------------------------------------
Average grade                          1.55 g/t            1.62 g/t
----------------------------------------------------------------------------

/T/

Steven Dean, Chairman noted: "the PEA outlines two strong economic scenarios 
for potential gold development in the politically secure, mining-friendly 
jurisdiction of Nova Scotia, Canada. The Base Case provides returns relatively 
insensitive to gold price, while the Base plus Cochrane Case provides upside 
leverage to gold price. The Company is well financed, with in excess of $20 
million in the treasury, and management is poised to advance development of the 
projects in the coming months including permitting and additional in-fill 
drilling at Beaver Dam and Cochrane Hill, finalization of both a feasibility 
study and a mutual benefits agreement with the Mi'kmaq community, and securing 
development financing. The Company's Fifteen Mile Stream deposit located 57 
road kilometers east of Touquoy, in addition to its numerous exploration 
targets, provide significant potential upside to the PEA scenarios presented."

Overview of Production Scenarios

For both the Base Case and Base Plus Cochrane Case, the Touquoy open pit 
planning is based on only Measured and Indicated Resources, while the Beaver 
Dam and Cochrane Hill open pit mine planning incorporates Measured, Indicated 
and Inferred Resources.

Base Case

The Base Case scenario focuses on initial development and production at the 
fully-permitted Touquoy project followed by production from Beaver Dam in year 
5. The table below sets out gold production from the respective deposits over 
the life of mine:

/T/

----------------------------------------------------------------------------
Au oz                                         Year
----------------------------------------------------------------------------
(000)                        1    2    3    4     5    6    7    8 Total/Ave
----------------------------------------------------------------------------
Touquoy                   81.5 92.1 86.2 92.2  56.5    -    -    -     408.5
----------------------------------------------------------------------------
Beaver Dam                   -    -    -    -  48.9 97.8 92.3 54.4     293.4
----------------------------------------------------------------------------
Total                     81.5 92.1 86.2 92.2 105.4 97.8 92.3 54.4     701.9
----------------------------------------------------------------------------
Avg Mill Feed Grade (g/t) 1.50 1.52 1.42 1.52  1.74 1.62 1.53 1.58      1.55
----------------------------------------------------------------------------
Avg Strip Ratio           1.84 2.11 2.71 3.15  4.38 5.16 4.81 1.63      3.44
----------------------------------------------------------------------------

/T/

The PEA is based on the deposits being developed as conventional surface open 
pit mining operations with drill/blast/load/haul activites utilizing a leased 
production fleet operated and maintained by Company employees. Initial 
production commences at Touquoy where the relatively low strip ratio and the 
short haul to the external waste dumps mean the production fleet is not large 
and mining costs are minimized.

In year 5, production will move to the Beaver Dam pit located approximately 37 
kilometers by road from Touquoy. After a short transition period, all of the 
mill feed to Touquoy will be supplied from the Beaver Dam deposit.

Beaver Dam, as a satellite operation, will have limited infrastructure to 
supply basic office facilities and equipment maintenance requirements. The 
mining fleet at Touqouy will be transitioned to Beaver Dam and expanded due to 
the higher material movement at Beaver Dam. Material will be crushed at a 
location about 7 kilometers from the Beaver Dam pit near Highway 224 and then 
loaded onto highway trucks which will transport it along a combination of 
private logging roads, public roads and a 5.4 kilometer section of Highway 224. 
Beaver Dam waste rock will be placed as close to the pit as practical to 
minimize waste haulage costs and, other than primary crushing, there will be no 
treatment of material at the site and therefore no plant or tailings management 
facility is required there.

Metallurgical testing indicates that Beaver Dam resources will have treatment 
characteristics similar to the Touquoy deposit and will therefore be processed 
in the same manner as the Touquoy material. Tailings generated from the Beaver 
Dam resource will not be placed in the tailings management facility that was 
used for Touquoy, but instead will be deposited in the mined-out Touquoy open 
pit. A total of approximately 6.1 million tonnes of processed material will be 
placed in the Touquoy pit, much less than the approximately 30 million tonnes 
of waste and resource that will have been removed from the pit by the time 
Beaver Dam is in production. After all mining is complete the pit will continue 
to fill with water and the tailings will be settled well below the expected 
final maximum water surface level. Permanently sealing tailings below water is 
globally considered a preferred method for long term tailings disposal.

Base Plus Cochrane Case

The Base Plus Cochrane Case adds production from the Cochrane Hill deposit 
commencing in year 3 of the total project life. The table below sets out Au 
production ounces from the respective deposits over the life of mine:

/T/

----------------------------------------------------------------------------
Au oz                                          Year
----------------------------------------------------------------------------
(000)                    1    2     3     4     5     6     7    8 Total/Ave
----------------------------------------------------------------------------
Touquoy               81.5 92.1  86.2  92.2  56.5     -     -    -     408.5
----------------------------------------------------------------------------
Beaver Dam               -    -     -     -  48.9  97.8  92.3 54.4     293.4
----------------------------------------------------------------------------
Cochrane Hill            -    -  75.0  90.0 110.1 113.7  38.4    -     427.2
----------------------------------------------------------------------------
Total                 81.5 92.1 161.2 182.2 215.5 211.5 130.7 54.4   1,129.1
----------------------------------------------------------------------------
Avg Mill FeedGrade
(g/t)                1.50 1.52  1.42  1.53  1.81  1.78  1.71 1.58      1.62
----------------------------------------------------------------------------
Avg Strip Ratio       1.84 2.86  5.04  5.42  5.98  4.10  3.92 1.63      4.44
----------------------------------------------------------------------------

/T/

In the Base Plus Cochrane Case, a separate mine designed to supply gravity and 
float concentrate to the Touquoy facility commencing in year 3 of the Base Case 
will be constructed at Cochrane Hill.

Unlike Beaver Dam, Cochrane Hill would be a largely independent and self 
contained operation with its own production fleet and processing facility. The 
open pit and waste rock storage facilities would be developed at Cochrane Hill, 
with a concentrating facility on site as well as associated tailings dam and 
other mine site infrastructure.

The processing facility at Cochrane Hill would produce a gravity concentrate 
and a float concentrate which represents approximately 6 percent of the total 
resource production of approximately 2 million tonnes per year. This 
concentrate, totaling approximately 120,000 tonnes per year, would be trucked 
to Touquoy for treatment as described below. The concentration circuit at 
Cochrane Hill will be relatively benign as there will be no cyanide use on site 
which should simplify the permitting process.

Processing and Metallurgy

The processing of the Touquoy resources has been extensively tested and the 
flow sheet to be constructed has been defined. The plant will have a capacity 
of 2 million tonnes per year with an expected gold recovery of 94%.

The flow sheet is conventional and consists of three stage crushing, ball 
milling to a grind of 80% passing 150 microns, with cyclones being used to 
close the grinding circuit. A centrifugal concentrator will be used to treat a 
portion of the cyclone underflow to recover coarse gold, with gold being 
recovered from the gravity concentrate by intensive cyanidation. The cyclone 
overflow will be screened to remove organic particles and then leached in a CIL 
circuit with a two stage pre-leach. Loaded carbon will be treated in a pressure 
Zadra circuit with the electrowinning sludge smelted to dore. The tailings from 
leaching will be treated for cyanide destruction using sulfur dioxide / air 
with a copper catalyst. Detailed capital cost and design estimates were 
prepared by Ausenco as part of a feasibility study commissioned by Atlantic 
Gold NL for the treatment plan and infrastructure and these have been updated 
and used for capital cost estimation. The Ausenco studies were last updated in 
early 2014 to an accuracy level of plus or minus 15 percent. This allowance was 
maintained on all items even if new quotes were obtained for certain high cost 
equipment.

When resources from the Touquoy pit have been exhausted, material from the 
Beaver Dam pit will be crushed and transported to the Touquoy plant. The 
metallurgical characteristics are very similar to the material from the Touquoy 
pit and no modifications of the plant will be necessary. The Beaver Dam 
resources are slightly harder than resources from the Touquoy pit and the ball 
mill in the Touquoy plant will be sized to allow both mill feed streams to be 
treated at 2 million tonnes per year. A similar recovery of 94% is expected.

Resources from the Cochrane Hill deposit have been tested and have been shown 
to respond very well to gravity and flotation upgrading. In addition, the gold 
in the concentrates gives excellent recoveries by cyanide leaching. The plant 
has a proposed capacity of 2 million tonnes per year and the crushing, grinding 
and gravity concentration units will be essentially the same as Touquoy. 
Flotation in a conventional rougher, scavenger, cleaner circuit will produce a 
gold concentrate with a mass of approximately 6% of the plant feed and this, 
together with the gravity concentrate will be filtered and shipped by road to 
the Touquoy plant. The gravity concentrate will be treated in the intensive 
cyanidation circuit and the flotation concentrate will be treated in the CIL 
circuit. Both leach circuits will be built with sufficient capacity to take 
concentrates from Cochrane Hill and the carbon treatment circuit will also be 
built with sufficient capacity to recover all of the gold that is leached. The 
overall recovery from Cochrane Hill mill feed is expected to be 91%.

Geology
There are a large number of historic underground mines in Nova Scotia with 
individually modest production which have historically produced 1.2 million 
ounces of gold on a combined basis. Mining operations have historically focused 
on quartz-vein hosted gold deposits typically associated with the limbs and 
hinges of anticlines often referred to as "Meguma Style" gold mineralization. 
In recent years the existence of disseminated gold mineralization and the 
potential to develop large tonnage open pit resources has been recognized.

At Touquoy, drilling around old workings identified relatively wide 
intersections of disseminated gold mineralization with no visible quartz 
veining. Disseminated gold mineralization has been identified at a number of 
locations, spatially associated with anticlinal fold hinges with mineralization 
in association with argillites or mixed greywacke-argillite units. These 
include, Touquoy, Beaver Dam, Fifteen Mile Stream and Lower Seal Harbour but 
disseminated gold has also been recognized in grewacke host rocks within the 
Goldenville Formation and several other sites.

Touquoy, Beaver Dam and Fifteen Mine Stream are all part of a regional 
anticline system characterized by thick intervals of argillite that are 
considered vital for the bulk minable character of these deposits giving 
importance to the belt hosting these deposits.

At Cochrane Hill the highest gold grades are generally associated with 
bedding-parallel tabular quartz veins but the host rock material between quartz 
veins also carries significant gold grades. It is the quartz vein hosted gold 
mineralization augmented by disseminated style mineralization that forms the 
basis of the geological model associated with Cochrane Hill.

Historic exploration in Nova Scotia was focused on quartz-vein hosted material 
and material without visible quartz veining was often not sampled or assayed. 
There remains significant potential for future exploration, focusing on 
disseminated style deposits, to identify additional targets amenable to open 
pit mining.

PEA Results

The table below lists the key PEA economic metrics for both cases. The 
economics take into account the fact that the Company's effective ownership in 
Touquoy is 63.5%, and that the Company will recover all operational, overhead, 
financing and sunk costs prior to any distributions to its privately-owned 
partner in Touquoy. As of June 30, 2014 the total estimated costs to be 
recovered under the agreement are $17 million.

The Company holds 100% of both Beaver Dam and Cochrane Hill.

The PEA is preliminary in nature and includes inferred mineral resources that 
are considered too speculative geologically to have the economic considerations 
applied to them that would enable them to be categorized as mineral reserves, 
and there is no certainty that the conclusions in the PEA will be realized or 
that any of the resources will ever be upgraded to reserves. Mineral Resources 
that are not Mineral Reserves do not have demonstrated economic viability.

/T/

----------------------------------------------------------------------------
Gold price: US $1,300/oz          Base Case       Base Plus Cochrane Case
----------------------------------------------------------------------------
Pre-tax NPV (5%)                $233 million            $354 million
----------------------------------------------------------------------------
Post-tax NPV (5%)               $163 million            $242 million
----------------------------------------------------------------------------
Pre-tax IRR                         39.6%                  38.0%
----------------------------------------------------------------------------
Post-tax IRR                        33.5%                  31.5%
----------------------------------------------------------------------------
Post-tax Payback                  1.7 years              3.3 years
----------------------------------------------------------------------------

/T/

The economics have been calculated based on a gold price of US $1,300/oz. The 
Company has estimated its capital and operating costs, which are detailed 
below, in Canadian dollars. A sensitivity table for each case, based on various 
gold prices is set out below:

Base Case Sensitivities

/T/

----------------------------------------------------------------------------
US $1,100  US $1,200  US $1,300  US $1,400  US $1,500
----------------------------------------------------------------------------
Pre-tax NPV (5%)         $140 m     $189 m     $233 m     $276 m     $320 m
----------------------------------------------------------------------------
Post-tax NPV (5%)         $98 m     $132 m     $163 m     $193 m     $223 m
----------------------------------------------------------------------------
Pre-tax IRR                28.3%      34.7%      39.6%      44.1%      48.4%
----------------------------------------------------------------------------
Post-tax IRR               24.0%      29.4%      33.5%      37.4%      41.0%
----------------------------------------------------------------------------
Post-tax Payback      2.1 years  1.8 years  1.7 years  1.5 years  1.4 years
----------------------------------------------------------------------------

/T/

Base Plus Cochrane Case Sensitivities

/T/

----------------------------------------------------------------------------
US $1,100  US $1,200  US $1,300  US $1,400  US $1,500
----------------------------------------------------------------------------
Pre-tax NPV (5%)         $171 m     $263 m     $354 m     $445 m     $536 m
----------------------------------------------------------------------------
Post-tax NPV (5%)         $60 m     $151 m     $242 m     $333 m     $425 m
----------------------------------------------------------------------------
Pre-tax IRR                22.9%      30.8%      38.0%      44.6%      50.8%
----------------------------------------------------------------------------
Post-tax IRR               12.8%      22.9%      31.5%      39.1%      46.0%
----------------------------------------------------------------------------
Post-tax Payback      4.3 years  3.8 years  3.3 years  3.0 years  2.7 years
----------------------------------------------------------------------------

/T/

The PEA takes into account a 1% royalty payable to the Nova Scotia government 
(no other mining taxes apply), in addition to the following NSR's:

/T/

--  1% relating to production from Touquoy and Cochrane Hill, post exercise
of buyback options
--  0.6% relating to production from Beaver Dam

/T/

Capital Costs

The tables below set out initial capital costs by scenario:

/T/

----------------------------------------------------------------------------
----------------------------------------------------------------------------
Capital Cost Schedule - Base Case
-------------------------------------------------
Year
Description                  -2       -1        1       2         3        4
----------------------------------------------------------------------------

Touquoy
----------------------
Mine Development            $ -  $11,426      $ -     $ -       $ -      $ -
Processing               29,497   29,997    1,016   1,016     1,090    1,016
Site Infrastructure       7,272   10,372      300     300       300      300
Tailings Dam                  -    7,540        -   3,740     3,740        -
Indirect Costs(i)        14,300    5,636    4,105 (10,192)      208      208
Contingency(ii)           5,515    8,900        -       -         -        -
----------------------------------------------------------------------------
Total - Touquoy          56,585   73,871    5,421  (5,136)    5,338    1,524

Beaver Dam
----------------------
Mine Development              -        -        -       -         -    5,000
Site Infrastructure           -        -        -       -         -    6,635
Indirect Costs                -        -        -       -         -      400
Contingency(ii)               -        -        -       -         -    2,909
----------------------------------------------------------------------------
Total - Beaver Dam            -        -        -       -         -   14,944

----------------------------------------------------------------------------
Total Capex - Base
Case                   $56,585  $73,871   $5,421 $(5,136)   $5,338  $16,468
----------------------------------------------------------------------------
Cumulative Capex         56,585  130,456  135,877 130,741   136,079  152,547
----------------------------------------------------------------------------
----------------------------------------------------------------------------

-------------------------------------------------------------------
-------------------------------------------------------------------
Capital Cost Schedule
- Base Case
----------------------
Year
Description                   5        6        7        8    Total
-------------------------------------------------------------------

Touquoy
----------------------
Mine Development            $ -      $ -      $ -      $ - $ 11,426
Processing                1,016    1,016    1,016      508   67,188
Site Infrastructure         300      300      300      300   20,045
Tailings Dam                  -        -        -        -   15,020
Indirect Costs(i)           208      208      208    1,708   16,597
Contingency(ii)               -        -        -        -   14,416
-------------------------------------------------------------------
Total - Touquoy           1,524    1,524    1,524    2,516 $144,691

Beaver Dam
----------------------
Mine Development              -        -        -        -    5,000
Site Infrastructure         100      100      100      100    7,035
Indirect Costs              120      120      120    1,620    2,380
Contingency(ii)               -        -        -        -    2,909
-------------------------------------------------------------------
Total - Beaver Dam          220      220      220    1,720   17,324

-------------------------------------------------------------------
Total Capex - Base
Case                    $1,744   $1,744   $1,744   $4,236 $162,015
-------------------------------------------------------------------
Cumulative Capex        154,291  156,035  157,779  162,015
-------------------------------------------------------------------
-------------------------------------------------------------------
----------------------------------------------------------------------------
----------------------------------------------------------------------------
Capital Cost Schedule - Base Plus Cochrane Case
----------------------------------------------------------------------------
Year
Description                  -2       -1        1       2         3        4
----------------------------------------------------------------------------

Capital Costs - Base
Case (as above)        $56,585  $73,871   $5,421 $(5,136)   $5,338  $16,468
----------------------

Cochrane Hill
----------------------
Mine Development              -        -        -   9,912         -        -
Processing                    -        -   26,757  26,757     1,016    1,016
Site Infrastructure           -        -    8,669   8,669       300      300
Tailings Dam                  -        -        -   3,890         -    5,376
Indirect Costs(i)             -        -      960   7,460       160      160
Contingency(ii)               -        -    6,377   8,861         -        -
----------------------------------------------------------------------------
Total - Cochrane Hill         -        -   42,762  65,548     1,476    6,852

Total Capex - Base
Case                   $56,585  $73,871  $48,183 $60,412    $6,814  $23,320
----------------------------------------------------------------------------
Cumulative Capex         56,585  130,456  178,639 239,051   245,865  269,185

----------------------------------------------------------------------------

--------------------------------------------------------------------
--------------------------------------------------------------------
Capital Cost Schedule
- Base Plus Cochrane
Case
----------------------

Description                   5        6        7        8     Total
--------------------------------------------------------------------

Capital Costs - Base
Case (as above)         $1,744   $1,744   $1,744   $4,236  $162,015
----------------------
Cochrane Hill
----------------------
Mine Development              -        -        -        -     9,912
Processing                1,016    1,016      508        -    58,085
Site Infrastructure         300      300      300        -    18,837
Tailings Dam                  -        -        -        -     9,266
Indirect Costs(i)           160      160    1,260        -    10,320
Contingency(ii)               -        -        -        -    15,238
--------------------------------------------------------------------
Total - Cochrane Hill     1,476    1,476    2,068        -   121,658

Total Capex - Base
Case                    $3,220  $ 3,220   $3,812   $4,236  $283,673
--------------------------------------------------------------------
Cumulative Capex        272,405  275,625  279,437  283,673

--------------------------------------------------------------------

/T/

(i)Assumes return of the Touquoy reclamation bond in year 2, following which 
the Company establishes a surety policy which is included as an indirect cost 
for the remaining life of mine.

(ii)Contingencies are applied against direct capital costs

Operating Costs

A summary of operating costs by scenario is set out in the table below:

/T/

----------------------------------------------------------------------------
Description              Base Case     Base Plus Cochrane Case
----------------------------------------------------------------------------
Mining Cost/ oz.              $286                 $340
----------------------------------------------------------------------------
Processing Cost/ oz.            $254                 $240
----------------------------------------------------------------------------
Site G&A/ oz.                $36                  $32
----------------------------------------------------------------------------
Total Cash Operating Costs/ oz.      $576                 $612
----------------------------------------------------------------------------
Total All-In Sustaining Cost/oz      $653                 $684
----------------------------------------------------------------------------

/T/

Environmental and Permitting

As noted above, the Touquoy project has all major environmental permits 
including Environmental Assessment Approval and Industrial Approval in place 
with a Mineral Lease granted.

The Company has engaged Conestoga Rovers and Associates to advance the Beaver 
Dam and Cochrane Hill projects through the required permitting process. The 
first stage of environmental review work has already commenced and the Company 
is targeting having all required permits, including the Industrial Approvals 
for Beaver Dam in place by the end of 2015, and Cochrane Hill in mid-2016. The 
environmental approval process in respect of Beaver Dam is expected to be less 
onerous than traditional projects given the project's limited infrastructure 
and lack of processing and tailings requirements.

Stakeholder Engagement

In May 2014, the Company, through its wholly owned subsidiary DDV Gold Ltd. 
("DDV"), agreed a Memorandum of Understanding ("MOU") with the Assembly of Nova 
Scotia Mi'kmaq Chiefs which establishes the mutual recognition and respect of 
each party's perspective in relation to the development of the Touquoy project 
and DDV's other potential resource developments elsewhere within Nova Scotia.

In particular the MOU contemplates the negotiation and conclusion of a Mutual 
Benefits Agreement between the parties to engage further and specifically in 
terms of employment, training, provision of services and other opportunities 
and undertakings to the benefit of both parties. The Company intends to advance 
discussions on a Mutual Benefits Agreement with the Mi'kmaq community in the 
coming months.

Next Steps

The two PEA development scenarios both exhibit positive project economics and a 
complete report in respect of the PEA will be filed on SEDAR, the ASX and the 
Company's website within 45 days of this news release.

Over the coming months, the Company will be focused on:

/T/

--  Resource definition drilling at Beaver Dam and Cochrane Hill;
--  Preparation of a feasibility study, targeted for completion in Q2 2015;
--  Environmental Impact Assessment and permitting for Beaver Dam and
Cochrane Hill;
--  Securing Project Financing;
--  Agreement on a Mutual Benefits Agreement with the Nova Scotia Mi'kmaq
community.

/T/

Resource Estimates

The table below is a summary of the combined Mineral Resources at Touquoy, 
Beaver Dam and Cochrane Hill as outlined in the PEA.

/T/

----------------------------------------------------------------------------
----------------------------------------------------------------------------
Grade   Au oz's               Grade   Au oz's
Classification          Mt  (g/t Au)     (000)        Mt  (g/t Au)     (000)
----------------------------------------------------------------------------
Base Plus Cochrane Case at 0.5
Base Case at 0.5 g/t cut-off                   g/t cut-off
----------------------------------------------------------------------------
Measured
Resources            5.66      1.51       274      5.66      1.51       274
----------------------------------------------------------------------------
Indicated
Resources           10.28      1.49       492     14.74      1.57       744
----------------------------------------------------------------------------
----------------------------------------------------------------------------
M+I Resources        15.94      1.49       766     20.40      1.55     1,019
----------------------------------------------------------------------------
Inferred
Resources            4.20      1.46       198      9.85      1.56       496
----------------------------------------------------------------------------
----------------------------------------------------------------------------

/T/

The table above contains the combined Mineral Resources for Touquoy, Beaver Dam 
and Cochrane Hill as of August 1, 2014 reported at a 0.5 g/t cut-off. These are 
current resource estimates that comply with the current Canadian Institute of 
Mining, Metallurgy and Petroleum Resources (CIM) Definition Standards on 
Mineral Resources and Mineral Reserves as required by NI 43-101 - Standards of 
Disclosure for Mineral Projects. A Qualified Person has done sufficient work to 
classify these resources estimates to current mineral resources prepared in 
accordance with NI 43-101.

The basis of the estimation of the Mineral Resources include the following;

/T/

1.  The drill hole sampling has provided a reasonably representative set of
samples of the gold mineralization in each case.
2.  Multiple indicator kriging (MIK) is an appropriate method for estimating
the mineral resources in these deposits.
3.  There are no known legal, political, environmental or other risks that
could materially affect the potential development of the Touquoy, Beaver
Dam, or Cochrane Hill mineral resources .

/T/

The independent qualified persons responsible for preparing the Preliminary 
Economic Assessment are; Neil Schofield MS - Applied Earth Sciences, MAusIMM, 
MAIG, and Marc Schulte, P.Eng. of MMTS,and John Thomas, P.Eng. of JAT 
Metconsult Ltd., all of whom act as independent consultants to the Company, are 
Qualified Persons as defined by National Instrument 43-101 ("NI 43-101") and 
have reviewed and approved the contents of this news release.

The Mineral Resources for Beaver Dam, which are included in the table above, 
have been reduced by appoximately 30,000 ounces since they were disclosed in 
the Company's press release dated September 2, 2014. The impact of the 
adjustment has resulted in non material reductions in both grade and tonnage 
resulting in a decrease in Measured and Indicated Resources at Beaver Dam of 
approximately 4% and a reduction in Inferred Resources of approximately 13% 
compared to the September 2, 2014 release. The change was a result of a 
re-interpretation of the contact between glacial till and the underlying 
bedrock material. The Company does not consider these reductions to be material 
to Beaver Dam nor material when aggregated with the resources of Touquoy in the 
Base Case and with Touquoy and Cochrane Hill in the Base Plus Cochrane case. 
The majority of the reduction is in Inferred Resources.

Neither the TSX Venture Exchange nor its Regulation Services Provider (as that 
term is defined in the policies of the TSX Venture Exchange) accepts 
responsibility for the adequacy or accuracy of this release.

Forward-Looking Statements:

This release contains certain "forward looking statements" and certain 
"forward-looking information" as defined under applicable Canadian and U.S. 
securities laws. Forward-looking statements and information can generally be 
identified by the use of forward-looking terminology such as "may", "will", 
"expect", "intend", "estimate", "anticipate", "believe", "continue", "plans" or 
similar terminology. Forward-looking statements and information are not 
historical facts, are made as of the date of this press release, and include, 
but are not limited to, statements regarding discussions of future plans, 
guidance, projections, objectives, estimates and forecasts and statements as to 
management's expectations with respect to, among other things, the transactions 
contemplated in this news release and the timing and receipt of requisite 
regulatory, court and shareholder approvals in respect thereof. These forward 
looking statements involve numerous risks and uncertainties and actual results 
may vary. Important factors that may cause actual results to vary include 
without limitation, certain transactions, the successful completion of the 
transaction, the timing and receipt of certain approvals, changes in commodity 
and power prices, changes in interest and currency exchange rates, risks 
inherent in exploration results, timing and success, inaccurate geological and 
metallurgical assumptions (including with respect to the size, grade and 
recoverability of mineral reserves and resources), changes in development or 
mining plans due to changes in logistical, technical or other factors, 
unanticipated operational difficulties (including failure of plant, equipment 
or processes to operate in accordance with specifications, cost escalation, 
unavailability of materials, equipment and third party contractors, delays in 
the receipt of government approvals, industrial disturbances or other job 
action, and unanticipated events related to health, safety and environmental 
matters), political risk, social unrest, and changes in general economic 
conditions or conditions in the financial markets.

In making the forward-looking statements in this press release, the Company has 
applied several material assumptions, including without limitation, the 
assumptions that: (1) the receipt of necessary consents and approvals and 
satisfaction of all conditions precedent for the closing of the transaction in 
a timely manner; (2) market fundamentals will result in sustained gold demand 
and prices; (3) the receipt of any necessary approvals and consents in 
connection with the development of any properties; (4) the availability of 
financing on suitable terms for the development, construction and continued 
operation of any mineral properties; and (5) sustained commodity prices such 
that any properties put into operation remain economically viable. Information 
concerning mineral reserve and mineral resource estimates also may be 
considered forward-looking statements, as such information constitutes a 
prediction of what mineralization might be found to be present if and when a 
project is actually developed. Certain of the risks and assumptions are 
described in more detail in the Company's audited financial statements and MD&A 
for the year ended December 31, 2013 and the quarter ended June 30, 2014 on the 
SEDAR website at www.sedar.com. The actual results or performance by the 
Company could differ materially from those expressed in, or implied by, any 
forward-looking statements relating to those matters. Accordingly, no 
assurances can be given that any of the events anticipated by the 
forward-looking statements will transpire or occur, or if any of them do so, 
what impact they will have on the results of operations or financial condition 
of the Company. Except as required by law, we are under no obligation, and 
expressly disclaim any obligation, to update, alter or otherwise revise any 
forward-looking statement, whether written or oral, that may be made from time 
to time, whether as a result of new information, future events or otherwise, 
except as may be required under applicable securities laws.

- 30 -

CONTACT INFO:

Atlantic Gold Corporation
John Morgan
President and CEO
+1 604 689-5564

or

Atlantic Gold Corporation
Irfan Shariff
CFO
+1 604 689-5564

or

Atlantic Gold Corporation
Wally Bucknell
Director
+61 2 9410 0993

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=500492444