Source	CANADA NEWSWIRE
Date	09/30/2014
Time	04:02:40 AM

Company	 CO2 Solutions Inc.
Title	CO2 Solutions Provides Update on Carbon Capture Project with Husky
Energy





    CDNX Symbol: CST











Press Release	




" BC-CST-CarbonCapture   09-30 0700
News release via Canada NewsWire, Toronto 416-863-9350 -ME-

Attention News Editors:
^CO2 Solutions Provides Update on Carbon Capture Project with Husky
Energy@

TSX-V: CST Outstanding Shares: 100,494,626
QUEBEC CITY, Sept. 30, 2014 /CNW/ - CO2 Solutions Inc. (TSX-V: CST), the
leader in the field of enzyme-enabled carbon capture technology, today
provides an update on progress of its pilot project with Husky Energy for the
capture of CO2 in the oil industry.
As announced in April 2014, CO2 Solutions entered into a Collaboration
Agreement with Husky Energy to install and operate a pilot unit at Husky's
Pikes Peak South heavy oil site in Saskatchewan. To accommodate operating
parameters within the project budget, the facility will now be sized to
capture up to 10 tonnes of CO2 per day. The project is funded in part by the
Government of Canada's ecoENERGY Innovation Initiative (ecoEII) program, as
previously announced on January 24, 2013.
In line with its earlier communicated schedule, CO2 Solutions has now
completed the design review and detailed engineering phase for the pilot
installation in collaboration with Montreal-based consulting engineering firm
Seneca. A rendering of the pilot plant can be viewed at
www.co2solutions.com/uploads/file/Husky_Carbon_Capture_Pilot_Plant.pdf.
Procurement has started and construction is planned to be completed in early
calendar Q1 2015, with commissioning of the pilot plant also scheduled for
calendar Q1 2015. Operation of the pilot unit is expected to conclude in
calendar Q3 of 2015 which would represent over 2,500 hours of field operation
of the technology.
"We are progressing well and according to plan with this key project
towards the commercialization of our technology," said Evan Price, President
and CEO of CO2 Solutions. "Seneca is a first-class engineering firm with
proven track record at building pilot units, and we are pleased to have them
as a member of our team. Successful completion of the project will
significantly enhance our position towards becoming a key low-cost provider of
CO2, and will allow us to pursue the many opportunities we have identified for
the commercial application of our technology, such as in Enhanced Oil
Recovery."
In April of 2014, the Company announced it had exceeded the second set of
technical performance milestones in large bench-scale testing, validating the
technology's ability to realistically lower the cost of CO2 capture to
significantly below that associated with current carbon capture technologies.
About Seneca Seneca is a, Montreal-based private consulting engineering
company, active in the highly specialized field of industrial processes,
supporting Canadian and international industrial corporations by providing
professional services for capital investment projects, the introduction of new
technology, and technological innovation projects. Further information can be
found at www.seneca.ca.
About CO2 Solutions Inc. CO2 Solutions is an innovator in the field of
enzyme-enabled carbon capture and has been actively working to develop and
commercialize the technology for stationary sources of carbon pollution. CO2
Solutions' technology lowers the cost barrier to Carbon Capture, Sequestration
and Utilization (CCSU), positioning it as a viable CO2 mitigation tool, as
well as enabling industry to derive profitable new products from these
emissions. CO2 Solutions has built an extensive patent portfolio covering the
use of carbonic anhydrase, or analogues thereof, for the efficient
post-combustion capture of carbon dioxide with low energy aqueous solvents.
Further information can be found at www.co2solutions.com.
CO2 Solutions Forward-looking Statements Certain statements in this news
release may be forward-looking. These statements relate to future events or
CO2 Solutions' future economic performance and reflect the current assumptions
and expectations of management. Certain unknown factors may affect the events,
economic performance and results of operation described herein. CO2 Solutions
undertakes no obligation to update or revise any forward-looking statements,
whether as a result of new information, future events or otherwise, except as
may be required under applicable law.
Neither the TSX Venture Exchange nor its Regulation Services Provider (as
that term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.
SOURCE CO2 Solutions Inc.



To view this news release in HTML formatting, please use the following URL:
http://www.newswire.ca/en/releases/archive/September2014/30/c9825.html

-0-                           09/30/2014
/For further information:

Investor Relations and Media Contact:
CO<sub>2</sub> Solutions: Thom Skinner 418-842-3456, ext. 223
thom.skinner(at)co2solutions.com www.co2solutions.com
or
TMX Equicom Marc Lakmaaker 416-815-0700, ext. 248
MLakmaaker(at)tmxequicom.com
/
(CST.)

CO:  CO2 Solutions Inc.
ST:  Quebec
IN:  ENV
SU:  FIN

-30-