Source	MARKET NEWS
Date	09/30/2014
Time	05:04:53 AM

Company	 CO2 Solutions Inc.
Title	Provides 
Update on Carbon Capture Project with H





    CDNX Symbol: CST











Press Release	





CO2 SOLUTIONS INC ("CST-V;COSLF-0")
- Provides Update on Carbon Capture Project with Husky Energy

CO2 Solutions Inc., the leader in the field of enzyme-enabled
carbon capture technology, provides an update on progress of its pilot
project with Husky Energy for the capture of CO2 in the oil industry.

As announced in April 2014, CO2 Solutions entered into a
Collaboration Agreement with Husky Energy to install and operate a
pilot unit at Husky's Pikes Peak South heavy oil site in Saskatchewan.
To accommodate operating parameters within the project budget, the
facility will now be sized to capture up to 10 tonnes of CO2 per day.
The project is funded in part by the Government of Canada's ecoENERGY
Innovation Initiative (ecoEII) program, as previously announced on
January 24, 2013.

In line with its earlier communicated schedule, CO2 Solutions has
now completed the design review and detailed engineering phase for the
pilot installation in collaboration with Montreal-based consulting
engineering firm Seneca. A rendering of the pilot plant can be viewed
at
www.co2solutions.com/uploads/file/Husky_Carbon_Capture_Pilot_Plant.pdf.
Procurement has started and construction is planned to be completed in
early calendar Q1 2015, with commissioning of the pilot plant also
scheduled for calendar Q1 2015. Operation of the pilot unit is expected
to conclude in calendar Q3 of 2015 which would represent over 2,500
hours of field operation of the technology.

"We are progressing well and according to plan with this key
project towards the commercialization of our technology," said Evan
Price, President and CEO of CO2 Solutions.  "Seneca is a first-class
engineering firm with proven track record at building pilot units, and
we are pleased to have them as a member of our team. Successful
completion of the project will significantly enhance our position
towards becoming a key low-cost provider of CO2, and will allow us to
pursue the many opportunities we have identified for the commercial
application of our technology, such as in Enhanced Oil Recovery."

In April of 2014, the Company announced it had exceeded the second
set of technical performance milestones in large bench-scale testing,
validating the technology's ability to realistically lower the cost of
CO2 capture to significantly below that associated with current carbon
capture technologies.

About Seneca
Seneca is a, Montreal-based private consulting engineering
company, active in the highly specialized field of industrial
processes, supporting Canadian and international industrial
corporations by providing professional services for capital investment
projects, the introduction of new technology, and technological
innovation projects.  Further information can be found at
www.seneca.ca.

About CO2 Solutions Inc.
CO2 Solutions is an innovator in the field of enzyme-enabled
carbon capture and has been actively working to develop and
commercialize the technology for stationary sources of carbon
pollution. CO2 Solutions' technology lowers the cost barrier to Carbon
Capture, Sequestration and Utilization (CCSU), positioning it as a
viable CO2 mitigation tool, as well as enabling industry to derive
profitable new products from these emissions. CO2 Solutions has built
an extensive patent portfolio covering the use of carbonic anhydrase,
or analogues thereof, for the efficient post-combustion capture of
carbon dioxide with low-energy aqueous solvents. Further information
can be found at www.co2solutions.com.

CO2 Solutions Forward-looking Statements
Certain statements in this news release may be forward-looking.
These statements relate to future events or CO2 Solutions' future
economic performance and reflect the current assumptions and
expectations of management. Certain unknown factors may affect the
events, economic performance and results of operation described herein.
CO2 Solutions undertakes no obligation to update or revise any
forward-looking statements, whether as a result of new information,
future events or otherwise, except as may be required under applicable
law.

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.


TEL:  418-842-3456, ext. 223    Investor Relations and Media Contact:
CO2 Solutions: Thom Skinner
thom.skinner@co2solutions.com
www.co2solutions.com
TSX Venture closing price for CST-V
Date: 2014/09/29
Closing Price: 0.12

TEL:  416-815-0700, ext. 248    TMX Equicom
Marc Lakmaaker
MLakmaaker@tmxequicom.com
____________________________________________________________
(c)2014 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1427200001TS11427200524-05031220140930