Source	MARKET NEWS
Date	09/21/2015
Time	06:58:34 AM

Company	 Goldrock Mines Corp.
Title	Lindero 
Gold Project Mine Development Update





    CDNX Symbol: GRM











Press Release	





GOLDROCK MINES CORP. ("GRM-V")
- Lindero Gold Project - Mine Development Update

Goldrock Mines Corp. (the "Company" or "Goldrock") is pleased to
announce that basic engineering for construction of the Lindero gold
heap leach project is nearing completion. This work is being undertaken
by a consortium comprised of SAXUM Ingenieria S.A., an Argentina
engineering firm, and Kappes Cassiday & Associates of Reno, Nevada. The
work includes the preparation of request for quotation ("RFQ") tender
packages for the major construction activities. The Company anticipates
receiving an updated technical report in early November 2015.  This
report will provide a "re-fresh" of the previously announced April 2013
feasibility study estimates, and will include updated operating costs
and go forward capital cost estimates. The report will take into
account the project work completed to date, including the HPGR crushing
system purchase and delivery, the current long term prices for major
project consumables with an emphasis on diesel fuel and cyanide, as
well as impacts of the higher Argentina inflation environment and
currently strong Argentinean Peso.
Completion of basic engineering, planning and preparation for
construction, along with purchase and delivery of the long lead HPGR
crushing system, continued to de-risks the costs and timeline for full
construction implementation, including lowering the remaining go
forward capital requirement and significantly shortening the project's
full construction schedule .  Delivery of first ore onto the heap leach
pads is now anticipated within 14 months from the commencement of full
construction activities.
Work to date has included completion of the following trade-off
studies aimed at optimizing project economics and reducing
pre-production capital costs:
* Increasing the initial production throughput rate to 18,750 TPD
during the first year of operation through an earlier installation of
the third cone crusher;
* Investigating the use of truck stacking for the first 3 years
instead of conveyors to place ore on the heap leach pad.  Truck
stacking has the potential to defer this upfront capital while having
no impact on heap leach performance;
* The use of alternative heap leach pad liners and pad foundation
construction methods;
* An alternative shorter main site access route from Pocitos to
Tolar Grande; and
* The use of a contract gas fired power plant similar to the
facility recently constructed at Orocobre's Salar de Olaroz lithium
project in adjacent Jujuy province.
The Company has identified an alternative 70 kilometre road route
from Pocitos to Tolar Grande and has been granted the required permit
to commence building the initial access road required in order to
undertake full construction activity on this alternative trucking
by-pass road. This road is shorter than the existing road and passes
through more favourable topography which requires minimal excavation.
In addition, 30 kilometers of the planned 70 kilometers of this
alternative road has been previously constructed but never used. This
will de-risk the schedule and capital construction cost provision to
upgrade the site access road from Pocitos to Lindero.
Goldrock has recently acquired a 2 hectare lot in the Pocitos
Industrial Park which will be used for infrastructure associated with
the planned natural gas fired power station at Lindero.  A "Virtual
Pipeline" is proposed for Lindero which consists of a mother station
installed (gas compressors) in the Pocitos Industrial Park at the
termination of the La Puna gas pipeline, a compressed gas receiving
station installed at the mine gas fired power station, and a series of
trailer trucks to transport the natural gas approximately 150
kilometers by road to the project.
The initial site construction activity will be the earthworks and
site preparation, including the heap leach pad and mine and plant
access roads. In Q2-2015, Ausenco Limited was awarded the basic
engineering package specifically for the geotechnical and design of the
project's heap leach pad. Ausenco has had a long successful history in
Argentina and has advised on the construction and operation of several
major gold heap leach projects in South America including Valadero, one
of the world's largest heap leach gold mines located in San Juan
Province, Argentina.
For project water supply the Company has licenced and completed
bores with total capacity of over 300 cubic metres per hour, with long
term water requirements estimated at only 90 cubic metres per hour.
This comprises five bore holes; three at the mine site and two process
water production bores.
Paul Matysek, President and CEO of the Company, commented "With
the HPGR unit delivered into Argentina, the purchase of land in
Pocitos, the completion of the project's water supply wells and the
timely progress of the basic engineering including the preparation of
construction bid packages, the Company is positioning itself for a
smooth transition into full construction. It is also noted that all
three leading Presidential candidates have recently expressed strong
public support for a sustainable mining industry in Argentina which
bodes well for the future business environment."



About Goldrock Mines Corp.

Goldrock Mines Corp. is an emerging gold producer focused on the
development of its 100% owned Lindero gold deposit located in Salta
province, northwestern Argentina. The Company has been granted the primary
mining permit by the Salta provincial government allowing the Company to
develop the Lindero open pit, heap leach gold mine. Lindero's Feasibility
Study results are economically robust at current gold prices. Production
will be at an initial throughput rate of 15,000 TPD, increasing to 18,750
TPD during the first year of operation. Average annual production is
anticipated to average 129,000 ounces over the first three years of
production and to average 109,000 ounces during the first nine years.

Neither the TSX Venture Exchange, nor its Regulation Services Provider
accepts responsibility for the adequacy or accuracy of this release.

Caution Regarding Forward-Looking Statements

All statements in this press release, other than statements of historical
fact, are "forward-looking information" with respect to Goldrock within the
meaning of applicable securities laws, including, but not limited to
statements with respect to those that address the intended use of proceeds
of the Offering, potential quantity and/or grade of minerals, potential
size and expansion of a mineralized zone, proposed timing of exploration
and development plans. Forward-looking information is often, but not
always, identified by the use of words such "plan," "expect", "budget",
"target", "project", "intend," "believe", "anticipate", "estimate" and
other similar words, or statements that certain events or conditions "may",
"should", "could", "would", "might" or "will" be taken, occur or be
achieved.
Forward-looking information is not a guarantee of future performance and is
based upon a number of estimates and assumptions of management at the date
the statements are made including, among others, assumptions about future
prices of gold and other metal prices, currency exchange rates and interest
rates, favourable operating conditions, political stability, obtaining
governmental approvals and financing on time, obtaining renewals for
existing licences and permits and obtaining required licences and permits,
labour stability, stability in market conditions, availability of
equipment, accuracy of any mineral resources, successful resolution of
disputes and anticipated costs and expenditures. Many assumptions are based
on factors and events that are not within the control of Goldrock and there
is no assurance they will prove to be correct.
Such forward-looking information, involves known and unknown risks, which
may cause the actual results to be materially different from any future
results expressed or implied by such forward-looking information,
including, the expected benefits to the Company from Orion's investment;
risks related to the interpretation of results at the Lindero gold Project;
changes in project parameters as plans continue to be refined; current
economic conditions; future prices of commodities; possible variations in
grade or recovery rates; the costs and timing of the development of new
deposits; failure of equipment or processes to operate as anticipated; the
failure of contracted parties to perform; the timing and success of
exploration activities generally; delays in permitting; possible claims
against the Company; labour disputes and other risks of the mining
industry; delays in obtaining governmental approvals, financing or in the
completion of exploration.
Although Goldrock has attempted to identify important factors that could
cause actual actions, events or results to differ materially from those
described in forward-looking information, there may be other factors that
cause actions, events or results not to be as anticipated, estimated or
intended. There can be no assurance that such information will prove to be
accurate as actual results and future events could differ materially from
those anticipated in such statements. Goldrock disclaims any intention or
obligation to update or revise any forward-looking information, whether as
a result of new information, future events or otherwise unless required by





TSX Venture closing price for GRM-V
Date: 2015/09/18
Closing Price: 0.20

TEL:  604-681-4462   Paul Matysek
Internet: www.goldrockmines.com
____________________________________________________________
(c)2015 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1526300016TS11526300994-06563920150921