Source	Marketwire
Date	08/31/2017
Time	10:00:36 PM

Company	 SAGE GOLD INC.
Title	Sage Gold Inc.: Clavos Update





    CDNX Symbol: SGX











Press Release




NEWS RELEASE TRANSMITTED BY MARKETWIRED


FOR: Sage Gold Inc.

TSX VENTURE SYMBOL: SGX

September 1, 2017

Sage Gold Inc.: Clavos Update


TORONTO, ONTARIO--(Marketwired - Sept. 1, 2017) - Sage Gold Inc. (the 
"Company") (TSX VENTURE:SGX) is pleased to announce the following update on the 
Clavos gold mine. Clavos, situated in Timmins, Ontario, is fully permitted for 
700 tons a day, and has a life-of-mine toll milling agreement with the Stock 
mill. The final tranche of $3.26 million to finance production has been 
recently drawn down.

Highlights

/T/

--  Building a stockpile of potentially mineralized materials on surface and
underground for a bulk sample shipment.

--  Underground stockpile of broken potential mineralization left by the
previous operator.

--  Plan an initial mill run in 6 weeks.

--  The underground workings are 87% dewatered with planned drill station to
be placed at the 240 metre-level ("mL") at the end of the month to
target potential additional high grade mineralization.

--  Encouraging drill intersections: - 17.78g/t Au- 4.0 metres - 100mL east,
10.59g/t Au - 1.9 metres 150mL east - related to Grade Thickness mode

/T/

Sage currently plans to complete a reserve estimate and a prefeasibility study 
regarding the Clavos project. In the event that a production decision is made 
that is not based on a feasibility study of mineral reserves demonstrating 
economic and technical viability prepared in accordance with National 
Instrument 43-101, readers are cautioned that there is increased uncertainty 
and higher risk of economic and technical failure associated with such 
production decisions.

Nigel Lees, Sage's President and CEO commented;

"The re-opening of the Clavos mine continues to progress well in terms of 
dewatering of the existing underground structure, rehabilitation and the 
development of stoping blocks. Definition drilling which progressed slowly at 
first primarily due to shortage of experienced drillers and equipment is now 
operating normally. This delay has been offset by the existence of mineralized 
material previously developed but not mined by the previous owners. Disclosure 
regarding the stope block definition program will be ongoing as there is 
currently a backlog of unlogged and unsampled core. We are encouraged by the 
success of drilling in the grade thickness highs at the 100mL and 150mL east 
levels. These holes are part of ongoing drilling into grade thickness highs 
which are outside of the resource blocks."

Exploration drilling on the 240 metre level will commence shortly in order to 
test the high grade zones between the 250 metre to 700 metre elevations 
principally targeting the historic Kinross hole KC 99-137 (61.59g/t over 3 
metres - see press release of May 3, 2017). We expect to be dewatered to the 
261 level by mid September. The 261 level was developed but not mined by 
previous owner with sample grades of 19.55g/t gold."

Mining and Dewatering

Mining has commenced on the 150 east metre level, the 100 east metre level and 
shortly on the 150 west metre level and the 200 metre level. Definition 
drilling is ongoing on all dewatered levels down to the 200 metre level. The 
mine is currently dewatered to the 260 metre Level and dewatering will continue 
until the 300 metre Level (mine bottom) is reached. A list of levels remaining 
to be dewatered are:

/T/

240 E Level, 240 W Level, 240 ACC Level, 250 m Level, 259 m Level, 260
m Level, 261 m Level, 280 m Level, 290 DDB Level, Internal Ramp, Main
Ramp.

/T/

Definition Drilling Results

The drilling has been focused on the Hangingwall and Footwall zones comprised 
of gold, pyrite, arsenopyrite, quartz mineralization. The quartz vein 
stockworks and breccias flank porphyry intrusions in altered ultramafic rocks 
in contact with the Porcupine Group sediments demarked by the Pipestone Thrust 
Fault. The ring drilling layouts have been conducted on the 100L, 150L and 175L 
employing a drill hole spacing varying from 7 metres to 15 metres along strike 
and to depth between levels.

The drilling has been targeting existing stope blocks as defined in the PEA 
referred to as 100 L: 16B, 02A and 175 L: 480 stope. Also, several holes have 
tested gold enrichment trends identified on the grade times thickness (GXTW) 
model on 100 L East at 513100E and 150 L East at 513300E. Composite intervals 
were based on a minimum cut-off grade of 2.75 g/t over a minimum true width of 
1.2 metres. An allowance of 1.5 metres for internal dilution was employed 
factoring in the stockwork and vein breccia style of gold mineralization. True 
widths were calculated by applying an average correction factor of 15% to the 
assay core lengths.

The composites related to testing the grade (i) thickness trends on 100 and 
150mL have been disclosed in the table below. Stope definition drilling is 
ongoing with 117 holes drilled for a total of 4726 metres to date. The stope 
definition drill program is designed to delineate stope blocks for subsequent 
mining.

/T/

----------------------------------------------------------------------------
TRUE
FROM                                 GRADE     width    G X
HOLE_ID      (m)     TO (m)  RESOURCE TARGET      (g/t)(i)  (m)(ii)  TW(iii)
----------------------------------------------------------------------------
CL-3125-1    41.7    46.4    100L E  G X TW Model 17.78     4.0      71.0
CL-3065-21   25.5    27      (section 513100 E)   13.30     1.3      17.0
CL-3125A-3   34      37                           2.86      2.6      7.3
----------------------------------------------------------------------------
CL-3312-10   34.8    37      150L E- G X TW Model 10.59     1.9      19.8
----------------------------------------------------------------------------
CL-3297-12   14.7    16.5    (section 513300 E)   3.37      1.5      5.1
----------------------------------------------------------------------------
(i)grams/tonnes (ii)metres (iii)grade thickness

/T/

QA /Q C Program Protocols

Sage Gold Inc. has implemented a rigorous QA/QC program using best practice 
principles which are being applied to the sampling/analysis of the drill core 
and complies with National Instrument 43-101 requirements for the Clavos 
property.

AQ, BQ, and NQ core is delivered to the secure core shack facility on site by 
Cabo Drilling personnel and/or Sage personnel. The AQ and BQ core is not split 
and the whole core is assayed at the Black Fox mill prior to a selected round 
of check assaying at SGS Laboratories based in Cochrane, Ontario. Prior to core 
sawing (in the case of NQ core) and core logging, all drill core is 
photographed. Core logging is focused on identifying the type and style of 
mineralization recording structure, lithology contacts, and alteration 
including quartz veining % and total sulphide percentage. Core splitting is 
done with a diamond core saw for NQ core only1/2 of the drill core is submitted 
to SGS, an accredited laboratory for analysis. The AQ and BQ core were not 
split and the check assaying at SGS was based on the rejects. The remainder of 
the core is stored at the Clavos Mine Property. All samples are shipped in 
sealed rice bags with numbered security tags and transported in a SGS company 
truck from the property to SGS Laboratories in Cochrane, ON.

Sage routinely inserts certified standards, blanks and field duplicate samples 
into the sample stream such that every 20 sample batch contains a blank and 
standard. The sample preparation procedures for drill core samples consist of 
crushing the samples to 75% minus 9 mesh (2mm), pulverizing a 500g sub-sample 
to 85% minus 200 mesh (75um), and analyzed by standard fire assay (FA) method 
using a 50 gram sample with AA finish and any samples assaying greater than 10 
g/t Au are re-analyzed using a gravimetric finish. For mineralized zone 
intervals where visible gold is observed to be present, samples are submitted 
for analysis using the metallic screen method where the entire half core is 
crushed, pulped and screened to 100 mesh. The screen coarse and fine fractions 
are analyzed by fire assay (FA) method with a gravimetric finish and the total 
assay result is calculated.

The geotechnical content of this news release relating to the definition 
drilling program has been reviewed and approved by Sage's consulting geologist, 
Peter Hubacheck, P. Geo, who is a Qualified Person ("QP") as defined in 
National Instrument 43-101.

The operational plans disclosed in this news release have been reviewed and 
approved by Robert Ritchie P. Eng, who is a Qualified Person ("QP") as defined 
in National Instrument 43-101

About Sage Gold

The Company is a mineral exploration and development company which has primary 
interests in near-term production and exploration properties in Ontario. Its 
main properties are the Clavos Gold property, 100% owned, in Timmins and the 
100% owned Onaman property and other exploration properties in the 
Beardmore-Geraldton Gold Camp. Technical reports and information relating to 
the properties can be obtained from the System for Electronic Document Analysis 
and Retrieval (SEDAR) website at www.sedar.com and www.sagegoldinc.com.

CAUTIONARY STATEMENT: Neither the TSX Venture Exchange nor its Regulation 
Services Provider (as that term is defined in the policies of the TSX Venture 
Exchange) accepts responsibility for the adequacy or accuracy of this release. 
This news release may contain forward looking information and the Company 
cautions readers that forward looking information is based on certain 
assumptions and risk factors that could cause actual results to differ 
materially from the expectations of the Company included in this news release. 
This news release includes certain "forward-looking statements", which often, 
but not always, can be identified by the use of words such as "believes", 
"anticipates", "expects", "estimates", "may", "could", "would", "will", or 
"plan". These statements are based on information currently available to the 
Company and the Company provides no assurance that actual results will meet 
management's expectations. Forward-looking statements include estimates and 
statements with respect to the Company's future plans, objectives or goals, to 
the effect that the Company or management expects a stated condition or result 
to occur. Since forward-looking statements are based on assumptions and address 
future events and conditions, by their very nature they involve inherent risks 
and uncertainties.
Actual results relating to, among other things, results of exploration, 
metallurgical processing, project development, reclamation and capital costs of 
the Company's mineral properties, and the Company's financial condition and 
prospects, could differ materially from those currently anticipated in such 
statements for many reasons such as, but are not limited to: failure to 
identify mineral resources; failure to convert estimated mineral resources to 
reserves; the preliminary nature of metallurgical test results; delays in 
obtaining or failures to obtain required governmental, environmental or other 
project approvals; political risks; uncertainties relating to the availability 
and costs of financing needed in the future; changes in equity markets, 
inflation, changes in exchange rates; fluctuations in commodity prices; delays 
in the development of projects; capital and operating costs varying 
significantly from estimates and the other risks involved in the mineral 
exploration and development industry; and those risks set out in the Company's 
public documents filed on SEDAR. This list is not exhaustive of the factors 
that may affect any of the Company's forward-looking statements. These and 
other factors should be considered carefully and readers should not place undue 
reliance on the Company's forward-looking statements. Although the Company 
believes that the assumptions and factors used in preparing the forward-looking 
information in this news release are reasonable, undue reliance should not be 
placed on such information, which only applies as of the date of this news 
release, and no assurance can be given that such events will occur in the 
disclosed time frames or at all. The Company disclaims any intention or 
obligation to update or revise any forward-looking information, whether as a 
result of new information, future events or otherwise, other than as required 
by law.

Shares 76,647,680

- 30 -

CONTACT INFO:

Nigel Lees, President and CEO
416-204-3170
nlees@sagegoldinc.com
www.sagegoldinc.com

INDUSTRY: Manufacturing and Production - Mining and Metals
SUBJECT: MEX - MINING EXPLORATION UPDATE

----------------------------------------------
Suite 900, 25 York Street, Toronto, ON M5J 2V5
Toll Free:888-299-0338
Phone: 416-362-0885
info@marketwired.com
----------------------------------------------
If you no longer want to receive 
announcements from us, please do not reply to this e-mail.
Instead simply click 
http://marketwire.com/mw/fmu.jsp?id=598059510