Source	MARKET NEWS
Date	09/19/2017
Time	07:22:50 AM

Company	 Advantage Lithium Corp.
Title	Initial 
Pump Test Averaging 678 mg/litre From Ca





    CDNX Symbol: AAL











Press Release





ADVANTAGE LITHIUM CORP ("AAL-V;AVLIF-0")
- Initial Pump Test Averaging 678 mg/litre From Cauchari JV
- Project

Senior Technical Appointments Announced

Advantage Lithium Corp. (the "Company" or "Advantage Lithium") is
pleased to announce further positive progress with its Cauchari JV
drilling program where three drill rigs are now expanding the depth and
lateral extent of the existing NI43-101 mineral resource dated December
2016(1).
Initial results from the first set of composite brine samples from
hole CAU10 in the SE sector (see hole location in Figure 1 below) have
returned an average lithium grade of 678 milligrams per liter (mg/l)
with sample results ranging from 585 to 724 mg/l lithium2 and excellent
Mg/Li ratios averaging 2.1/1 These initial 17 samples were collected as
part of a preliminary pumping test conducted on the hole; a second set
of samples from this hole are due later this month. Systematic
double-packer sampling of individual filter sections will proceed
shortly over the total 340m depth of the developed well.
Meanwhile, the second rotary drill rig has completed hole CAU09
also in the SE sector approximately 2.5km from CAU10. Filter and casing
sections along with gravel pack have been installed to the 400m depth
limit of the hole. Cleaning and development are underway prior to a
preliminary pumping test and sampling scheduled for the next few days.
The third drill rig, a diamond drill machine, is currently set up
on hole CAU07 in the NW sector of the property where a rotary
pre-collar to 130m was completed as planned in May 2017. CAU07 will be
cored at HQ diameter to a planned target depth of 400m, to provide
sample for porosity and other aquifer measurements. Brine samples will
be collected using a packer or bailer system at intervals down the
hole.
Said President & CEO Mr. David Sidoo: "We are pleased to have
completed the first holes of the program, working on site during the
difficult winter period. The initial assay results from CAU10 are most
encouraging and we look forward over the next few weeks to more results
from the systematic sampling of CAU10 and the other holes in the
program."
Drilling Progress:
* Rotary hole CAU10 has been developed and constructed with filter
sections to 340m depth. Samples collected during a preliminary pump
test returned an average Li grade of 678 mg/l; further results from
this pump test will be available later this week. The results from this
well are consistent with the lithological sequence intersected in the
halite (salt) core of the Cauchari salar. Initial packer test results
are expected in October. The rig has now mobilised further south to
CAU08.
* Rotary hole CAU09 was completed on September 5th to the 400m
target depth at a diameter of 12". The initial pilot hole was
subsequently reamed out to accommodate installation of 8" filter/casing
sections in the upper section of the hole. Preliminary pump and
sampling tests will begin shortly with initial results expected this
month. This will be followed by systematic double-packer sampling of
individual filter sections. Packer sample results are expected in
October.
* A diamond drill (DDH) rig was mobilised to site on August 25th,
initially collaring 12m cemented surface casings on exploration holes
in the SE sector.
* The DDH rig has now moved on to hole CAU07 in the NW sector of
the property where drill core is being collected from sediments below
the Archibarca alluvial fan, a key target of the Cauchari JV
exploration program. An initial double-packer sample was taken at a
depth of ~180m, with additional sampling as the hole advances. Packer
sampling results are expected in October.
* All five rotary holes in the work program are expected to be
completed and sampled before year-end 2017 along with approximately 5
of the up to 12 diamond drill holes designed as monitoring and/or
exploration holes. Drilling of the remaining exploration holes will
continue in 2018.
Senior Appointments
The Company is also pleased to welcome senior additions to the
Company's technical team as follows:
* Mr. Andy Robb joins as Technical Adviser, Projects. Andy brings
significant senior technical and management depth to the Cauchari JV.
In addition to senior roles with BHP Billiton and AMC Consulting,
during the period 2013-16 Andy was VP South America and Project
Director for Enirgi Group Corporation. In this role Andy had
responsibility for over 200 Operational and Project staff and was
instrumental in the completion of the NI43-101 compliant Definitive
Feasibility Study for the Rincon lithium brine project located in
Salta. Following his leadership/supervision of successful exploration
campaigns (drilling and pump testing) over the study period 2013 to
2015, Measured and Indicated resources increased significantly to 3.5
Mt LCE (plus Inferred resource to 4.8 Mt LCE) for the project with
50,000tpa LCE nameplate capacity. As we move into 2018, Andy will play
a key role in advancing our project through the scoping study and
future engineering phases of development.
* Mr. Frits Reidel, principal of the consulting firm FloSolutions,
has been commissioned to provide on-going assistance to the Company as
its Independent QP to ensure industry best practice related to
drilling, testing, sampling and related QA/QC procedures on the current
AAL exploration program which will lead to an updated mineral resource
estimate in early 2018. Based in Santiago, Chile, Frits and his team
have vast experience in brine resource evaluation including the
practicalities of salt-lake exploration, hydrogeology, drilling
methods, well construction, and testing gained from working on numerous
projects (for examples, Olaroz, Cauchari [Lithium Americas], and
Maricunga) in the Lithium Triangle of Argentina and Chile since 1992.
Frits Reidel is a Qualified Person and independent of AAL as defined
under NI43-101.
President & CEO Mr. David Sidoo said "With the addition of Andy
and Frits to our current team we have added senior expertise with
demonstrated success in developing large-scale lithium projects. We
welcome Andy and Frits to the Advantage Lithium team, where we look
forward to working together to develop the Cauchari lithium project.
This project in the heart of the lithium triangle is located between
the producing Olaroz lithium plant and the pre-development lithium
project of Lithium America and has excellent potential to be developed
in association with Orocobre or independently."
The technical information in this news release has been reviewed
and approved on behalf of the Company by Murray Brooker, MAIG, RPGEO, a
"Qualified Person" as defined in NI 43-101.
About Advantage Lithium Corp.
Advantage Lithium Corp. is a resource company specializing in the
strategic acquisition, exploration and development of lithium
properties and is headquartered in Vancouver, British Columbia. The
common shares of the Company are listed on the TSX Venture Exchange
(TSX-V: AAL), and the Company is also traded on the OTCQX Best Market
in the U.S. (OTCQX: AVLIF). The Company has acquired a 100% interest in
five projects in Argentina and up to a 75% interest in a sixth, called
Cauchari. Cauchari is located just 20 km south of Orocobre's flagship
Olaroz Lithium Facility.
Further information about the Company can be found at
www.advantagelithium.com.

ADVANTAGE LITHIUM CORP.
Per:"David Sidoo"
David Sidoo, President
Tel: 604.343.3760
Fax: 604.683.1585
Email: info@advantagelithium.com

Cautionary Statement:
Certain information contained in this press release constitutes
"forward-looking information", within the meaning of Canadian legislation.
Generally, these forward-looking statements can be identified by the use of
forward-looking terminology such as "is expected", "intends", or "has the
potential to". Forward looking statements contained in this press release
may include statements regarding the future operating or financial
performance of Advantage that involve known and unknown risks and
uncertainties which may not prove to be accurate. Actual results and
outcomes may differ materially from what is expressed or forecasted in
these forward-looking statements. Such statements are qualified in their
entirety by the inherent risks and uncertainties surrounding future
expectations. The forward-looking statements included in this press release
are made as of the date of this press release and the Company disclaims any
intention or obligation to update or revise any forward-looking statements,
whether as a result of new information, future events or otherwise, except
as expressly required by applicable securities legislation.
Neither TSX Venture Exchange nor its Regulation Services Provider (as that
term is defined in the policies of the TSX Venture Exchange) accepts
responsibility for the adequacy or accuracy of this release.

1 Inferred resource estimated at 230 million cubic metres of brine at 380
mg/l Li and 3,700 mg/l K representing in situ contained content of 470,000
tonnes of lithium carbonate equivalent (LCE) and 1.62 million tonnes of
potash (KCL). Source: Independent Technical Report, Murray Brooker et. al,
December 2016.2 Assaying completed at Alex Stewart Laboratories in Jujuy
city, Argentina under strict QA/QC protocols.
























TSX Venture closing price for AAL-V
Date: 2017/09/18
Closing Price: 0.64

TEL:  604.343.3760
FAX:  604.683.1585
Email: info@advantagelithium.com
____________________________________________________________
(c)2017 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1726100029TS11726101287-07182720170919