Source	MARKET NEWS

Date	09/13/2018

Time	05:42:54 AM

Company	 HPQ-Silicon Resources Inc.

Title	HPQ

Silicon Announces Delivery Of HPQ Gen3 PUREV

CDNX Symbol: HPQ

Press Release

HPQ SILICON RESOURCES INC ("HPQ-V;URAGF-0")

PYROGENESIS CANADA INC ("PYR-V")

- HPQ Silicon Announces Delivery Of HPQ Gen3 PUREVAP(TM) QRR

- Furnace At PyroGenesis Plant; Assembly Phase Of Pilot Equipment

- Starting

HPQ Silicon Resources Inc ("HPQ") is pleased to inform

shareholders that PyroGenesis Canada Inc (PyroGenesis) has taken

delivery of the Gen3 PUREVAPTM "Quartz Reduction Reactor" ("QRR")

furnace, a key component of the pilot equipment. Furthermore, HPQ has

made another milestone payment of $561,600 to PyroGenesis.  Since

August 2016, HPQ has invested $3,988,400 for the pilot equipment,

representing 90% of the $4,430,000 design, fabrication and assembly

budget.  Delivery of the furnace marks the start of the assembly phase

of the Pilot Plant in an HPQ - dedicated area at the production

facility of PyroGenesis in Montreal.  The Pilot Plant assembly will be

completed during Q1 2019, commissioned during Q2 2019 and operational

mid - 2019, only 3 years after the original concept was validated.

VALIDATING COMMERCIAL SCALABILITY OF INNOVATION REQUIRES FOCUS AND

FLEXIBILITY

The Pilot Plant will have an output capacity of 50 tonnes per

year, or ~ 1,000 kg of material per week.  This step in the program is

the single largest scaling up step and, once successful, will pave the

way for the order of HPQ first commercial production unit, planned for

2020.

Using the data generated by the Gen2 PUREVAPTM tests and Apollon

Solar technical knowhow, HPQ and PyroGenesis will continue to look for

ways of optimizing our approach of validating the commercial

scalability of the process while mitigating the technical and

commercial risks associated with the project.

Bernard J. Tourillon, Chairman, President and CEO of HPQ Silicon

stated, "We are very excited to move to this final stage of the

PUREVAP(TM) QRR testing program.  Now that we have closed all necessary

financings, we can focus efforts on the process improvements,

scalability, seeking customers, and preparing for commercialization.

With these financings closed, our objective going forward will be

delivering on the Gen3 PUREVAP(TM) Pilot Plant phase with our "Solar

Silicon Team" as well as building market awareness of our progress,

plans and success."

This Press Release Is Available On The Company's CEO Verified

Discussion Forum, A Moderated Social Media Platform That Enables

Civilized Discussion and Q&A's Between Management and Shareholders.

https://agoracom.com/ir/HPQ-SiliconResources/forums/discussion

About HPQ Silicon

HPQ Silicon Resources Inc. is a TSX-V listed resource company

planning to become a vertically integrated and diversified High Purity,

Solar Grade Silicon Metal (SoG Si) producer and a manufacturer of multi

and monocrystalline solar cells of the P and N types, required for

production of high performance photovoltaic conversion.

HPQ's goal is to develop, in collaboration with industry leaders,

PyroGenesis and Apollon Solar, that are experts in their fields of

interest, the innovative metallurgical PUREVAPTM "Quartz Reduction

Reactors (QRR)" process (patent pending), which will permit the

transformation and purification of quartz (SiO2) into high purity

silicon metal (Si) in one step and reduce by a factor of at least

two-thirds (2/3) the steps required to transform quartz (SiO2) into SoG

Si. The pilot plant equipment that will validate the commercial

potential of the process is on schedule to start mid-2019.

Disclaimers:

This press release contains certain forward-looking statements,

including, without limitation, statements containing the words "may",

"plan", "will", "estimate", "continue", "anticipate", "intend",

"expect", "in the process" and other similar expressions which

constitute "forward-looking information" within the meaning of

applicable securities laws. Forward-looking statements reflect the

Company's current expectation and assumptions, and are subject to a

number of risks and uncertainties that could cause actual results to

differ materially from those anticipated. These forward-looking

statements involve risks and uncertainties including, but not limited

to, our expectations regarding the acceptance of our products by the

market, our strategy to develop new products and enhance the

capabilities of existing products, our strategy with respect to

research and development, the impact of competitive products and

pricing, new product development, and uncertainties related to the

regulatory approval process. Such statements reflect the current views

of the Company with respect to future events and are subject to certain

risks and uncertainties and other risks detailed from time-to-time in

the Company's on-going filings with the securities regulatory

authorities, which filings can be found at www.sedar.com. Actual

results, events, and performance may differ materially. Readers are

cautioned not to place undue reliance on these forward-looking

statements. The Company undertakes no obligation to publicly update or

revise any forward-looking statements either as a result of new

information, future events or otherwise, except as required by

applicable securities laws. Neither the TSX Venture Exchange nor its

Regulation Services Provider (as that term is defined in the policies

of the TSX Venture Exchange) accepts responsibility for the adequacy or

accuracy of this release.

TEL:  (514) 907-1011  Bernard J. Tourillon

Chairman, President and CEO

WEBSITE:  www.HPQSilicon.com

____________________________________________________________

(c)2018 Market News Publishing Inc.  All rights reserved.

Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

#1825500016TS11825500697-05394320180913##