Source	MARKET NEWS
Date	10/03/2018
Time	06:00:22 AM

Company	 GTEC Holdings Ltd.
Title	Provides 
Update on Status of Sales License and O





    CDNX Symbol: GTEC











Press Release





GTEC HOLDINGS LTD ("GTEC-V;GGTTF-0")
- Provides Update on Status of Sales License and Other
- Operational Updates

GTEC Holdings Ltd. ("GTEC" or the "Company") is pleased to provide
an update on the operations of its wholly owned subsidiaries.

Alberta Craft Cannabis Inc. ("ACC") is a Licensed Producer under
Health Canada's Access to Cannabis for Medical Purposes Regulations
located in Edmonton, Alberta. ACC operates a 14,000 sq. ft. craft
cannabis cultivation facility. ACC has currently completed its initial
harvests and has notified Health Canada. The Company is now awaiting
Sales License inspection to be completed within the expected timeline.

F-20 Joint Venture ("F-20") is a GTEC agreement with F-20
Developments Corp. to develop a premium indoor cultivation facility in
Vernon, British Columbia. GTEC's operations team has completed the
final design of Phase 1 construction plans. The building will be
retrofitted to facilitate the cultivation of premium cannabis. Phase 1
of this partnership is currently underway, with completion anticipated
for Q2 2019. GTEC expects to complete Phase 2 designs by Q1 of 2019.

Tumbleweed Farms Corp. ("Tumbleweed") is a late stage ACMPR
applicant based in Chase, British Columbia. Tumbleweed has completed
its purpose-built exterior and is near completion of the interior
construction. The Company anticipates that it will commence cultivation
over the duration of the fall season. Tumbleweed has also signed a
contract with the Pacific Agricultural Certification Society ("PACS")
with an objective to be one of the first certified organic cannabis
companies in Canada.

GreenTec Bio-Pharmaceuticals Inc. ("GreenTec") is a late stage
ACMPR applicant based in Kelowna, British Columbia. GreenTec is
currently in Phase 1 of development, building 20,000 sq. ft. of its
planned 80,000 sq. ft. craft cannabis cultivation facility. GreenTec
has recently completed the exterior of this building and anticipates
completing the interior construction and commencing cultivation in Q1
2019.

Grey Bruce Farms Inc. ("Grey Bruce") is a late stage ACMPR
applicant based in Kincardine, Ontario. Grey Bruce is currently
building a 15,000 sq. ft. craft cannabis cultivation facility. The
Company has made substantial progress in completing a major retrofit of
its existing industrial building and anticipates that it will commence
cultivation in Q4 2018.

Falcon Ridge Naturals ("Falcon Ridge") is a late stage ACMPR
applicant located on a certified organic farm in Kelowna, British
Columbia. Falcon Ridge was seeking to construct a 10,000 sq. ft.
facility. On October 1st, Kelowna City Council voted against the Falcon
Ridge project application, due to recently adopted land zoning issues
related to the proposed facility being within the B.C. Agricultural
Land Reserve. Accordingly, GTEC does not anticipate moving forward with
this project, and plans to re-allocate Falcon Ridge capital funds to
its larger facilities and/or for existing expansion opportunities.

Spectre Labs Inc. ("Spectre") is a cannabis oil extraction
facility based in Kelowna, British Columbia.  Spectre has acquired land
and building to develop a state-of-the-art facility. The Company has
completed initial design work and submitted an application to the
Office of Controlled Substances for a Dealer's License. The site will
be developed in a phased approach and will serve as a Good
Manufacturing Practices ("GMP") grade facility with extraction,
formulation, compounding and export capabilities to support GTEC's
Licensed Producers and the global medical market. GTEC also intends to
utilize Spectre to manufacture edible products that are expected to be
incorporated into Health Canada's regulatory framework in 2019. GTEC
was notified on July 17th by the Office of Controlled Substances, that
Spectre has been assigned an application number. From the time of
receipt of a complete application, the Controlled Drugs Section commits
to a service delivery standard of 180 business days for the issuance of
a decision on an application for a new Dealer's Licence for controlled
substances.
Zenalytic Laboratories Ltd. ("Zen Labs") is a full-service
chemical and microbiological diagnostics laboratory that holds a
Dealer's License under the Narcotic Control Regulations. In July 2018,
Zen Labs received a Dealer's License from Health Canada. In September
2018, Zen Labs received Health Canada approval to expand the scope of
its Dealer's License to Include extraction of cannabis oil. Zen Labs
provides GTEC with the ability to conduct in-house analytical testing
without the costs and potential delays associated with outsourcing.

"We are exceptionally proud of the diligent and relentless efforts
our team has undertaken over the last few months in both operations and
construction," said Norton Singhavon, Chairman and CEO of GTEC.
"Furthermore, we are excited to have Tumbleweed and Grey Bruce coming
online in the near future. We will continue striving to execute on our
goals and milestones that we have set out internally and to our
shareholders, for all existing assets."

About GTEC

GTEC was founded in 2017 to capitalize on opportunities in the
nascent and rapidly growing legal cannabis industry. GTEC is a public
corporation listed on the TSX Venture Exchange and based in Kelowna,
British Columbia. GTEC is focused on growing premium quality craft
cannabis in purpose-built indoor facilities. GTEC currently holds a
100% interest in GreenTec Bio-Pharmaceuticals Corp., Alberta Craft
Cannabis Inc. Grey Bruce Farms Inc., Falcon Ridge Naturals Ltd.,
Tumbleweed Farms Corp., Zenalytic Laboratories Ltd., and Spectre Labs
Inc.

To view more about the company or to request our most recent
corporate presentation, please visit our website at www.gtec.co

On behalf of the board,

Norton Singhavon Founder, Chairman & CEO 778-760-8288 ns@gtec.co

Michael Blady Co-Founder & Vice President 604-720-3474 mb@gtec.co

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

CAUTIONARY STATEMENT REGARDING FORWARD-LOOKING INFORMATION: This
news release includes certain "forward-looking statements" under
applicable Canadian securities legislation. Forward-looking statements
are necessarily based upon a number of estimates and assumptions that,
while considered reasonable, are subject to known and unknown risks,
uncertainties, and other factors which may cause the actual results and
future events to differ materially from those expressed or implied by
such forward-looking statements. Such factors include, but are not
limited to: general business, economic, competitive, political and
social uncertainties; delay or failure to receive board, shareholder or
regulatory approvals, where applicable and the state of the capital
markets. There can be no assurance that such statements will prove to
be accurate, as actual results and future events could differ
materially from those anticipated in such statements. Accordingly,
readers should not place undue reliance on forward-looking statements.
The Company disclaims any intention or obligation to update or revise
any forward-looking statements, whether as a result of new information,
future events or otherwise, except as required by law.

GTEC Holdings Ltd., 1-800-351-6358, contact@gtec.co
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1827500013TS11827500935-05555420181003