Source	MARKET NEWS
Date	10/04/2018
Time	02:09:09 PM

Company	 Orbite Technologies Inc
Title	Provides Corporate Update





    CDNX Symbol: ORT.H











Press Release





Provides Corporate Update --->@NEWS RELEASE
ORBITE TECHNOLOGIES INC ("ORT.H-V")
- Provides Corporate Update

Orbite Technologies Inc. ("Orbite" or the "Company") provided an
update on its progress in implementing the solutions to resolve the
issues encountered with the calcination equipment, as part of its plan
to emerge from the protection of the Companies' Creditors Arrangement
Act ("CCAA").

Update on Financial Situation

*  Further to its press release of July 16, 2018, the Company
announced on July 30th that it had received both the CDN$3.5 million
Settlement Payment and the CDN$4.0 million DIP Loan from the
calcination equipment supplier (the "Transaction").  The terms and
conditions of the DIP Loan as well as the rank of the security granted
are disclosed in more detail on SEDAR.

*  Computershare Trust Company of Canada, in its capacity as
trustee for the holders of the 2015 ITC Debentures (the "Lender") of
the $7.45 million DIP financings, confirmed to the Company that it had
waived Orbite's obligation to repay the borrowed sums under both DIP
financings until October 1, 2018. Discussions are ongoing with the
Lender to extend such waiver to a later date in order to allow for the
completion of the modifications to the calcination equipment before
having to repay such borrowed sums.

*  According to the Company's cashflow projections filed with the
CCAA Court, the Settlement Payment, the DIP Loan and other sources of
funds expected to be received from other parties should allow the
Company to increase its workforce, proceed to the modifications of the
calcination equipment and the high purity alumina plant (the "HPA
Plant"), and maintain operations into April of 2019. Management still
expects operations at the HPA Plant to re-commence during the second
quarter of 2019.

*  Orbite received earlier this year a $5 million installment
(approximately 50% of the amount claimed) from the Government of Quebec
towards its 2016 Quebec Investment Tax Credits (the "2016 ITC"),
related to equipment purchased for manufacturing and processing in the
Gaspe region. The Company expects to receive another installment of the
2016 ITC claimed before the end of the year once the customary audit is
completed. Such $5 million installment was deposited in a segregated
account and serves as security for the convertible debentures issued in
August 2016.  All of the ITC for the year 2015 were received and, as
mentioned above, $7.45 million were converted into the DIP financings.

Update on Outotec Calcination Equipment

*  Concurrently with the closing of the Transaction, the Company
and Outotec entered into a new supply agreement in relation with the
re-commencement of the operation of the calcination equipment at the
HPA Plant. (See July 16 press release)

*  Subsequent to the Transaction, the technical teams re-engaged
to progress the detailed engineering and order the materials needed for
the implementation of the required modifications.

*  Concurrently with the above, Orbite is finalizing the design of
the changes to the plant required as a result of the modifications to
the calcination equipment. Work at the site on the upstream plant
sections commenced in September and is expected to start in late
October on the calcination system.

*  The critical path remains the delivery and replacement of the
refractory bricks required for modifications in the decomposer and
delivery is slated for late January 2019.

*  Accordingly, the Company plans on starting up the
hydrometallurgical section of the plant in February 2019 to re-commence
production of ACH and the pyrometallurgical section (calcination) in
the second quarter of 2019.

*  The Company has commenced recalling technical and
operating/maintenance personnel in order to implement the above.  This
effort will continue into early 2019.

The Company will provide further updates as developments occur.

There can be no guarantees that Company will otherwise be
successful in its restructuring efforts and will emerge from CCAA
protection.

About Orbite

Orbite Technologies Inc. is a Canadian cleantech company whose
innovative and proprietary processes are expected to produce alumina
and other high-value products, such as rare earth and rare metal
oxides, at one of the lowest costs in the industry, and in a
sustainable fashion, using feedstocks that include aluminous clay,
kaolin, nepheline, bauxite, red mud, fly ash as well as serpentine
residues from chrysotile processing sites. Orbite is currently in the
process of finalizing its first commercial high-purity alumina (HPA)
production plant in Cap-Chat, Quebec and has completed the basic
engineering for a proposed smelter-grade alumina (SGA) production
plant, which would use clay mined from its Grande-Vallee deposit. The
Company's portfolio contains 15 intellectual property families,
including 44 patents and 38 pending patent applications in 11 different
countries and regions. The Company also operates a state of the art
technology development center in Laval, Quebec, where its technologies
are developed and validated.

Forward-looking statements

Certain information contained in this document may include
"forward-looking information". Without limiting the foregoing, the
information and any forward-looking information include statements
regarding projects, costs, objectives and future returns of the Company
or hypotheses underlying these items. In this document, words such as
"may"," confident", "would", "could", "will", "likely", "believe",
"expect", "anticipate", "intend", "plan", "estimate" and similar words
and the negative form thereof are used to identify forward-looking
statements. Forward-looking statements should not be read as guarantees
of future performance or results, and will not necessarily be accurate
indications of whether, or the times at or by which, such future
performance will be achieved. Forward-looking statements and
information are based on information available at the time and/or the
Company management's good-faith beliefs with respect to future events
and are subject to known or unknown risks, uncertainties, assumptions
and other unpredictable factors, many of which are beyond the Company's
control. Risks, uncertainties and other factors that could affect
anticipated results and future events also include, but are not limited
to, those described in the section of the Management's Discussion and
Analysis (MD&A) entitled "Risk and Uncertainties" as filed on July 28,
2017 on SEDAR, including those under the headings "Going Concerns",
Commercial Operation of HPA Plant", "We will need to raise capital to
continue our growth" and "Development Goals and Time Frames" described
in the MD&A filed on March 31, 2017.

The Company does not intend, nor does it undertake, any obligation
to update or revise any forward-looking information or statements
contained in this document to reflect subsequent information, events or
circumstances or otherwise, except as required by applicable laws.

TEL:  450 680-3341  Genevieve Marchand, Corporate Secretary
Orbite Technologies Inc.
EMAIL:  info@orbitetech.com
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1827600075TS11827602669-14071120181004