Source	MARKET NEWS
Date	09/10/2018
Time	05:27:57 AM

Company	 Amarillo Gold Corporation
Title	Drilling 
Results Update at Mara Rosa





    CDNX Symbol: AGC











Press Release





AMARILLO GOLD CORP ("AGC-V;AGCBF-0")
- Drilling Results Update at Mara Rosa

Amarillo Gold Corporation ("Amarillo" or the "Company") is pleased
to announce drilling results from its first 11 holes of the planned
10,000 m drill program on its flagship Mara Rosa Project which
commenced on May 23, 2018.

Highlights:

*  1.57 Au g/t over 18 metres from 214 to 231 metres in Hole
18P047
*  1.57 Au g/t over 10 metres from 206 to 216 metres in Hole
18P056
*  1.29 Au g/t over 13 metres from 189 to 202 metres in Hole
18P057 Drill core lengths and true widths are indicated in Table 1
below

In May 2018, the Company commenced a 10,000m drill program at Mara
Rosa which included 7,000m of core drilling and 3,000 m of RC drilling
designed to convert the existing 310K ounces from inferred resources to
indicated resources and to explore additional targets along the 12km
long Posse trend. A total of 2,617m from 11 diamond drill holes have
been completed to date using three drills. Drilling focused on the
northeast end of the pit which has previously been identified as the
low strip, shallow end of the ore body. "These infill drill results
confirm the gold deposit grade continuity and thickness and are
expected to contribute positive economic ounces to our indicated
resources," said Mike Mutchler, CEO of Amarillo Gold. "We are now
working on 16 additional drill holes downdip in the south end of the
pit after which we will move the drills to the southwest for 4 planned
step-out drill holes in the fall."

//st

Table 1: Drill Hole Assay Results

Drill Hole          From (m)   To (m)   Core         True      Grade Au
Length (m)   Width (m) (g/t)

18P047              194        205      11           9.9       0.56

18P047              213        231      18           17.4      1.57

18P048              176        178      2            1.7       2.29

18P048              201        215      14           12.9      0.97

18P049              196        209      13           11.2      0.57

18P050              189        201      12           8.6       0.48

18P051              218        222      4            3.7       0.98

18P052              191        202      11           7.9       0.57

18P052              206        212      6            5.7       1.33

18P053              199.5      205.5    6            4.6       0.70

18P054              160        164      4            3.3       0.44

18P055              180        190      10           8.6       0.66

18P055              208        210      2            1.9       1.66

18P056              206        216      10           8.2       1.57

18P057              189        202      13           9.8       1.29

18P057              213        221      8            4.5       0.81

18P057              231        233      2            1.4       0.81

Notes to Table 1

Samples of split NQ size core, sampled at 1m intervals, assayed by
fire
assay at ALS Laboratories an ISO registered laboratory.

Blank, repeat assays, and standards were used and all returned
results
within compliance.

Gold intervals calculated using a 0.35 g/t cut-off. Intervals of up
to 5m
below cut-off included for continuity.

Assays greater than 10 g/t cut to 10 g/t. Grades quoted to
two decimal places.

Samples followed a chain of custody protocol.

//et

//st

Table 2: Drill Hole Parameters

Drill Hole           Easting (m)   Northing (m)   Length (m) Azimuth/Dip

18P047               696794        8454791        252.8      140/-61.8

18P048               696845        8454837        250.8      140/-58.6

18P049               696897        8454865        242.1      140/-70.1

18P050               696910        8454884        250.4      140/-69

18P051               696823        8454837        243.6      144/-59.9
18P052               696772        8454764        225.63     140/-60

18P053               696929        8454905        242.1      140/-70

18P054               696970        8454932        198.7      140/-59.9

18P055               696821        8454803        222.9      140/-61

18P056               696861        8454873        235.9      140/-57.4

18P057               696622        8454494        252        140/-88

Drill hole co-ordinates use WGS84 Zone 22 S

//et

ABOUT AMARILLO
Amarillo is developing an open pit gold resource at its Mara Rosa
Project in the mining friendly jurisdiction of Goias State in Brazil.
An Updated Pre-Feasibility Study (NI 43-101 technical report) for the
Mara Rosa Project was filed on SEDAR on May 4, 2017. The Mara Rosa
Project was awarded its main (LP) permit which provides the social and
environment permission to mine. Amarillo is progressing toward
obtaining an installation permit (LI). The Posse Deposit at the Mara
Rosa Project contains 540,567 ounces of gold in the Proven category
from 9.27MT at 1.81 g/t Au, and 456,968 ounces in the Probable category
from 9.74MT at 1.46 g/t Au, for total Reserves of 997,536 ounces from
19.01 MT at 1.63 g/t Au. In addition to the Mara Rosa Project, Amarillo
has an advanced exploration project with excellent grades at Lavras do
Sul, Brazil. A Mineral Resource Estimate Study (NI 43-101 technical
report) for Lavras do Sul was filed on SEDAR on October 4, 2010. The
Lavras do Sul Project is an advanced exploration stage property (190
sq. km.) comprising of more than 22 prospects centered on historic gold
workings. The initial resource estimate at the Butia prospect reported
215,000 ounces of gold in the Indicated category from 6.4 MT at 1.05
g/t Au, and 308,000 ounces of gold in the Inferred category from 12.9
MT at 0.74 g/t Au using a 0.3 g/t cut-off grade. Both projects have
excellent nearby infrastructure.

Mike Mutchler, President and Chief Executive Officer of the
Company, is a Qualified Person as defined by NI 43-101 guidelines, and
has reviewed and approved the scientific and technical disclosure in
this news release.



//st

Mike Mutchler                    or   Karen Mate
President & CEO                       External Communications

416-294-0736                          416-230-6454

mike.mutchler@amarillogold.com
karen.mate@amarillogold.com

//et

82 Richmond St. East Suite 201 Toronto, ON Canada, M5C 1P1

Website: www.amarillogold.com

Neither the TSX Venture Exchange nor its Regulation Services
Provider (as that term is defined in the policies of the TSX Venture
Exchange) accepts responsibility for the adequacy or accuracy of this
release.

FORWARD LOOKING STATEMENTS:

This news release contains Forward Looking Statements regarding
the Company's current expectations regarding future events, including
with respect to the Company's business, operations and condition,
management's objectives, strategies, beliefs and intentions. Various
factors may prevent or delay our plans, including but not limited to,
the trading price of the Common Shares, certain lenders not advancing
funds as required, contractor availability and performance, weather,
access, mineral prices, and success and failure of the exploration and
development carried out at various stages of the program. Permission
from the Government and community is also required to proceed with
future mining production. Readers should review the Company's ongoing
quarterly and annual filings, as well as any other additional
documentation comprising the Company's public disclosure record, for
additional information on risks and uncertainties relating to these
forward-looking statements. Readers should also review the risk factors
applicable to junior mining exploration companies generally to better
understand the variety of risks that can affect the Company. The
Company undertakes no obligation to update publicly or otherwise revise
any Forward Looking Statements whether as a result of new information
or future events or otherwise, except as me be required by law.
____________________________________________________________
(c)2018 Market News Publishing Inc.  All rights reserved.
Toronto:(416)366-8881   Vancouver:(604)689-1101   Fax:(604)689-1106

1825200009TS11825200735-05240320180910